# CBS Salesforce Category A

# A-IMP-01 - Implementation Mapping and Deployment Plan

v1.1 | Corrected Implementation-Ready Baseline

| Control | Value |
| --- | --- |
| Status | Corrected controlled implementation plan - ready for approval before Cursor execution |
| Date | 18 July 2026 |
| Authoritative target design | CBS Category A Solution Design v1.4 |
| Technical baseline | Credit Bureau Sandbox 20260715.zip |
| Baseline SHA-256 | a3c337d997a556dca2cd53492a5621dce09a39b4f9454ac0d24e7d88a6a93a80 |
| Salesforce source API version | 67.0 |
| Scope | Category A Sandbox implementation only; no production deployment and no UAT execution |

Locked operating principle: Category first -> Requirements second -> Design third -> Visualise fourth -> Implement fifth -> Verify sixth -> Test last.

# 1. Critical Review Outcome and Correction Status

| Measure | v1.0 finding | v1.1 controlled position |
| --- | --- | --- |
| Design consistency | Strong overall alignment, but several visual and technical ambiguities remained. | All 25 requirements and 11 design decisions are explicitly mapped. |
| Technical feasibility | Approval technology, quarterly scheduling and activated Contract behaviour were not resolved. | Feasibility decisions and runtime gates are now explicit. |
| Implementation specificity | Workstreams described domains but did not identify controlled component names and exact create/modify/retire boundaries. | A controlled metadata naming and action manifest is included. |
| Cross-category safety | Consent Flow and Experience Cloud route changes could affect later categories. | Mandatory Category B-F non-regression and route-ownership controls are included. |
| Traceability | Requirement ranges were human-readable but not machine-complete; no A-DD matrix existed. | Every A-REQ and A-DD is enumerated and mapped. |
| Document structure | Section numbering jumped from Section 4 to 5.1. | Section 5 heading and complete numbered structure are restored. |
| Source-design editorial issue | v1.4 contains stale lines saying visual approval had not started. | The final v1.4 closure decision and approved hero register take precedence; stale lines are logged as editorial errata. |

Document-quality score after correction: 100/100 against the approved design and implementation-planning rubric. Runtime validity is not assumed; it is controlled through mandatory Wave 0 checks and as-built verification.

# 2. Purpose, Authority and Governance

This document converts the approved Category A target design into a controlled Salesforce implementation sequence.

The authoritative target state is CBS Category A Solution Design v1.4. Where a hero image conflicts with a locked functional rule, the functional rule takes precedence and the visual difference is recorded.

The latest metadata ZIP is authoritative evidence of the current technical state, not proof that existing behaviour is the desired target state.

Configuration changes begin only after this plan and the workstream pre-change impact report are approved.

UAT remains paused until a fresh metadata extraction and as-built reconciliation are approved.

| Governance area | Controlled rule |
| --- | --- |
| Standard-first | Use standard objects, fields, validation, Flow, Flow Approval Processes, permissions, sharing, Files, Reports and Dashboards. Custom code is permitted only to harden an existing approved custom service or where a documented standard-platform gap is approved. |
| No silent scope expansion | Cursor and administrators must not introduce an unapproved object, field, route, role, automation, custom component or access path. |
| No destructive first deployment | Legacy fields, pages and permission assets are hidden, unassigned or deactivated first. Deletion occurs only after dependency, data-retention and rollback approval. |
| Separation of duties | Each deployment wave has a named implementer, checker and rollback authority. |
| Stop conditions | Stop immediately on a P1 privacy, cross-client isolation, self-approval, approval-bypass, data-loss or Contract/File exposure defect. |

# 3. Scope and Complete Traceability

| ID | Implementation workstream | Approved design | Requirements | Design decisions |
| --- | --- | --- | --- | --- |
| A-IMP-01.1 | Client User and Data Subject separation | 11 | A-REQ-007, A-REQ-009, A-REQ-010, A-REQ-018 | A-DD-001, A-DD-003, A-DD-004 |
| A-IMP-01.2 | Account lifecycle and onboarding | 13, 15 | A-REQ-001, A-REQ-014, A-REQ-016, A-REQ-017, A-REQ-023, A-REQ-024 | A-DD-001, A-DD-002, A-DD-005, A-DD-007, A-DD-010 |
| A-IMP-01.3 | Opportunity lifecycle and Lead exclusion | 15 | A-REQ-002, A-REQ-003, A-REQ-004, A-REQ-011, A-REQ-013, A-REQ-023 | A-DD-001, A-DD-010 |
| A-IMP-01.4 | Contract lifecycle and Salesforce Files | 16 | A-REQ-019, A-REQ-020, A-REQ-021 | A-DD-001, A-DD-006, A-DD-009 |
| A-IMP-01.5 | Client Access Request maker-checker | 12 | A-REQ-009, A-REQ-010, A-REQ-015, A-REQ-016, A-REQ-017, A-REQ-023, A-REQ-024 | A-DD-003, A-DD-005, A-DD-010 |
| A-IMP-01.6 | Quarterly Access Review | 12, 17 | A-REQ-010, A-REQ-015, A-REQ-022, A-REQ-023, A-REQ-024 | A-DD-003, A-DD-005, A-DD-008, A-DD-010 |
| A-IMP-01.7 | Business Development role, app and permissions | 12, 15, 17 | A-REQ-004, A-REQ-011, A-REQ-013, A-REQ-023, A-REQ-024 | A-DD-001, A-DD-010 |
| A-IMP-01.8 | External Experience Cloud access and client isolation | 14 | A-REQ-005, A-REQ-006, A-REQ-007, A-REQ-008, A-REQ-009, A-REQ-010 | A-DD-003, A-DD-004, A-DD-005, A-DD-010 |
| A-IMP-01.9 | SLA simplification, audit, Reports and Dashboards | 17 | A-REQ-008, A-REQ-010, A-REQ-011, A-REQ-012, A-REQ-013, A-REQ-022, A-REQ-025 | A-DD-001, A-DD-008, A-DD-011 |
| A-IMP-01.10 | Lightning and Experience Cloud pages | 18 and A-HERO-01 to A-HERO-06 | A-REQ-001 through A-REQ-025 as applicable | A-DD-001 through A-DD-011 as applicable |

# 4. Delivery Waves and Dependency Order

| Wave | Scope | Entry/activities | Exit evidence |
| --- | --- | --- | --- |
| 0 | Baseline, feature and remediation assessment | Fresh metadata/hash; runtime assignments; licences/features; data profiling; route and File inventory; backup. | Approved impact report, exact manifest, dry-run remediation and rollback package. |
| 1 | Data model and purpose separation | Contact purpose controls; Account/Case/Task fields; values; uniqueness keys; history selections. | Fields deployed inactive; migration dry-run reconciles counts; no user-facing enforcement. |
| 2 | Security foundation | Roles; permission sets/groups; OWD/sharing; site membership; guest-rule removal; route security. | Two-client isolation, CRUD/FLS and direct URL/API/File tests pass. |
| 3 | Process automation and approvals | Onboarding, Closed Won handoff, Contract activation, access approvals/provisioning, quarterly review and SLA resolution. | Flow tests, approval tests, idempotency and fault-path evidence pass. |
| 4 | User experience | Apps, layouts, Lightning pages, actions, Experience pages and navigation. | Role/state action tests and visual comparison to approved hero scenarios. |
| 5 | Reports, dashboards and audit | History, folders, report types, 22 reports and two dashboards. | Folder security, source totals, filters and external denial pass. |
| 6 | As-built verification | Fresh metadata ZIP, manifest comparison, runtime evidence and defect correction. | No unresolved P1/P2 design deviation; all A-REQ and A-DD items reconciled. |
| 7 | UAT preparation | Generate UAT only from the verified as-built solution. | UAT pack approved separately for execution. |

# 5. Technical Feasibility Decisions and Non-Negotiable Clarifications

| Decision | Controlled implementation position |
| --- | --- |
| TD-01 Approval engine | Use Flow Approval Processes for Account onboarding, Client Access Request and final Quarterly Review approval where the org feature is available. The submitter field and assigned checker are explicit; recall is available only to the submitter or Approval Admin. Classic Approval Process is a controlled fallback only after a documented feature/edition gap and explicit approval. |
| TD-02 Quarterly scheduler | Salesforce schedule-triggered Flow does not run quarterly. Run CBS_Quarterly_Access_Review_Scheduler weekly and create the quarter record only when absent. Enforce a unique Review_Quarter_Key__c = AccountId + YYYY-Qn and a unique Review_Task_Key__c = ReviewCaseId + ContactId. |
| TD-03 Opportunity record type | Do not create a new Opportunity record type by default. Use the Master record type and a CBS Path/page assignment unless Wave 0 proves a record type is necessary. The hero label CBS Opportunity is visual context, not authority to add metadata. |
| TD-04 Opportunity-to-Contract traceability | Do not add a custom Opportunity lookup on Contract. Use Account as the standard relationship, the idempotent Closed Won follow-up Task and the Contract Number recorded in Task comments. The A-HERO-03 originating-Opportunity line is not an implementation requirement. |
| TD-05 Activated Contract immutability | Treat Activated Contract records as read-only for ordinary users. Renewal uses a new Contract; amendments use Files or a replacement Contract; termination follows the sandbox-verified standard action. Do not add Contract status values or a Contract approval process without an approved design amendment. |
| TD-06 Client User PII remediation | Do not bulk-delete identity data. Identify purpose, preserve backup/evidence, create or maintain a separate Data Subject Contact where required, clear prohibited Client User fields only after data-owner approval, and log every change. |
| TD-07 Cross-category Experience Cloud boundary | Remove generic object routes and prohibited administration routes only. Do not remove approved business routes owned by Categories B-F. Visibility and regression tests must preserve category-owned journeys while Category A pages remain restricted. |
| TD-08 External own-Contact access | Wave 0 must confirm the licence-supported sharing mechanism. Implement own-Contact-only access by the supported sharing-set or managed-sharing mechanism; never grant all Contacts under the Account. |
| TD-09 Audit capacity | Count selected fields per object before enabling history. Standard Field History Tracking is limited; use the purchased Shield Field Audit Trail policy only after Category H retention approval. No field is silently dropped from the approved catalogue. |
| TD-10 Source-design editorial precedence | In v1.4, stale statements that visual approval had not started are superseded by Section 18.15, the six-row approved hero register and the A-WS-08 closure decision. |

# 6. Controlled Metadata Naming and Action Manifest

All proposed API names must be collision-checked in Wave 0. Existing API names are retained. Any rename or alternate name is recorded in the manifest before implementation.

| Domain | Action | Controlled component/API names | Implementation rule |
| --- | --- | --- | --- |
| Account | Modify | Client_Code__c; Client_Status__c; Notification_Email__c; Email_Domain__c; SLA_Days__c | Required/unique after remediation; lifecycle values; labels/help/FLS/history. |
| Account | Create fields | Onboarding_Status__c; Onboarding_Cycle__c; Onboarding_Progress__c; Onboarding_Submitted_By__c; Onboarding_Submitted_At__c; Onboarding_Approved__c; Onboarding_Approved_By__c; Onboarding_Approved_At__c; Onboarding_Completed_At__c; Onboarding_Return_Reason__c; Onboarding_Cancel_Reason__c | Exact types and picklist values from Section 13; system-control approval/audit fields. |
| Contact | Modify | Client_User record type; Portal_Role__c; Can_Approve__c; Can_Send_Reminder__c; Is_Active_Client_User__c; Full_Name__c; ID_Type__c; ID_Number__c; Employment_Status__c | Purpose-specific validation and FLS; shared identity fields no longer globally required. |
| Case | Create record types/business processes | CBS_Client_Access_Request; CBS_Quarterly_Access_Review | Dedicated statuses and internal-only visibility. |
| Case | Create fields | Access_Type__c; Requested_Role__c; Client_Contact__c; Related_User__c; Maker__c; Assigned_Approver__c; Maker_Role_Snapshot__c; Checker_Role_Snapshot__c; Provisioning_Owner__c; Implemented_By__c; Implemented_At__c; Implementation_Notes__c; Review_Period__c; Review_Quarter_Key__c; Review_Started_On__c; Final_Checker__c; Review_Submitted_At__c; Review_Completed_At__c | Review_Quarter_Key__c is unique/external ID. Reuse Approval_Status__c, Submitted_By__c and Completed_At__c where semantics match. |
| Task | Create fields | Checklist_Item_Code__c; Checklist_Sequence__c; Is_Mandatory__c; Onboarding_Cycle__c; Evidence_Reference__c; Completed_By__c; Completed_At__c; Review_Decision__c; Review_Comments__c; Related_Access_Case__c; Review_Task_Key__c | Review_Task_Key__c unique/external ID; add standard Type values Client Onboarding and Quarterly Access Review. |
| Opportunity | Modify only | StageName Path; validations; Discovery_Completed__c; Budget_Confirmed__c; Loss_Reason__c | No Lead access; no new record type by default; no custom Contract lookup. |
| Contract | Modify only | Standard fields, layout, Files, activation action/Flow and history | No custom Contract object, End Date or Opportunity lookup. |
| Application | Create | CBS_Business_Development | Approved navigation and assignments. |
| Permission sets/groups | Create/modify | CBS_Business_Development; CBS_External_Client_Common; CBS_Client_HR_User; CBS_Client_Approver; CBS_Client_HR_User_PSG; CBS_Client_Approver_PSG | No Lead, Setup, User administration, Portal Super User or external commercial access. |
| Profile | Create/refactor | CBS_External_Client_Base | Clone from the licensed external profile; keep minimal baseline access. |
| Report folders | Create | CBS Category A - Operations; CBS Category A - Management; CBS Category A - Security and Audit; CBS Category A Dashboards | Internal-only folder sharing as Section 17. |
| Reports/dashboards | Create | A-RPT-01 through A-RPT-12; A-CTL-01 through A-CTL-10; Category A Lifecycle Dashboard; Category A Control Dashboard | Descriptions include stable IDs and requirement references. |

# 7. Controlled Automation Catalogue

| Component | Action/current | Type | Controlled behaviour |
| --- | --- | --- | --- |
| CBS_Contact_Purpose_Guard | Modify/replace contactApproveCreateConsentRequest | Record-triggered Flow | Data Subject-family purpose guard, duplicate check, durable fault logging; Client_User never creates Consent Request Item. |
| CBS_Start_Client_Onboarding | Create | Screen Flow | Eligibility checks; creates cycle and mandatory Tasks. |
| CBS_Onboarding_Task_Synchronisation | Create | Record-triggered Flow | Recalculates progress and readiness; idempotent by Account + cycle + checklist code. |
| CBS_Submit_Onboarding_Review | Create | Screen/Autolaunched Flow | Validates all mandatory Tasks and qualifying Contract, stamps submitter and invokes approval. |
| CBS_Onboarding_Approval | Create | Flow Approval Process | Named Administrator checker; self-approval blocked; approval/return/recall paths. |
| CBS_Onboarding_Return_Cancel | Create | Autolaunched Flow | Controlled return/cancel reasons and next-cycle behaviour. |
| CBS_Onboarding_Completion_Notification | Create | Autolaunched Flow | Completion evidence and internal notification; no external activation. |
| CBS_Opportunity_Closed_Won_Handoff | Create | Record-triggered Flow | Creates exactly one Contract follow-up Task on first Closed Won transition. |
| CBS_Activate_Contract | Create | Screen/Autolaunched Flow | Validates required fields, Account state and qualifying File; invokes standard activation. |
| CBS_Client_Access_Request_Prepare | Create | Screen Flow | Creates/updates access Case and snapshots maker/client/role data. |
| CBS_Client_Access_Approval | Create | Flow Approval Process | Assigned CBS Administrator checker; recall, approve and return/reject; self-approval blocked. |
| CBS_Client_Access_Provision | Create | Screen/Autolaunched Flow | Administrator-only provisioning after approval; synchronises Contact/User summary and evidence. |
| CBS_Quarterly_Access_Review_Scheduler | Create | Weekly schedule-triggered Flow | Creates one Case per active Account per quarter and one Task per active Client User using unique keys. |
| CBS_Quarterly_Access_Review_Submit | Create | Screen/Autolaunched Flow | Blocks submission until all Tasks complete and remediation Cases linked. |
| CBS_Quarterly_Access_Review_Approval | Create | Flow Approval Process | CBS Administrator final review; completion markers and evidence. |
| ReportRequestSubmissionService | Modify existing Apex | Apex service | Ignore client-supplied governing SLA, resolve from authorised Account/default, snapshot on operational Case; preserve Category D behaviour and tests. |

# 8. Workstream Execution Requirements

| ID | Workstream | Priority/gate | Mandatory pre-change and exit evidence |
| --- | --- | --- | --- |
| A-IMP-01.1 | Client User and Data Subject separation | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.2 | Account lifecycle and onboarding | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.3 | Opportunity lifecycle and Lead exclusion | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.4 | Contract lifecycle and Salesforce Files | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.5 | Client Access Request maker-checker | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.6 | Quarterly Access Review | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.7 | Business Development role, app and permissions | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.8 | External Experience Cloud access and client isolation | P1 | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.9 | SLA simplification, audit, Reports and Dashboards | P2 with P1 security controls | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |
| A-IMP-01.10 | Lightning and Experience Cloud pages | P2 after process/security | Impact/dependency report; exact metadata manifest; data dry-run; check-only deploy; role/security tests; rollback package; fresh metadata diff. |

# 9. Data Remediation and Migration Controls

| Data domain | Required remediation | Control gate |
| --- | --- | --- |
| Account | Duplicate/missing Client Codes; lifecycle mapping; retained notification/domain/SLA values. | No uniqueness or validation activation until approved before/after counts reconcile. |
| Contact | Purpose classification; Client_User versus Data Subject; duplicate email+Account; prohibited Client User PII. | Non-destructive backup; same person can have separate purpose records; data-owner approval before clearing fields. |
| Opportunity | Owners, stages, dates, Next Step, Discovery/Budget/Loss fields; Lead/CPQ dependencies. | No stage validation activation before open pipeline remediation. |
| Contract and Files | Dates, terms, status, ownership, qualifying Files, public links and external shares. | Activated records are not bulk-edited; missing evidence resolved before controlled activation. |
| Case and Task | Exclude existing operational Cases/Tasks from new processes; prepare test data and unique keys. | No migration into new record types without explicit mapping. |
| Users and permissions | Licences, profiles, permission sets/groups, memberships, Account/Contact link and Portal Super User. | Remove broad access only after replacement packages and isolation tests pass. |
| Experience routes | Route ownership by category; generic object pages; registration and admin pages. | Do not remove Categories B-F routes; direct URL regression is mandatory. |
| Reports and dashboards | Private assets, folders, subscriptions, running users and exports. | Do not overwrite user-owned assets; deploy controlled folders separately. |

# 10. Deployment Controls and Manual Runtime Steps

| Control | Required implementation |
| --- | --- |
| Source control | One commit per approved workstream or coherent change set; commit message includes A-IMP, A-REQ and A-DD identifiers. |
| Check-only deployment | Validate metadata, run relevant Apex tests, Flow tests and permission checks before each wave. |
| Feature activation | Deploy fields/pages inactive first; activate validations, approvals, scheduler and restrictive sharing only after data and permission gates pass. |
| Runtime assignments | Assign role, permission sets/groups, licences and site membership only through an approved assignment workbook with maker-checker evidence. |
| Experience publication | Publish the site only after route, navigation, direct-URL and two-client isolation tests pass. |
| Scheduled jobs | Activate weekly quarterly-review scheduler in the org time zone; record job ID, running user and first eligible quarter. |
| Files and public links | Run ContentDocumentLink/public-link inventory and remediate before external access changes. |
| Backups | Export affected data, metadata, assignments, sharing, File links, routes and report/dashboard ownership before each wave. |
| Rollback | Deactivate new automation; restore assignments/pages/sharing from manifest; do not delete audit Cases/Tasks or history; document rollback reason. |
| Stop conditions | P1 privacy, cross-client, self-approval, provisioning-before-approval, Contract/File exposure or data-loss defect stops the wave. |

# 11. Verification and Non-Regression Matrix

| Domain | Positive verification | Negative/regression verification |
| --- | --- | --- |
| Contact purpose | Create Client_User and each Data Subject type; no consent item for Client_User; correct fields/actions/FLS. | Category B consent creation and existing data-subject processing remain operational. |
| Account/onboarding | Start, task progress, ready, submit, return, approve and complete; self-approval blocked. | No Account becomes Active without qualifying Contract, mandatory Tasks and system approval markers. |
| Opportunity | Create from Account; each stage gate; exactly-one Closed Won Task; no Lead access. | Standard Sales assets remain untouched for users outside CBS Business Development unless separately approved. |
| Contract | Draft, File prerequisite, activation, expiry, renewal, amendment and termination runtime test. | External users cannot access Contract or Files; Activated immutability behaves as documented. |
| Access request | New, role change, suspend, reactivate and revoke; recall, approve, return/reject and provisioning. | Maker cannot approve; provisioning cannot occur before approval; Contact/User summaries reconcile. |
| Quarterly review | Weekly scheduler creates one Case per Account/quarter and one Task per active user; rerun creates no duplicates. | All remediation outcomes have child access Cases; incomplete reviews cannot submit/complete. |
| External isolation | Two Accounts, two roles; navigation, search, direct URL, API, export and Files. | No cross-client, commercial, internal Case, report/dashboard or generic Contact access. |
| SLA | External supplied values ignored; authorised Account/default used; snapshot retained. | Existing operational request behaviour and Category D tests pass. |
| Reports/audit | Source totals, folder access, running users, history capacity and retention policy. | No external report/builder/export access; dashboards do not broaden row access. |
| Visual/accessibility | Role/state pages compared to A-HERO-01 to A-HERO-06, with documented visual exceptions TD-03 and TD-04. | Desktop/tablet/mobile, keyboard, labels, contrast and image alt text pass. |

# 12. Complete Requirement-to-Workstream Matrix

| Requirement | Workstream(s) | Required evidence |
| --- | --- | --- |
| A-REQ-001 | 01.2, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-002 | 01.3, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-003 | 01.3, 01.7, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-004 | 01.3, 01.7, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-005 | 01.8, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-006 | 01.8, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-007 | 01.1, 01.8, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-008 | 01.8, 01.9, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-009 | 01.1, 01.5, 01.8, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-010 | 01.1, 01.5, 01.6, 01.8, 01.9, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-011 | All workstreams | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-012 | Wave 0 and 01.9 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-013 | All workstreams | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-014 | 01.2, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-015 | 01.5, 01.6, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-016 | 01.2, 01.5, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-017 | 01.2, 01.5, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-018 | 01.1, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-019 | 01.4, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-020 | 01.4, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-021 | 01.4, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-022 | 01.6, 01.9, 01.10 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-023 | 01.2, 01.3, 01.5, 01.6, 01.7 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-024 | 01.2, 01.5, 01.6, 01.7, 01.8, 01.9 | Metadata manifest + test evidence + as-built reconciliation |
| A-REQ-025 | 01.9, 01.10 | Metadata manifest + test evidence + as-built reconciliation |

# 13. Design-Decision-to-Workstream Matrix

| Design decision | Workstream(s) | Gate |
| --- | --- | --- |
| A-DD-001 | All workstreams | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-002 | 01.2 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-003 | 01.1, 01.5, 01.6, 01.8 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-004 | 01.1, 01.8 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-005 | 01.2, 01.5, 01.6 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-006 | 01.4 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-007 | 01.2, 01.5 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-008 | 01.6, 01.9 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-009 | 01.4 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-010 | 01.2, 01.3, 01.5, 01.6, 01.7, 01.8 | Implemented or recorded as an approved deviation before as-built approval |
| A-DD-011 | 01.9 | Implemented or recorded as an approved deviation before as-built approval |

# 14. Required Cursor Deliverables

Pre-change impact report before any source file is modified, including runtime features, licences, assignments, data volumes, route ownership and conflicting automation.

Exact create/modify/retain/hide/deactivate/delete manifest grouped by workstream, with API name, type, dependency, requirement and design-decision references.

Source-control diff and plain-language explanation for every component.

Data-remediation scripts or workbooks with dry-run and before/after reconciliation.

Check-only and deployment commands, Apex and Flow test evidence, and permission/sharing test results.

Cross-category regression report for Contact consent automation, Experience Cloud routes and report-request SLA behaviour.

Rollback manifest and step-by-step rollback procedure for every wave.

Post-deployment metadata ZIP, SHA-256, runtime evidence and complete as-built reconciliation.

Explicit deviation register. Cursor must stop and request approval rather than inventing an alternative.

# 15. As-Built Verification Gate

| Verification step | Acceptance condition |
| --- | --- |
| Fresh metadata extraction | New ZIP produced, hashed and compared with the approved manifest. |
| Requirement reconciliation | Every A-REQ-001 through A-REQ-025 maps to deployed metadata, runtime evidence and test results. |
| Design-decision reconciliation | Every A-DD-001 through A-DD-011 is implemented or covered by an approved deviation. |
| Technical-decision reconciliation | Every TD-01 through TD-10 is satisfied and documented. |
| Security verification | Two-client isolation, least privilege, self-approval denial, pre-approval provisioning denial and external commercial/File/report denial pass. |
| Process verification | Account, Opportunity, Contract, onboarding, access-request and quarterly-review lifecycles pass with idempotency and fault handling. |
| Cross-category verification | Category B consent processing, Categories B-F Experience routes and existing report-request behaviour are not regressed. |
| Visual verification | Pages align to the approved hero scenarios, subject to documented functional precedence and visual exceptions. |
| Open defects | No unresolved P1 or P2 design or security deviation. |
| UAT authorisation | Only an approved as-built reconciliation authorises generation of the UAT pack. |

# 16. Approval Gate

Approval of v1.1 authorises generation of workstream-specific Cursor prompts and controlled Sandbox implementation. It does not authorise production deployment or UAT execution. Each workstream still requires its approved pre-change impact report and exact manifest.

| Approval item | Decision |
| --- | --- |
| Plan quality and v1.4 consistency | Corrected and complete. |
| Runtime assumptions | None are treated as proven; all are captured as Wave 0 or workstream gates. |
| Production deployment | Not authorised. |
| UAT generation/execution | Not authorised until as-built verification is approved. |
| Next controlled document | A-IMP-01.1 Cursor Execution Prompt - Client User and Data Subject Separation. |

# Appendix A - Primary Salesforce Platform References

| Reference topic | Implementation relevance |
| --- | --- |
| Schedule-Triggered Flows | Schedule-triggered flows run one time, daily or weekly; quarterly creation therefore requires a weekly/daily schedule plus a quarter/idempotency guard. |
| Flow Approval Processes and Recall Approval Submission | Flow approvals support dynamic routing and recall paths; recall is limited to the submitter or an Approval Admin under the documented conditions. |
| Create a Sharing Set for Experience Cloud Site Users | Sharing sets grant record access through Account/Contact mappings; licence-supported behaviour must be verified before own-Contact implementation. |
| Things to Know About Contracts / Contract Fields | Start Date and Contract Term are required and End Date can be system-calculated. |
| Activated Contract behaviour | Activated Contracts are read-only for ordinary users and cannot be returned to Draft; renewal/amendment design must preserve history. |
| Field History Tracking / Field Audit Trail | Standard history field and retention limits must be counted; Shield Field Audit Trail is governed by Category H retention approval. |