CBS Salesforce Solution Design

Category A - Client Commercial Lifecycle, Contracting, Onboarding and User Administration

v1.4 | Visual Approved and Implementation Ready

| Control | Value |
| --- | --- |
| Status | Design and Visuals Approved - Implementation Pending |
| Date | 18 July 2026 |
| Technical baseline | Credit Bureau Sandbox 20260715.zip |
| Baseline SHA-256 | a3c337d997a556dca2cd53492a5621dce09a39b4f9454ac0d24e7d88a6a93a80 |
| Salesforce source API / files | 67.0 / 5,115 |

Locked Governance Category first -> Requirements second -> Design third -> Visualise fourth -> Implement fifth -> Verify sixth -> Test last. The approved Solution Design is the authoritative target-state source for prompts, configuration, visuals and UAT.

# 1. Governance and Purpose

The latest Salesforce metadata is the authoritative technical source for understanding the current CBS implementation. It establishes what is retrieved in the sandbox snapshot; it does not by itself prove that every current behaviour is required or suitable for the target state.

The CBS Salesforce solution shall be developed and maintained using a category-led, design-controlled lifecycle. Each business-process category must progress through requirements confirmation, solution design, visual approval, implementation, as-built verification and user acceptance testing in that order. The approved Solution Design is the authoritative target-state source for implementation prompts, Salesforce configuration, visual prototypes and UAT scenarios.

## 1.1 Source-of-truth hierarchy

| Order | Source | Use |
| --- | --- | --- |
| 1 | Latest Salesforce metadata | Authoritative evidence of the current retrieved implementation. |
| 2 | Confirmed project decisions and client instructions | Business intent and locked decisions. |
| 3 | Unsigned historical documents and correspondence | Supporting context only; validate before adopting. |
| 4 | Approved Solution Design | Authoritative target-state design. |
| 5 | Re-extracted deployed metadata | As-built verification evidence. |
| 6 | UAT results | Validation of the verified as-built solution. |

## 1.2 Scope of this issue

Incorporates the locked Category A decisions, approved Sections 11 to 17, and the controlled A-WS-08 Screen Specifications and Category A Design Closure package.

Reconciles every controlled Category A requirement against Credit Bureau Sandbox 20260715.zip.

Identifies current metadata evidence, gaps and the target design action required.

Does not authorise Cursor implementation or UAT. Controlled visual generation may begin only after Section 18 is approved, and visual approval remains a separate gate.

# 2. Category A Scope and Lifecycle

Category A covers the client commercial and administrative lifecycle from creation of the client organisation through Opportunity, Contract, onboarding, client-user access, quarterly review and relationship maintenance.

| Stage | Process |
| --- | --- |
| A1 | Create and maintain the client Account |
| A2 | Create and manage the Opportunity directly against the Account |
| A3 | Confirm commercial scope and service intent |
| A4 | Create and maintain the standard Contract and related Files |
| A5 | Complete client onboarding using Account markers and Tasks |
| A6 | Create and approve client-user access through Case |
| A7 | Provision and activate the external user |
| A8 | Perform quarterly access review |
| A9 | Suspend, revoke or offboard client users |
| A10 | Maintain renewal, amendment, termination or client offboarding |

Boundary Salesforce Leads and Lead conversion are excluded. External users work in Experience Cloud and must not receive internal commercial, pricing or Contract access.

# 3. Locked Category A Design Decisions

| Decision | Topic | Locked position |
| --- | --- | --- |
| A-DD-001 | Standard-first architecture | Use standard Salesforce objects and declarative configuration wherever practical. A new custom object requires a documented gap and explicit approval. |
| A-DD-002 | Client onboarding | Use Account as the overall onboarding record and standard Tasks as the detailed checklist. CBS performs a final assessment and records completion markers on Account. |
| A-DD-003 | Client access governance | Use standard Case for access requests, access changes, suspension, revocation and periodic reviews; use Contact and User for the person and login. |
| A-DD-004 | Client-user personal data | No additional personal identifiers are required. DOB, NRIC/FIN, ID type, passport and data-subject employment fields are excluded from the Client User process. |
| A-DD-005 | Maker-checker | Client-user activation and material access changes require maker-checker approval. The initiator cannot approve the same request. |
| A-DD-006 | Contracts | Use the standard Contract object and Salesforce Files. Retain standard contract information, including Account, status, Start Date, Contract Term and End Date. |
| A-DD-007 | Onboarding completion | Use mandatory Tasks for readiness items and a final CBS review marker on Account. Client access cannot be activated until the required onboarding gate is complete. |
| A-DD-008 | Quarterly access review | Review active client-user access once every quarter and retain auditable review and approval evidence. |
| A-DD-009 | Renewal, amendment and termination | CBS staff manually maintain Contract lifecycle changes. Account stores only the current client-level summary where required. |
| A-DD-010 | Roles and authority | Create a CBS Business Development role and permission set for Category A work. Authorised administrators can update, approve and provision access; Business Development cannot approve its own request or activate users. |
| A-DD-011 | SLA simplicity | Keep only essential client-level service settings on Account. Operational reminders, delivery and exception controls belong to their owning process categories. |

# 4. Current-State Metadata Baseline

The baseline findings below are derived from the retrieved metadata. “Not retrieved” means the component was not found in this snapshot; it does not prove that unmanaged runtime data or unretrieved settings do not exist.

| Domain | Verified current state | Readiness | Priority |
| --- | --- | --- | --- |
| Account | Account and CBS layout exist. No Account record type or validation rule is retrieved. Client Code is required on layouts but is not unique or field-level required. Account history is disabled. | Partial | P1 |
| Contact / Client User | Client User record type exists, but the layout requires data-subject PII. Shared fields are globally required. No Contact validation rules are retrieved. | High-risk partial | P1 |
| Contact automation | Active Contact-create Flow creates a Consent Request Item whenever Email is populated, with no record-type condition. | Critical conflict | P1 |
| Opportunity / Lead | Opportunity standard object exists; CBS stages, validations and app navigation are absent. Credit Bureau app omits Leads but the Lead object and standard Sales apps remain. | Low readiness | P1 |
| Contract | Standard Contract object and layout exist with standard dates, status and signatures. No CBS lifecycle convention, Files placement or Credit Bureau app navigation is retrieved. | Partial | P1 |
| Onboarding | No CBS onboarding status fields, onboarding Flow or standard Task checklist automation is retrieved. | Not implemented | P1 |
| Access governance | No Client Access Case record type, quarterly-review record type, approval process or access lifecycle Flow is retrieved. | Not implemented | P1 |
| Roles and permissions | No Business Development role or permission set exists. Administrative roles and permission sets exist, but runtime assignment is unknown. | Partial | P1 |
| External access | Experience Cloud and self-registration controls exist. External Contract read, Account Edit sharing and broad Contact field permissions require correction. | Material control gaps | P1 |
| Sharing and isolation | External Account sharing is Private and Contact is ControlledByParent. A test guest Account rule remains. | Partial | P1 |
| Audit and reporting | Account, Contact and Opportunity history are disabled; no controlled Category A report pack is identified. | Low readiness | P2 |
| Labels and UX | Mixed-language field labels and generic layouts remain. The Credit Bureau app omits most Category A navigation. | Partial | P2 |

## 4.1 Baseline control facts

| Control | Recorded value |
| --- | --- |
| Archive | Credit Bureau Sandbox 20260715.zip |
| SHA-256 | a3c337d997a556dca2cd53492a5621dce09a39b4f9454ac0d24e7d88a6a93a80 |
| Extracted project | Credit Bureanu Sandbox 20260715 |
| Source API | 67.0 |
| Metadata files | 5,115 |
| Analysis limitation | Static metadata does not prove record data, user assignments, licence assignment, Experience publication, scheduled execution or runtime sharing results. |

## 4.2 Immediate current-state blockers

Critical Contact automation conflict The active Contact-create Flow creates a Consent Request Item for every new Contact with an email and has no record-type filter. A Client User Contact can therefore enter the data-subject consent process. This must be corrected before Category A user onboarding is implemented.

External commercial-access conflict The Customer Community Plus User profile includes Contract read access, while the Account sharing set grants Edit to the external user's own Account. These settings conflict with the locked external boundary and require redesign.

## 4.3 Other material observations

No Client Access or Quarterly Access Review Case record type is retrieved.

No approval process is retrieved for access activation or material access changes.

No CBS Business Development role or permission set is retrieved.

Account, Contact and Opportunity history tracking is disabled.

A guest sharing rule grants read access to a named test Account and must not remain in the production target.

# 5. Requirement-by-Requirement Metadata Reconciliation

Status meanings: Met = the requirement is evidenced in the retrieved configuration; Partially met = enabling components exist but the controlled end-to-end requirement is incomplete; Not met = material required components are absent or conflicting; Governance decision = a design-control rule rather than a current metadata feature; Supported; implementation pending = standard platform capability exists but the approved design has not yet been configured.

| ID | Controlled requirement | Current metadata evidence | Status | Required target-design action | Pri. |
| --- | --- | --- | --- | --- | --- |
| A-REQ-001 | CBS shall manage client organisations as Salesforce Accounts. | Account object and CBS Account layout are retrieved; client code and client status fields exist. | Met | Retain Account as the client master and implement the Account lifecycle, data quality, duplicate, ownership, page and audit controls defined in Section 15. | P1 |
| A-REQ-002 | CBS shall create Opportunities directly against Accounts. | Opportunity.AccountId and Account Opportunity related list exist. The Credit Bureau app does not expose Opportunity and there is no CBS-specific stage model. | Partially met | Implement direct Account-based Opportunity creation, the six-stage CBS path, stage gates, ownership and application navigation defined in Section 15. | P1 |
| A-REQ-003 | Salesforce Leads and Lead conversion shall not form part of the Category A process. | The Credit Bureau app omits Leads, but the Lead object and standard Sales applications remain available. No metadata control explicitly prevents Category A users from using Leads. | Partially met | Exclude Leads through app navigation, object permissions, process guidance, automation and test controls as defined in Section 15. Do not delete the standard object until runtime dependencies are confirmed. | P1 |
| A-REQ-004 | CBS internal commercial, contract, onboarding and administration users shall work in Salesforce Lightning. | Credit_Bureau is a Lightning console application, but it currently contains only Home, Account, Contact, Consent, Consent Request Item and Case. | Partially met | Provide the internal CBS Business Development Lightning application and permissions defined in Section 15; external users remain governed by Section 14. | P1 |
| A-REQ-005 | External Client HR Users and Client Approvers shall use Experience Cloud for approved operational functions. | PartnerCommunity network, site and external permission sets are retrieved. The network is UnderConstruction and runtime membership is not proven by static metadata. | Partially met | Retain Experience Cloud for external operational users; verify licences, memberships, profile/permission composition and published status in the org. | P1 |
| A-REQ-006 | External client users shall not access Opportunity, pricing, proposal or Contract commercial information. | Customer Community Plus User has Contract read access. The Account sharing set grants Edit to the user's Account. These settings exceed the intended commercial-data boundary. | Not met | Keep Opportunities, Contracts, Contract Files, Category A reports, dashboards and internal audit evidence inaccessible to external users. Sections 14, 16 and 17 define the boundary. | P1 |
| A-REQ-007 | Each client user shall be associated with one authorised client Account unless an explicitly approved exception exists. | Contact.AccountId and User.ContactId exist; the Account sharing set maps the external user to the user's Account. No validation or governed exception process is retrieved. | Partially met | Require Account on Client User Contacts, prevent unauthorised Account reassignment and define the exception approval process. | P1 |
| A-REQ-008 | Client records and operational data shall be isolated by client Account. | Account external sharing is Private and Contact external sharing is ControlledByParent. A sharing set grants Account Edit, and a guest rule exposes a named test Account to a guest user. | Partially met | Use Account-scoped sharing and internal-only Category A report folders. Section 17 prohibits external Reports, Report Builder, dashboards and export and requires isolation testing of report results. | P1 |
| A-REQ-009 | External client access shall be invitation-only and controlled by CBS; self-registration shall remain disabled. | PartnerCommunity has selfRegistration=false, headless registration disabled and welcome email enabled. | Met | Retain admin-controlled user creation and invitation/welcome-email activation. Verify the live login and activation journey during implementation verification. | P1 |
| A-REQ-010 | Client-user activation, material access change, suspension, revocation and offboarding shall be traceable. | No Client Access Case record type, access-governance Flow or approval process is retrieved. Account and Contact history are disabled. | Not met | Implement the Case, approval, history, Task, File, Setup Audit Trail and monitoring evidence defined in Sections 12 and 17. | P1 |
| A-REQ-011 | Standard Salesforce configuration shall be preferred over custom development for Category A. | Standard Account, Opportunity, Contract, Contact, User, Case, Task and File objects are all available. The standard-first rule is a target governance decision rather than an existing configuration control. | Governance decision | Use standard fields, validation, Flow, field history, approval history, Reports and Dashboards. Section 17 introduces no custom audit object or custom analytics application. | P1 |
| A-REQ-012 | The latest Salesforce metadata shall be treated as current-state technical evidence and not automatically as approved target behaviour. | The baseline ZIP has been hashed and analysed as current-state evidence. Static metadata cannot prove runtime data, assignments, schedules or behaviour outside the retrieved package. | Governance decision | Use this baseline for design deltas and compare a fresh post-deployment extraction during as-built verification. | P1 |
| A-REQ-013 | Category A shall use standard Salesforce objects wherever practical. | All selected standard objects exist. No Category A custom onboarding or access-assignment object is retrieved. | Supported; implementation pending | Section 17 completes the standard-object design with standard audit evidence, custom report types where necessary, reports and dashboards. | P1 |
| A-REQ-014 | Client onboarding shall use standard Tasks as the checklist and Account fields as the overall status, assessment and completion markers. | No Account onboarding-status fields, onboarding Task templates or dedicated onboarding Flow are retrieved. Generic Salesforce onboarding email templates are unrelated to the CBS Category A lifecycle. | Not met | Section 13 onboarding start must verify a qualifying Contract created and maintained under Section 16. | P1 |
| A-REQ-015 | Client access requests, changes, suspension, revocation and periodic reviews shall be governed through standard Case records. | Case has CBS Consent and CBS Report Request record types only. No Client Access Request or Quarterly Access Review record type exists. | Not met | Add standard Case record types and fields for access request type, requested role, requester, approver, approval, implementation and review outcome. | P1 |
| A-REQ-016 | Client-user activation and material access changes shall require maker-checker approval. | No approval process metadata is retrieved for Case, Contact, Account or User access changes. | Not met | Configure a standard Case approval process for activation and material access changes, with approved status required before provisioning. | P1 |
| A-REQ-017 | The user who initiates an access request shall not approve the same request. | No approval rule, validation or Flow prevents the requester from approving the same access request. | Not met | Capture Requested By and Approver and enforce separation through approval routing and validation. | P1 |
| A-REQ-018 | Client-user administration shall not require DOB, NRIC/FIN, passport, ID type or other unnecessary personal identifiers. | The Client User layout requires Date of Birth, ID Type, ID Number and Employment Status. The underlying fields are globally required. A Contact-create Flow creates a Consent Request Item for every new Contact with an email, without a record-type filter. | Not met | Remove PII from the Client User layout, make shared data-subject fields non-required at field level, enforce them only for Data Subject record types and add record-type guards to Contact automation. | P1 |
| A-REQ-019 | Contracts shall be recorded using the standard Contract object and related Salesforce Files. | The standard Contract object and layout exist. Start Date, End Date, Contract Term, status and signatures are present. The Contract layout does not include the Files related list and Contract is absent from the Credit Bureau app. | Partially met | Add Contract to the internal Business Development application, create a focused Contract page, expose Salesforce Files, remove external Contract access and keep the signed or effective agreement as the authoritative document. | P1 |
| A-REQ-020 | Contract Start Date, Contract Term and End Date shall be recorded and maintained by authorised CBS staff using standard Contract behaviour. | Contract StartDate and ContractTerm are required on the layout; EndDate is read-only and standard Salesforce derives it. Standard contract fields have history tracking enabled. | Partially met | Use standard Start Date and Contract Term as controlled inputs. Salesforce derives End Date. Authorised CBS staff maintain the dates and term; no custom End Date is introduced. | P1 |
| A-REQ-021 | Contract renewals, amendments and terminations shall be maintained manually by authorised CBS staff. | The Contract object includes standard Activate and Terminate actions and status fields, but there is no CBS renewal/amendment convention, record type, guidance or Account summary design. | Partially met | Use the manual renewal, amendment and termination conventions in Section 16. Keep historical Contracts and Files; update Account status only when the overall client relationship changes. | P2 |
| A-REQ-022 | Active client-user access shall be reviewed once every quarter. | No scheduled quarterly access-review Flow, Case record type or review field set is retrieved. | Not met | Use quarterly review Cases and Tasks from Section 12 and expose due, overdue and completion evidence through the internal reports and dashboard defined in Section 17. | P1 |
| A-REQ-023 | Business Development shall manage the Category A business lifecycle but shall not activate users or approve its own access requests. | No CBS Business Development role or permission set is retrieved. Existing roles include System Administration, CBS processing officers and Client HR. | Not met | Business Development may maintain approved Account defaults and run operational reports, but cannot alter system audit fields, security reports or maker-checker evidence. | P1 |
| A-REQ-024 | Authorised administrators shall perform access approval, provisioning, activation and administrative updates. | System Administration role and CBS_System_Administrator permission set exist. Static metadata does not prove assignments or a governed activation process. | Partially met | Administrators maintain controlled SLA defaults, security and audit reports, report-folder access and configuration evidence. | P1 |
| A-REQ-025 | Client-level SLA configuration on Account shall be limited to essential common settings. | Account currently contains multiple service and operational fields, including SLA Days, reminder review period, quick-search control, business units, hierarchy, workflow notes, domain, contract type, service time and custom filter configuration. | Not met | Retain only Primary Operational Notification Email, Allowed Employee Email Domains and Default Report Request SLA Days as Account-level common settings. Retire or defer overlapping service fields after dependency and data review. Client users cannot choose SLA values. | P2 |

# 6. Reconciliation Summary

| Status | Count | Interpretation |
| --- | --- | --- |
| Met | 2 | Current metadata directly supports the requirement, subject to runtime verification. |
| Partially met | 10 | Some components exist, but process, security or governance gaps remain. |
| Not met | 10 | Required configuration is absent or current metadata conflicts with the locked requirement. |
| Governance decision | 2 | Controlled rule for how design and implementation must proceed. |
| Supported; implementation pending | 1 | Standard objects exist; target configuration is still required. |

Overall conclusion Category A has a usable Salesforce foundation, but it is not implementation-complete. The highest-risk gaps are Client User/Data Subject separation, maker-checker access governance, external commercial-access restrictions, quarterly review and the absence of a Business Development security model.

# 7. Target Standard-Object Architecture

| Standard component | Target Category A use |
| --- | --- |
| Account | Client master, lifecycle summary, onboarding status and minimal common service settings. |
| Opportunity | Direct Account-based commercial engagement; no Lead conversion. |
| Contract | Standard contract status, Start Date, Contract Term, End Date, signatures and lifecycle maintenance. |
| Salesforce Files | Executed contract and approved supporting evidence. |
| Contact | Client representative and Client User identity using minimum business information. |
| User | Experience Cloud or internal login, provisioned only after approval. |
| Case | Access request, change, suspension, revocation and quarterly review governance. |
| Task | Onboarding checklist and review work items. |
| Approval Process | Maker-checker approval for activation and material access changes. |
| Flow | Task generation, gating, scheduled quarterly reviews, notifications and controlled status updates. |
| Role and Permission Set | CBS Business Development least-privilege role plus authorised administrator controls. |

## 7.1 Minimal Client User data model

| Retain for Client User | Exclude from Client User |
| --- | --- |
| First name, last name, business email, Account, department/business unit, portal role, approval authority where relevant, optional business phone. | DOB, NRIC/FIN, passport, ID type, personal address, MyInfo attributes and data-subject employment fields. |

## 7.2 Standard Contract date behaviour

The current standard Contract layout requires Start Date and Contract Term and displays End Date as read-only. Salesforce derives End Date from the standard dates. This is the preferred simple design. A custom end-date mechanism should not be introduced unless CBS confirms that direct entry is mandatory and standard Contract behaviour cannot meet the need.

## 7.3 Onboarding gate

Flow creates the approved mandatory Task checklist when the Contract reaches the agreed ready state.

Business Development completes or coordinates the Tasks.

CBS administrator performs the final assessment and records the Account onboarding approval/completion markers.

Client-user access approval and activation are blocked until the onboarding gate is complete.

# 8. Controlled Design Workstreams

| Workstream | Name | Requirements | Priority | Detailed-design output |
| --- | --- | --- | --- | --- |
| A-WS-01 | Client-user and data-subject separation | A-REQ-007, A-REQ-018 | P1 | Approved target design in Section 11 on 18 July 2026. Implementation remains downstream of the full Category A design approval gate. |
| A-WS-02 | Access governance and maker-checker | A-REQ-010, A-REQ-015 to A-REQ-017, A-REQ-022 to A-REQ-024 | P1 | Approved target design in Section 12 on 18 July 2026. Implementation remains downstream of the complete Category A design gate. |
| A-WS-03 | Client onboarding using Account and Tasks | A-REQ-014 | P1 | Approved target design in Section 13 on 18 July 2026. Implementation remains downstream of the complete Category A design gate. |
| A-WS-04 | External access and client isolation | A-REQ-005 to A-REQ-009 | P1 | Approved target design in Section 14 on 18 July 2026. Implementation remains downstream of the complete Category A design gate. |
| A-WS-05 | Account, Opportunity and Lead exclusion | A-REQ-001 to A-REQ-004 | P1 | Approved target design in Section 15 on 18 July 2026. Implementation remains downstream of the complete Category A design gate. |
| A-WS-06 | Contract lifecycle and Files | A-REQ-019 to A-REQ-021 | P1/P2 | Approved target design in Section 16 on 18 July 2026. Implementation remains downstream of the complete Category A design gate. |
| A-WS-07 | SLA simplification, audit and reporting | A-REQ-025 | P2 | Approved target design in Section 17 on 18 July 2026. Implementation remains downstream of visual approval and the full Category A design gate. |
| A-WS-08 | Screen specifications and Category A design closure | Cross-cutting | P1 | Controlled screen-definition records, visual inventory, historical-screen disposition, traceability and Category A design-closure gate are included in Section 18 for approval. |

## 8.1 Required design order

| Order | Design package | Reason |
| --- | --- | --- |
| 1 | Client User / Data Subject separation | Approved Section 11; establishes the Contact-purpose boundary. |
| 2 | Access Case and maker-checker | Approved Section 12; establishes governed requests, approval and provisioning. |
| 3 | Client onboarding using Account and Tasks | Approved Section 13; establishes Account readiness and the access gate. |
| 4 | External access and client isolation | Approved Section 14; establishes external identity, least privilege and Account isolation. |
| 5 | Account, Opportunity and Lead exclusion | Approved Section 15; establishes the Account-first commercial lifecycle and excludes Leads. |
| 6 | Contract lifecycle and Files | Approved Section 16; establishes the standard Contract, dates, Files and manual lifecycle controls. |
| 7 | SLA simplification, audit and reporting | Approved Section 17; finalises minimal Account defaults, standard audit evidence and internal reporting. |
| 8 | Screen specifications and Category A design closure | Section 18 locks every internal and external screen before visual generation and closes the Category A design gate. |

# 9. Risk and Control Register

| Risk | Description | Rating | Required control |
| --- | --- | --- | --- |
| A-RISK-001 | Creating a Client User Contact can trigger the data-subject consent-request Flow because the Flow lacks a record-type guard. | Critical | Correct the Flow entry criteria before onboarding real client users. |
| A-RISK-002 | Client User layout and globally required fields collect unnecessary identity data. | High | Separate Client User and Data Subject requirements and remove PII from the Client User experience. |
| A-RISK-003 | External profile access includes Contract read and the sharing set grants Account Edit. | High | Remove commercial access and reduce Account privileges to the minimum required. |
| A-RISK-004 | A named test Account is shared to a guest user. | High | Remove the rule before production and regression-test unauthenticated access. |
| A-RISK-005 | No maker-checker approval or traceable access lifecycle is implemented. | High | Implement standard Case approval and block provisioning before approval. |
| A-RISK-006 | No Business Development role or permission set exists. | High | Create least-privilege internal role and permission design. |
| A-RISK-007 | Account service fields mix client-master settings with later operational-category controls. | Medium | Apply the minimal Account field catalogue and retirement/deferment controls in Section 17 before implementation. |
| A-RISK-008 | Static metadata does not prove runtime users, assignments, published Experience status, data quality or scheduled execution. | Medium | Verify with org queries and actual sandbox evidence during the Verify phase. |
| A-RISK-009 | Account, Opportunity and Contact history are disabled, and no CBS Category A report or dashboard set exists. | High | Enable selected field history and deploy the internal report, dashboard and evidence model in Section 17. |
| A-RISK-010 | The report-request service accepts an SLA value from the request and defaults it in code instead of resolving the authorised Account default. | High | Make SLA server-resolved from Account or the controlled system default; never accept a client-selected SLA. |

# 10. Gate to the Next Phase

The Category A requirements and target design are materially established. Sections 11 to 17 were approved on 18 July 2026. Section 18 contains the controlled screen specifications and design-closure package pending approval. No visual may be treated as approved until it passes the Section 18 gate, and no implementation prompt or UAT case is authorised until the later lifecycle gates are completed.

| Gate item | Required outcome |
| --- | --- |
| Requirements baseline | Locked A-REQ-001 to A-REQ-025. Any amendment requires a controlled design change and impact assessment. |
| Contact separation design | Approved in Section 11 on 18 July 2026. |
| Access design | Approved in Section 12 on 18 July 2026. |
| Security design | Approved in Section 14 on 18 July 2026. |
| Onboarding design | Approved in Section 13 on 18 July 2026. |
| Contract design | Approved in Section 16 on 18 July 2026. |
| Only after approval | Approve Section 18, then generate and approve the controlled Category A visuals. Implementation prompts and UAT remain downstream. |
| SLA, audit and reporting design | Approved in Section 17 on 18 July 2026. |

Category A design status Sections 11 to 17 were approved on 18 July 2026. Section 18 is the active controlled package for screen specifications and Category A design closure. Controlled visual generation may begin only after Section 18 approval; metadata changes, implementation prompts and UAT remain downstream.

# 11. A-WS-01 - Client User and Data Subject Separation

Design status Approved target design. Section 11 was approved on 18 July 2026. It remains subject to as-built verification after implementation and does not itself authorise implementation before the remaining Category A design gates are completed.

## 11.1 Objective, scope and controlling requirements

The purpose of A-WS-01 is to establish a clean Contact-purpose boundary so that a client organisation user cannot enter the data-subject consent lifecycle, and a data subject cannot acquire client-access administration attributes or portal privileges. The design uses the standard Contact object with record types, layouts, Lightning pages, validation rules, permission sets and Flow entry criteria.

| Control | A-WS-01 position |
| --- | --- |
| Requirements in scope | A-REQ-005, A-REQ-007 to A-REQ-010, A-REQ-018, A-REQ-023 and A-REQ-024. |
| Locked decisions applied | A-DD-001 standard-first architecture; A-DD-003 Case-based access governance; A-DD-004 no additional identifiers; A-DD-010 Business Development and administrator authority. |
| In scope | Contact record-type purpose, fields, page layouts, Lightning pages, actions, Flow guards, FLS, duplicate prevention, audit and data remediation. |
| Out of scope | Detailed data-subject consent requirements, client access Case approval implementation, User provisioning, quarterly review and final Experience Cloud screens. |
| Custom object position | None required. Contact, User, Case, Account, Flow, validation rules and permission sets are sufficient for this workstream. |

## 11.2 Current-state metadata findings

The following findings are direct observations from the 15 July 2026 metadata snapshot. Runtime record counts and assigned-user population are not available in metadata and must be checked before deployment.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS01-F01 | Four active Contact record types are retrieved: Client_User, Data_Subject, Singpass and Non_Singpass. | objects/Contact/recordTypes | The purpose and permitted transition of each record type are not formally governed. |
| A-WS01-F02 | Full_Name__c, ID_Type__c, ID_Number__c and Employment_Status__c are object-level required custom fields. | objects/Contact/fields | A Client User cannot be created with the approved minimal business identity unless these fields are made conditionally required. |
| A-WS01-F03 | The Client User layout requires Full Name, Date of Birth, ID Type, ID Number and Employment Status. | layouts/Contact-CBS Contact - Client User Layout | The current UI collects data-subject PII and attributes that CBS has confirmed are not required for client-user administration. |
| A-WS01-F04 | Data Subject, Singpass and Non-Singpass layouts require Portal_Role__c. | Contact data-subject layouts | Client-access attributes are mixed into data-subject experiences. |
| A-WS01-F05 | The Client User layout exposes Enable/Disable Customer Portal, Login As, Delete, Change Owner, Change Record Type, Clone and Share actions. | Client User layout action list | Routine business users can be presented with administrative or destructive actions that belong to controlled access governance. |
| A-WS01-F06 | The active contactApproveCreateConsentRequest Flow runs after every Contact creation where Email is populated. It does not test record type. | flows/contactApproveCreateConsentRequest.flow-meta.xml | Creating a Client User can create a Consent_Request_Item__c and copy identity fields into the data-subject process. |
| A-WS01-F07 | The Flow fault path only assigns a text marker and ends. | Same Flow | A consent-item creation failure can be silently absorbed without a durable operational exception or notification. |
| A-WS01-F08 | The Customer Community Plus User profile assigns the SingPass community layout to Client_User, Data_Subject and Singpass. | profiles/Customer Community Plus User.profile-meta.xml | Client users can receive an incorrect data-subject-oriented layout assignment. |
| A-WS01-F09 | Set_Custom_Object_To_Partner grants Contact create/edit and all four Contact record types; partner_community_User_Permissions_set grants create/edit for Singpass and Non_Singpass and broad PII FLS. Both are Experience Cloud membership permission sets. | permissionsets and networks/PartnerCommunity.network-meta.xml | Effective external permissions can bypass the intended separation and expose or permit modification of sensitive Contact fields. |
| A-WS01-F10 | The Credit Bureau app assigns Contact_Record_Page1 to the three data-subject record types but has no Client_User record-page override. | applications/Credit_Bureau.app-meta.xml | Client User does not have a dedicated internal Lightning record page. |
| A-WS01-F11 | No Contact validation rules are retrieved and Contact history tracking is disabled. | objects/Contact/Contact.object-meta.xml | There are no enforceable cross-purpose field controls and no standard audit history for access-governance changes. |
| A-WS01-F12 | The active standard Contact duplicate rules allow inserts and updates and include Lead matching. No custom Contact matching rule is retrieved. | duplicateRules and matchingRules | Duplicate client users are warned but not prevented, while Lead matching is irrelevant to the locked Category A no-Lead model. |
| A-WS01-F13 | Contact internal and external sharing are Controlled by Parent and no Contact sharing rule is retrieved. | Contact.object-meta.xml and sharingRules/Contact | Generic Account access can imply access to all Contact purposes under the Account; record type alone is not a record-level security boundary. |

## 11.3 Target Contact purpose model

Contact remains the standard person record. Record type identifies the business purpose of the record, but permission sets, fields, automation and page experiences enforce the separation. A record must not be reused across the two purposes.

Figure 1 - A-WS-01 target Contact purpose separation

Same-person rule Where the same natural person is both a bank client user and a data subject, CBS shall maintain separate Contact records for the two purposes. The client-user Contact supports the User and access lifecycle; the data-subject Contact supports consent, report and departure lifecycles. The records must not be converted between purposes.

## 11.4 Record-type purpose and transition rules

| Record type | Purpose | Who may create | Permitted transition |
| --- | --- | --- | --- |
| Client_User | Bank or client-organisation representative who may receive Experience Cloud access. | Business Development or CBS administrator. | No transition to a data-subject type. Wrong-purpose records are corrected through a controlled data-remediation process. |
| Data_Subject | Pre-authentication or route-not-yet-determined data-subject record. | Approved Category B batch or CBS processing process. | May move to Singpass or Non_Singpass when the authentication route is confirmed. |
| Singpass | Data subject processed through the Singpass/MyInfo route. | Approved Category B automation or authorised processing user. | May only be corrected by an authorised administrator or processing role with an auditable reason. |
| Non_Singpass | Data subject processed through the approved non-Singpass route. | Approved Category B automation or authorised processing user. | May only be corrected by an authorised administrator or processing role with an auditable reason. |

Business Development receives Client_User record-type visibility only; it must not create Singpass, Non_Singpass or Data_Subject Contacts.

Client HR Users and Client Approvers must not create Client_User Contacts or change Contact record type through Experience Cloud.

The generic Data_Subject record type is retained as a controlled staging purpose until Category B confirms whether it can be retired.

Record-type change actions are removed from ordinary page layouts. Administrative corrections require a recorded reason and post-change review.

## 11.5 Field and data-minimisation design

Object-level required settings cannot vary by record type. The four data-subject fields that are currently globally required must become optional at field metadata level and be enforced through record-type-specific validation. This is necessary to make the Client User design technically viable.

| Field or field group | Client User | Data Subject family | Target control |
| --- | --- | --- | --- |
| Standard Name: FirstName / LastName | Required | Required according to Category B import rules | Use standard Contact name for Client User. Do not use Full_Name__c as the Client User name. |
| AccountId | Required | Required | Controls organisation context. External data access must remain Account-scoped. |
| Email | Required business email | Required where the consent process needs email | For Client User, validate business email and duplicate status. |
| Department / Title | Department required; Title optional | Not used unless Category B confirms | Business context only for Client User. |
| Phone / MobilePhone | Optional business contact | Not used for identity unless separately approved | No personal phone requirement. |
| Portal_Role__c | Required; values Client HR User or Client Approver | Prohibited | Rename values professionally. Retire Client Admin for new records unless later approved. |
| Can_Approve__c | Read-only, system-derived from Portal_Role__c | Prohibited | Avoid contradictory role and checkbox settings. |
| Is_Active_Client_User__c | Read-only, system-maintained from the User access state | Prohibited | Business Development cannot activate access by editing Contact. |
| Can_Send_Reminder__c | Hidden from Category A client-user layout | Not part of identity | Retain only if Category B confirms an operational use. It must not grant access. |
| Full_Name__c | Hidden and not required | Required only for applicable data-subject flows | Change field metadata required=true to false; enforce on data-subject family through validation. |
| Date_of_Birth__c / DOB__c / Birthdate | Prohibited and hidden | Controlled data-subject field | Remove from Client User layout and FLS. |
| ID_Type__c / ID_Number__c / NRIC_FIN_Number__c / Passport_Number__c | Prohibited and hidden | Controlled data-subject identity fields | Change object-level required flags to conditional validation; never expose on Client User pages. |
| Employment_Status__c | Prohibited and hidden | Data-subject field if Category B requires it | Change object-level required=true to false; enforce only for data-subject family. |
| Consent, report, departure and matching fields | Prohibited and hidden | Available only to authorised operational roles | No Client User field visibility or page components. |

## 11.6 Page-layout and Lightning-page design

| Page | Required content | Excluded content/actions |
| --- | --- | --- |
| CBS Contact - Client User Layout | Identity and Organisation: Name, Account, business email, Department, Title and optional phone. Access Summary: Portal Role, approval capability and active status as read-only where system-managed. Related: access Cases, quarterly review Cases, Tasks and Files where appropriate. | All DOB, identity-document, MyInfo, employment-status, consent, report, departure and matching fields. Remove Enable/Disable Portal, Login As, Delete, Change Owner, Change Record Type, Clone and Share from Business Development action set. |
| CBS Client User Record Page | Dedicated Lightning record page assigned to Client_User in the Credit Bureau app for Business Development and administrators. Use Dynamic Forms or record-type assignment to show only approved fields and related records. | No data-subject Path, consent components, report components or PII sections. |
| CBS Data Subject Record Page | Retain a data-subject page for Data_Subject, Singpass and Non_Singpass. Category B owns detailed field and component behaviour. | Remove Portal_Role__c, Can_Approve__c, Is_Active_Client_User__c and customer-portal administration actions. |
| Experience Cloud self profile | Expose only the signed-in user’s own business profile fields: name, department, phone and controlled email display/update according to CBS policy. | No generic Contact tab, Contact list, other client-user Contacts, record-type change or portal administration actions. |

## 11.7 Automation design and Contact-create guard

Mandatory P1 correction The active contactApproveCreateConsentRequest Flow must be corrected before any new Client User onboarding is implemented. The current Email-only condition is not an acceptable purpose boundary.

| Design element | Current metadata | Target specification |
| --- | --- | --- |
| Trigger | After-save Contact creation. | Retain only if Category B confirms that a Consent Request Item must be created at Contact creation. |
| Purpose guard | Email Is Null = false. | Require the Contact to belong to the data-subject family: Data_Subject, Singpass or Non_Singpass. Explicitly exclude Client_User. |
| Business readiness | No approval or lifecycle test is present despite the Flow label referring to an approved Contact. | Category B must define any additional readiness criterion. A-WS-01 locks only the record-purpose guard. |
| Data copied | DOB, email, employment status, full name, ID number and ID type are copied to Consent_Request_Item__c. | Copy only from qualifying data-subject records. Client User creation must never populate these fields or create the item. |
| Duplicate prevention | No Get Records or existing-item check is present. | Before creation, verify that the relevant current consent-request item does not already exist according to Category B uniqueness rules. |
| Fault handling | Handle_Fault assigns a string variable and terminates. | Create durable operational evidence through the approved shared exception mechanism and notify an authorised support role. Do not silently swallow the error. |
| Client User normalisation | No dedicated Client User before-save automation is retrieved. | Use a before-save Flow to normalise Portal Role, derive Can Approve, clear disallowed cross-purpose fields where safe, and prevent manual Active status changes. |

## 11.8 Validation and data-quality controls

| Control | Logical specification | Outcome |
| --- | --- | --- |
| CBS_CU_Required_Core | When Record Type = Client_User, require Account, First Name, Last Name, Email, Department and Portal Role. | Prevents incomplete client-user records without requiring sensitive identifiers. |
| CBS_CU_Prohibit_Data_Subject_Data | When Record Type = Client_User, block save where DOB, ID, passport, NRIC/FIN, MyInfo, employment-status, consent, report or departure fields are populated. | Enforces data minimisation. Activate after legacy data remediation. |
| CBS_DS_Required_Identity | For Data_Subject, Singpass and Non_Singpass, enforce the Category B-approved identity fields instead of object-level required flags. | Preserves data-subject completeness without contaminating Client User. |
| CBS_DS_Prohibit_Client_Access_Data | For data-subject family, block Portal Role, Can Approve and Active Client User values. | Prevents access-governance attributes on data subjects. |
| CBS_CU_Role_Approval_Consistency | Derive or validate Can_Approve__c against Portal_Role__c. | Prevents role/checkbox contradiction. |
| CBS_CU_Email_Account_Duplicate | Use a custom matching rule and duplicate rule for exact business email plus Account, scoped to Client_User. Block duplicate active records or require administrator override. | Improves client-user uniqueness; standard rules currently only alert and allow. |
| Cross-purpose record-type change | Remove Change Record Type from non-administrator pages and restrict record-type visibility by permission set. | Avoids formula dependence on metadata IDs and provides a portable standard control. |

## 11.9 Security, permission sets and field-level access

Field-level security does not vary by Contact record type. The design therefore separates duties through permission sets and removes broad external Contact permissions. Page layouts alone are not a security control.

| Role / permission domain | Target Contact access | Required action |
| --- | --- | --- |
| CBS Business Development | Create/read/edit Contact; Client_User record type only. Read/edit only approved business identity and role fields. No delete, record-type change, User activation or data-subject PII. | New controlled permission set required in the later security workstream. |
| CBS Administrator | Read/edit all Contact purposes as operationally required. Client User access actions occur through approved Case/User administration, not ad-hoc layout buttons. | Retain full authority with audit and maker-checker constraints. |
| CBS Processing Officer | Data-subject record types only, with PII and lifecycle fields required for processing. No Client User access-governance fields. | Refine existing permissions to purpose-specific FLS and record types. |
| Client HR User / Client Approver | No generic Contact tab or broad Contact CRUD. Self-profile only. Operational data-subject access is provided through Category B controlled workspaces and least-privilege services. | Use CBS_Client_HR_User and CBS_Client_Approver as target permission sets; they currently contain no Contact grants. |
| Integration User | Data-subject fields only where the integration contract requires them; no client-user access administration. | Document integration field allowlist and user-mode/sharing behaviour. |
| Legacy partner permission sets | Set_Custom_Object_To_Partner and partner_community_User_Permissions_set currently grant broad Contact create/edit and sensitive fields. | Refactor or retire after dependency analysis; remove broad Contact record-type and PII grants before production. |

## 11.10 Sharing and Experience Cloud boundary

Record type is not a sharing boundary. Contact is currently Controlled by Parent for internal and external access, so Account access can imply Contact access across both purposes.

External Client HR Users and Client Approvers shall not receive a generic Contact list, standard Contact tab or unrestricted Contact API access.

The signed-in external user may access a controlled self-profile experience. Other Client_User Contacts under the Account are not exposed.

Data-subject access required for Category B shall be provided through the approved consent, departure and report workspaces with Account isolation, least-privilege queries and explicit field allowlists.

Any existing component that relies on broad external Contact CRUD must be identified and redesigned before the legacy partner permission sets are reduced.

Cross-account access remains prohibited. Account and related operational records must resolve to the external user’s authorised Account.

## 11.11 Audit and operational monitoring

| Control | Target design | Privacy constraint |
| --- | --- | --- |
| Contact history | Enable history tracking for Record Type, Account, Email, Department, Portal Role, Can Approve and Active Client User, subject to Salesforce field-count limits. | Do not track DOB, ID numbers, passport or MyInfo fields in standard Contact history. |
| Access evidence | The access Case and User record remain the authoritative evidence for approval, activation, suspension and revocation. | Is_Active_Client_User__c is a summary indicator, not the approval record. |
| Flow errors | Record a durable exception, timestamp, Contact reference and error summary; alert the authorised support role. | Do not store sensitive payloads in unprotected error text. |
| Monitoring reports | Report on Client_User records with PII, data subjects with portal fields, inconsistent role/approval flags, duplicate client-user emails and active Users without approved access Cases. | Reports support remediation and as-built verification; they are not UAT cases. |

## 11.12 Data remediation and deployment sequence

| Sequence | Activity | Gate / dependency |
| --- | --- | --- |
| 1. Runtime inventory | Export counts by Contact record type and identify Client_User records containing PII, data subjects containing access fields, duplicate active emails, related Users and related operational records. | No metadata change. |
| 2. Dependency analysis | Identify Flows, Apex, LWCs, reports, integrations and Experience Cloud components that read or write the affected fields or broad Contact permissions. | Required before permission reduction. |
| 3. Prepare data correction | Agree how legacy PII on Client_User records will be removed or retained under an exception. Prepare reversible data-fix files. | Business and privacy review required. |
| 4. Correct field requirements | Set Full_Name__c, ID_Type__c, ID_Number__c and Employment_Status__c to not required at field metadata level. Add record-type validation in an inactive or staged state. | Deploy with layouts and Flow guard in the same controlled release. |
| 5. Correct Flow and pages | Add data-subject record-type guard, durable fault handling, Client User page, layout/action separation and record-type assignments. | P1 release content. |
| 6. Refine permissions | Introduce least-privilege internal permissions; remove broad external Contact record types and sensitive FLS after component dependencies are corrected. | Regression-test Experience Cloud. |
| 7. Clean data and activate controls | Run remediation, activate prohibitive validation rules and duplicate control, then enable history tracking. | Retain evidence and rollback files. |
| 8. Verify as built | Re-retrieve metadata, compare against this section and run automated and manual regression checks. | Only after verification may downstream UAT be authored. |

## 11.13 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Contact fields | Full_Name__c, ID_Type__c, ID_Number__c, Employment_Status__c | Change required=true to false; apply conditional validation by purpose. |
| Contact validation rules | No rules retrieved | Add Client User core, PII prohibition, data-subject identity, access-field prohibition and role consistency controls. |
| Contact record types | Four active types with overlapping picklist values | Define purpose, creation permissions and transitions; limit Client_User picklist values to approved access values. |
| Client User layout | PII required; administrative actions exposed | Replace with minimal business identity and read-only access summary; remove destructive/admin actions for Business Development. |
| Data-subject layouts | Portal Role required; portal admin actions exposed | Remove client-access fields and portal administration actions. Category B owns remaining content. |
| Credit Bureau app | No Client_User record-page override | Add dedicated Client User Lightning record page assignment. Retain data-subject page for data-subject family. |
| Contact-create Flow | Active Email-only criterion | Add data-subject family guard, duplicate check and durable fault handling. |
| Profiles / permission sets | Broad external Contact and PII grants in legacy partner sets | Refactor to least privilege; target client permission sets shall not grant generic Contact access. |
| Duplicate management | Standard allow-and-alert rules only | Add Client User email-plus-Account matching and blocking/override governance. |
| Contact object audit | History disabled | Enable selected non-PII governance field history. |
| Network membership | Legacy broad permission sets listed as member groups | Retain site membership only through approved least-privilege profile/permission-set model after dependency analysis. |

## 11.14 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS01-AC01 | A Client_User Contact can be created with only approved business identity fields and without DOB, ID type, ID number or employment status. |
| A-WS01-AC02 | Creating a Client_User Contact does not create a Consent_Request_Item__c or enter any consent, report, departure or matching lifecycle. |
| A-WS01-AC03 | Creating a qualifying data-subject-family Contact continues to invoke the Category B-approved process after the record-purpose guard is added. |
| A-WS01-AC04 | Business Development can create and edit Client_User Contacts but cannot create data-subject record types, access PII fields, activate Users, delete Contacts or change record type. |
| A-WS01-AC05 | External Client HR Users and Client Approvers cannot create Client_User Contacts, change portal role, change active status or browse other Client_User Contacts. |
| A-WS01-AC06 | Client User pages contain no DOB, NRIC/FIN, passport, ID, MyInfo, consent, report, departure or matching fields. |
| A-WS01-AC07 | Data-subject pages contain no Portal Role, Can Approve, Active Client User or portal administration actions. |
| A-WS01-AC08 | The Customer Community Plus User layout and page assignments no longer map Client_User to a Singpass data-subject experience. |
| A-WS01-AC09 | Legacy external permission sets no longer provide broad Contact record-type and PII access, unless a documented Category B dependency explicitly requires a narrower permission. |
| A-WS01-AC10 | Flow faults produce durable operational evidence and an authorised notification without exposing sensitive payloads. |
| A-WS01-AC11 | Duplicate active Client_User records for the same Account and business email are blocked or require an auditable administrator override. |
| A-WS01-AC12 | Changes to approved client-user governance fields are auditable, while sensitive data is not duplicated into standard history. |
| A-WS01-AC13 | A user performing both client-user and data-subject roles is represented by separate purpose-specific Contact records. |
| A-WS01-AC14 | A re-retrieved metadata package confirms the approved record types, layouts, Flow criteria, permissions, validation rules and audit settings. |
| A-WS01-AC15 | No implementation prompt, screenshot or UAT case introduces behaviour outside this approved design. |

## 11.15 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| Category B | Confirm the mandatory data-subject identity fields, consent-request creation point, direct Contact access needs and existing component dependencies. | Does not block approval of the Client_User exclusion and minimum field design. |
| A-WS-02 Access Governance | Approved target design in Section 12 on 18 July 2026. | Section 12 is locked; client-user activation implementation remains downstream of Section 18 and visual approval. |
| Security workstream | Create Business Development permission set, refine processing/admin permissions and retire broad legacy partner grants. | Required before production deployment. |
| Runtime data review | Count records, inspect assignments and identify legacy data requiring remediation. | Required before activating prohibitive validation rules. |
| Visual stage | Prepare screen definition records for the Client User internal page and external self-profile only after this design is approved. | No screenshot is approved by this section. |

A-WS-01 approval record Approved on 18 July 2026 as the Category A target design for Client User and Data Subject separation. Proceed to A-WS-02 Access Governance and Maker-Checker. Implementation prompts and UAT remain prohibited until the later lifecycle gates.

# 12. A-WS-02 - Access Governance and Maker-Checker

Design status Approved target design. Section 12 was approved on 18 July 2026. It remains subject to as-built verification after implementation and does not authorise implementation before the remaining Category A design gates are completed.

## 12.1 Objective, scope and controlling requirements

A-WS-02 establishes the authoritative governance record for creating, changing, suspending, reactivating, revoking and reviewing client-user access. The standard Case record is the control record; Contact identifies the client representative; User is the login; Approval History records the checker decision; and Tasks support quarterly user-by-user review. Access must not be provisioned or materially changed without an approved Case.

| Control | A-WS-02 position |
| --- | --- |
| Requirements in scope | A-REQ-010, A-REQ-015 to A-REQ-017 and A-REQ-022 to A-REQ-024. |
| Locked decisions applied | A-DD-001 standard-first; A-DD-003 Case-based access governance; A-DD-005 maker-checker; A-DD-008 quarterly review; A-DD-010 Business Development and administrator authority. |
| In scope | Access request types, Case status and data model, maker-checker approval, provisioning evidence, Contact/User state updates, quarterly review, internal authority, validation, audit and reporting. |
| Out of scope | Detailed Experience Cloud navigation and sharing remediation, onboarding Task checklist details, Contract lifecycle, visual prototypes, Cursor prompts and UAT. |
| Approved role catalogue | External roles are Client HR User and Client Approver. The current Client Admin value is not approved for assignment. |
| Custom object position | None. Standard Case and Task provide the governance and review records; custom fields, record types, Flow and approval are allowed declarative configuration. |

## 12.2 Current-state metadata findings

The following findings are direct observations from Credit Bureau Sandbox 20260715.zip. Static metadata cannot prove current User assignments, public-group membership, active community users or actual permission-set assignments; those items must be queried during implementation preparation and as-built verification.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS02-F01 | Case has only CBS_Consent and CBS_Report_Request record types. | objects/Case/recordTypes | No Client Access Request or Quarterly Access Review governance record exists. |
| A-WS02-F02 | No approvalProcesses metadata directory or access approval process is retrieved. | approvalProcesses absent | Maker-checker is not implemented. |
| A-WS02-F03 | The active Case business process contains only New, On Hold, Escalated and Closed. | objects/Case/businessProcesses/CBS_Service_Cloud | The current status model cannot express submission, approval, implementation or review. |
| A-WS02-F04 | Approval_Status__c exists with Draft, Pending, Approved and Rejected, but has a Chinese label and history tracking is disabled. | objects/Case/fields/Approval_Status__c | The field is reusable, but requires controlled values, English label/translation and audit treatment. |
| A-WS02-F05 | Submitted_By__c is a User lookup. No rule populates it or prevents the same person from approving. | objects/Case/fields/Submitted_By__c | A useful field exists, but maker-checker separation is absent. |
| A-WS02-F06 | Completed_At__c exists, but no implementation user, related User or implementation notes field is retrieved. | objects/Case/fields/Completed_At__c | Current metadata cannot evidence who provisioned which User or what access was implemented. |
| A-WS02-F07 | Case internal and external sharing are Private and record-type history is enabled. | objects/Case/Case.object-meta.xml | Private sharing is a suitable access-governance baseline, subject to role hierarchy and external exclusion. |
| A-WS02-F08 | All retrieved Case layouts are generic, consent, report-request or exception layouts. The Case record page is generic. | layouts and flexipages/Case_Record_Page | No role-specific access-governance user experience exists. |
| A-WS02-F09 | No CBS Business Development role or permission set is retrieved. Existing roles include System Administration, CBS processing officers and Client HR. | roles and permissionsets | The maker role and its least-privilege authority are absent. |
| A-WS02-F10 | The Admin profile can Manage Users, Freeze Users and Assign Permission Sets. CBS_System_Administrator itself only grants access to two audit objects. | profiles/Admin and permissionsets/CBS_System_Administrator | Authorised administrator capability currently depends on broad profile rights rather than a documented access process. |
| A-WS02-F11 | CBS_Client_HR_User and CBS_Client_Approver grant Case read only, but legacy partner permission sets grant Case and Contact create/edit. | permissionsets | External effective access can exceed the intended internal-only access-governance boundary. |
| A-WS02-F12 | The Experience Cloud network has self-registration disabled and welcome email enabled. | networks/PartnerCommunity | Invitation-only activation is supported, but not linked to an approved access Case. |
| A-WS02-F13 | Contact.Portal_Role__c contains HR, Approver and Client Admin. Contact access summary fields are editable and not governed by an access Case. | Contact fields and Client_User record type | Client Admin is unapproved; role and active-state fields can drift from actual User access. |
| A-WS02-F14 | CBS_Processing_Queue and Admin_User public group exist, but no access-administration queue or verifiable member list is retrieved. | queues and groups | Existing structures should not be assumed to provide access approval routing. |
| A-WS02-F15 | No scheduled Flow creates quarterly access-review work. | flows | A-REQ-022 is not implemented. |
| A-WS02-F16 | No metadata control links active external Users or permission assignments back to an approved Case. | User, Case, Flow and approval metadata | Unauthorised or out-of-process access cannot be detected from the current Category A configuration. |

## 12.3 Target governance model

The target model separates the maker decision, checker approval and administrator implementation while preserving a single auditable Case. Business Development owns the business request. An authorised administrator performs the independent approval and, after approval, provisions or changes the User. The approved Case remains the authority for the resulting Contact and User state.

Figure 2 - A-WS-02 standard Case maker-checker and provisioning model

Control rule No approved Client Access Request Case means no new activation, role or permission change, reactivation or permanent revocation. Contact access-summary fields are system-maintained outcomes, not substitutes for approval evidence.

## 12.4 Standard Case record types and business processes

| Record type | Purpose | Business process | Creation and visibility |
| --- | --- | --- | --- |
| CBS_Client_Access_Request | New access, role/permission change, suspension, reactivation or revocation for one Client_User Contact. | CBS_Client_Access | Internal CBS only. Created by Business Development or an authorised administrator acting as maker. |
| CBS_Quarterly_Access_Review | Quarterly certification of all active client users for one Account. | CBS_Quarterly_Access_Review | Internal CBS only. Created by scheduled Flow and owned by the Account owner or designated Business Development user. |

| Record type | Case Status | Approval Status | Meaning |
| --- | --- | --- | --- |
| Client Access Request | Draft | Draft | Maker prepares and validates the request. |
| Client Access Request | Pending Approval | Pending | Record is locked and assigned to the named checker. |
| Client Access Request | Returned | Returned | Checker returns the request with comments; maker may amend and resubmit. |
| Client Access Request | Approved | Approved | Independent decision is complete; no provisioning has yet been recorded. |
| Client Access Request | Implementation in Progress | Approved | Authorised administrator is applying the approved access. |
| Client Access Request | On Hold | Approved | Implementation is blocked; reason and next action are required. |
| Client Access Request | Implemented | Approved | User and permission changes are complete and evidence is recorded. |
| Client Access Request | Closed | Approved or Rejected | The request is complete and immutable except for administrator audit correction. |
| Client Access Request | Cancelled | Draft or Returned | Maker cancels before implementation; cancellation reason is required. |
| Quarterly Access Review | Review in Progress | Draft | User-by-user review Tasks are open. |
| Quarterly Access Review | Ready for Approval | Draft | All review Tasks are completed and outcomes are consolidated. |
| Quarterly Access Review | Pending Approval | Pending | The independent checker reviews the certification. |
| Quarterly Access Review | Returned | Returned | Reviewer corrects incomplete or unsupported outcomes. |
| Quarterly Access Review | Changes in Progress | Approved | Required child access Cases are being implemented. |
| Quarterly Access Review | Completed | Approved | All users are certified and any required changes are complete. |
| Quarterly Access Review | Closed | Approved | Review evidence is final. |

## 12.5 Access request types and role mapping

| Case Type | Purpose | Mandatory precondition |
| --- | --- | --- |
| New Access | Create and activate an Experience Cloud User for an approved Client_User Contact. | Contact has no active external User; Account is eligible; target role is required. |
| Change Role / Permissions | Change the approved external role or approved permission-set composition. | Existing related User is active; existing and requested roles differ. |
| Suspend Access | Temporarily prevent login while retaining the User record and evidence. | Reason and effective date are required; administrator records the freeze or equivalent control. |
| Reactivate Access | Restore a previously suspended approved User. | Prior approved access and current inactive/suspended state must be confirmed. |
| Revoke Access | Permanently remove access and deactivate the User where Salesforce prerequisites permit. | Reason, effective date and ownership/dependency checks are required. |

| Approved business role | Contact Portal Role | Target access package | Can Approve | Control |
| --- | --- | --- | --- | --- |
| Client HR User | HR | CBS Client HR User permission-set group | false | Operational submission and monitoring only. |
| Client Approver | Approver | CBS Client Approver permission-set group | true | Approved client-side approval functions only. |
| Client Admin | Client Admin | Not assignable | Not applicable | Legacy metadata value. It remains unavailable until a separate requirement and design decision approve it. |

## 12.6 Target Case and Task data model

| Field | Treatment | Requirement | Purpose |
| --- | --- | --- | --- |
| Case.AccountId | Standard | Required | Authorised client Account. |
| Case.ContactId | Standard | Required for access request | Client_User Contact receiving the access decision. |
| Case.Type | Standard value set | Required | New Access, Change Role / Permissions, Suspend, Reactivate or Revoke. |
| Case.Reason | Standard value set | Required for change/suspend/revoke | Structured business reason; Description provides supporting detail. |
| Case.Priority | Standard | Required | Medium by default; High only for urgent security or operational control. |
| Case.Origin | Standard value set | System set | Internal for Category A governance Cases. |
| Case.Approval_Status__c | Reuse existing | System controlled | Draft, Pending, Approved, Returned or Rejected. |
| Case.Submitted_By__c | Reuse existing User lookup | System controlled | Maker captured at submission. |
| Case.Assigned_Approver__c | New User lookup | Required before submission | Named authorised checker; must differ from Submitted By. |
| Case.Related_User__c | New User lookup | Required before implementation completion | The actual Experience Cloud User governed by the Case. |
| Case.Existing_Client_Role__c | New picklist snapshot | Conditional | Role before the approved change. |
| Case.Requested_Client_Role__c | New picklist | Required for new/change/reactivate | Client HR User or Client Approver only. |
| Case.Implementation_Notes__c | New long text | Required for implementation | Concise evidence of User status and access changes; no credentials or secrets. |
| Case.Implemented_By__c | New User lookup | System controlled | Authorised administrator who performed implementation. |
| Case.Completed_At__c | Reuse existing DateTime | System controlled | Implementation or review completion timestamp. |
| Case.Review_Period_Key__c | New unique text | Quarterly review only | Account plus calendar quarter key to prevent duplicate review Cases. |
| Case.Review_Outcome__c | New picklist | Quarterly review only | All retained, Changes required, No active users or Unable to complete. |
| Task.Access_Review_Outcome__c | New picklist | Review Task only | Retain, Change, Suspend, Revoke, No longer active or Unable to confirm. |
| Task.Access_Review_Comments__c | New text area | Conditional | Evidence for the review outcome, especially any change or exception. |

Field ownership Approval Status, Submitted By, Implemented By, Completed At and Contact access-summary fields are system-controlled. Business Development must not directly set approval, User activation, Portal Role, Can Approve or Active Client User outcomes.

## 12.7 Maker-checker approval process

| Approval element | Target design |
| --- | --- |
| Submission eligibility | Record type, Account, Client_User Contact, request type, reason, target role and named approver pass all validation. The Account onboarding gate is approved before New Access or Reactivation. |
| Initial submission actions | Populate Submitted_By__c, snapshot existing access, set Status to Pending Approval, set Approval Status to Pending and lock approval-relevant fields. |
| Approver assignment | Assign the approval step to Assigned_Approver__c. The selected user must be active and authorised for CBS client-access approval. |
| Separation of duties | Assigned Approver cannot equal Submitted By. Business Development does not receive approval authority. A production user must not hold both maker and access-approver capabilities without a documented exception. |
| Approval | Set Approval Status to Approved and Case Status to Approved. Notify the authorised administrator and maker. |
| Return | Require checker comments, set Approval Status to Returned and Case Status to Returned, unlock the request and notify the maker. The amended request must be resubmitted. |
| Rejection | Use only where the request must not proceed. Set Approval Status to Rejected and close the Case with a required reason. |
| Recall | Allow the submitter to recall a pending request before decision; return it to Draft and retain Approval History. |
| Post-approval control | Approved access scope is immutable. Any later material change requires a new linked Client Access Request Case. |

## 12.8 Provisioning, change, suspension and revocation

| Request type / stage | Administrator procedure and evidence |
| --- | --- |
| New Access | Administrator confirms approved Case, uses the admin-only Contact/User administration experience to create or enable the external User, assigns the approved profile and role package, records Related User and implementation evidence, then sets Contact access summary fields. |
| Change Role / Permissions | Administrator removes obsolete approved access, assigns the requested approved package, updates Contact Portal Role and Can Approve through controlled automation, records the before/after state and completes the Case. |
| Suspend Access | Administrator prevents login using the approved Salesforce user-suspension control, records the reason and timestamp, sets Is Active Client User false and retains the User and Case history. |
| Reactivate Access | Administrator confirms the approved role and restores the User only after approval, then reassigns the approved access package and updates the Contact summary. |
| Revoke Access | Administrator removes access and deactivates the User after required Salesforce ownership and dependency checks. Historical Contact, User, Case and approval evidence is retained. |
| Implementation failure | Set Case Status to On Hold, capture non-sensitive implementation notes and next action, and do not mark the Contact active. |
| Completion | Record Related User, Implemented By and Completed At. Close only after the User state and permission assignment match the approved request and the required notification is issued. |

## 12.9 Contact and User synchronisation rules

| Element | Target rule |
| --- | --- |
| Portal_Role__c | Set to HR or Approver only after an approved Case is implemented. Client Admin is prohibited. |
| Can_Approve__c | System sets true only for Client Approver and false for Client HR User. It is not manually maintained. |
| Is_Active_Client_User__c | System sets true only when the related User is active and the approved access package is implemented. It becomes false on suspension, revocation or deactivation. |
| Can_Send_Reminder__c | Not governed by A-WS-02. Retain no new rule here until the owning operational category confirms the requirement. |
| Related User | The Case stores the governed User. A monitoring control identifies active external Users without an approved implemented Case. |
| Permission assignment | Only the access package mapped to the approved role is permitted. Additional external permissions require a separate approved change Case. |
| Manual edits | Direct edits to access-summary fields are blocked for Business Development and external users. Administrators use controlled implementation actions and must reference the approved Case. |

## 12.10 Role, permission and record-access model

| Actor | Permitted | Prohibited |
| --- | --- | --- |
| CBS Business Development | Create and edit Client_User Contacts; create and amend Draft/Returned access Cases; complete quarterly review Tasks; submit for approval; view own Accounts and related access Cases. | Approve requests; activate, freeze or deactivate Users; assign permission sets; directly edit approval or implementation fields; delete submitted/closed Cases. |
| CBS Access Approver / Authorised Administrator | View Category A Accounts, Contacts and access Cases; approve, return or reject; provision approved access; update implementation fields; perform controlled suspension and revocation. | Approve a Case where they are the submitter; broaden access beyond the approved Case; expose access Cases externally. |
| System Administrator | Full authorised administrative update and configuration authority, subject to the same Case evidence and maker-checker rule for business access decisions. | Use Setup changes to bypass the approved access process except for documented emergency platform recovery. |
| External Client HR User / Client Approver | No access to Client Access Request, Quarterly Access Review, approval history, internal User administration or other client users. | Create, edit, approve or browse internal access-governance records. |
| Automated Process | Populate controlled fields, create quarterly review work, issue notifications and produce monitoring exceptions. | Make business approval decisions. |

Role hierarchy design Create the CBS Business Development role beneath System Administration in the internal role hierarchy. Keep access Cases owned by the maker or designated Business Development owner so the maker retains visibility; authorised administrators obtain access through the hierarchy and approved administrative permissions. External users receive no visibility.

## 12.11 Validation and automation controls

| Control | Logical specification |
| --- | --- |
| Client Account required | AccountId is mandatory and the Contact Account must match the Case Account. |
| Client User purpose required | Contact record type must be Client_User. Data-subject-family Contacts are prohibited. |
| Account eligibility | New Access and Reactivation require the Account to be active and to have passed the approved onboarding gate defined in A-WS-03. |
| Business email required | The Client_User Contact must have an approved business email and must pass duplicate controls from A-WS-01. |
| Request-specific conditions | New Access requires no active User; Change/Suspend/Revoke require a related User; Reactivate requires a previously suspended or inactive related User. |
| Role control | Requested role is mandatory for New Access, Change and Reactivate; values are Client HR User or Client Approver only. |
| Maker-checker | Submitted By and Assigned Approver are required and must differ. Assigned Approver must be an active authorised internal user. |
| Approval lock | Approval-relevant fields cannot change while Pending Approval or after Approved. A new Case is required for a material change. |
| Implementation gate | Implementation fields cannot be completed unless Approval Status is Approved. Contact active status cannot become true before implementation completion. |
| Delete restriction | Submitted, approved, implemented, review and closed access Cases cannot be deleted by Business Development. |
| External exclusion | Experience Cloud permission composition, sharing sets, list views, search and APIs must not expose access-governance Cases or review Tasks. |
| Exception monitoring | Scheduled control identifies active external Users without an approved implemented Case, role mismatches and overdue quarterly reviews. |

## 12.12 Quarterly access-review design

| Review element | Target design |
| --- | --- |
| Schedule | A scheduled Flow creates one Quarterly Access Review Case for each active client Account once per calendar quarter. The exact run date and due period are configurable during implementation; the quarterly frequency is fixed by A-DD-008. |
| Duplicate prevention | Review_Period_Key__c is unique for Account plus quarter so the Flow cannot create a second review for the same period. |
| User-level work | For every active Client_User Contact, Flow creates a standard Task related to the review Case and Contact. The Task requires a structured review outcome and evidence comment where applicable. |
| Maker review | The Account owner or designated Business Development user confirms Retain, Change, Suspend, Revoke, No longer active or Unable to confirm for every user. |
| Change generation | Flow creates a child Client Access Request Case for every Change, Suspend or Revoke outcome. The child Case follows the same maker-checker and implementation controls. |
| Submission gate | The parent review cannot be submitted until all user Tasks are completed and all unresolved outcomes have a child access Case. |
| Checker approval | An authorised administrator reviews completeness and approves or returns the quarterly certification. The maker cannot approve. |
| Completion gate | The parent review reaches Completed only when the approval is final and all required child access Cases are implemented or closed with an approved disposition. |
| No active users | Record the No active users outcome, approve the review and close it without creating user Tasks. |
| Overdue control | Report and notification identify reviews past due, incomplete Tasks and approved changes not implemented. |

## 12.13 Page, action and notification design

| Design area | Target specification |
| --- | --- |
| Client Access Request Case page | Header with request type, Account, Contact, Status and Approval Status; sections for request, existing/requested access, approval, implementation and audit. Approval History, Files and Activity are related components. |
| Quarterly Access Review page | Account and quarter summary, progress metrics, user-review Task list, required child access Cases, approval history and overdue indicators. |
| Business Development actions | New Client Access Request, Submit for Approval, Recall, Cancel Draft and Complete Review Task. No User-administration or approval actions. |
| Approver actions | Standard Approve, Return/Reject with comments, and approved administrator implementation actions. |
| Admin-only Contact actions | Enable/create external User, view related User and perform approved user administration. These remain absent from the Business Development Client User page approved in A-WS-01. |
| Notifications | Submission to checker; return/rejection to maker; approval to maker and administrator; implementation completion; quarterly review creation, reminder and overdue escalation. |
| External notifications | Welcome/activation email is sent through the approved Experience Cloud process only after implementation. Internal approval details are not sent to external users. |

## 12.14 Audit, monitoring and reporting

| Control | Target design |
| --- | --- |
| Approval evidence | Use standard Approval History as the authoritative record of submission, checker, decision, comments and timestamp. |
| Case history | Track Status, Approval Status, Assigned Approver, Type, Reason, Existing Role, Requested Role, Related User and completion fields. |
| Contact history | Track Portal Role, Can Approve and Is Active Client User, as approved in A-WS-01. |
| User evidence | Retain User active/frozen state and permission assignment evidence. Do not store passwords, tokens or credentials in Case notes. |
| Operational reports | Pending approvals; returned requests; approved not implemented; implementation on hold; access by Account and role; suspensions and revocations; overdue quarterly reviews. |
| Control reports | Active external Users without approved Cases; Contact/User role mismatch; forbidden Client Admin role; active Contact with inactive User; self-approval attempt; external access to governance Cases. |
| Retention | Retain Cases, approval history and review evidence under the CBS retention design. Do not delete governance records as part of user deactivation. |

## 12.15 Data remediation and deployment sequence

| Sequence | Activity | Gate / dependency |
| --- | --- | --- |
| 1. Runtime inventory | Query active external Users, Client_User Contacts, roles, permission assignments, profile assignments, Account relationships and existing inactive/frozen users. Identify current access without approval evidence. | Required before migration design. |
| 2. Approve access catalogue | Confirm the two external roles and exact permission-set-group composition; mark Client Admin as prohibited. | Dependency on A-WS-04 security detail. |
| 3. Build metadata foundation | Create Business Development role/permission set, access Case record types, business processes, fields, layouts, pages, actions and history tracking. | Deploy inactive automation first. |
| 4. Configure approval | Create named-approver maker-checker process, validation, submission/return actions and notifications. | Test self-approval prevention. |
| 5. Configure provisioning controls | Create implementation flows/actions and system-maintained Contact summaries without custom Apex. | User-management execution remains administrator-only. |
| 6. Establish baseline evidence | Create controlled baseline access Cases or an initial quarterly certification for every existing active external User. | No active User remains undocumented. |
| 7. Configure quarterly review | Create scheduled Flow, unique period control, user-review Tasks, child access Cases and overdue monitoring. | Activate after baseline data is complete. |
| 8. Restrict legacy access | Remove broad external Case/Contact grants and unapproved role values after Experience Cloud dependency testing. | Coordinate with A-WS-04. |
| 9. Pilot and verify | Pilot with selected Accounts, re-retrieve metadata, query runtime assignments and reconcile against Sections 11 and 12. | Required before visual and implementation-prompt gates. |

## 12.16 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Case record types | CBS_Client_Access_Request; CBS_Quarterly_Access_Review | Create internal-only record types with dedicated layouts and business processes. |
| Case business processes / statuses | Only CBS_Service_Cloud with four statuses | Add access-request and quarterly-review status models without changing current consent/report business processes. |
| Case fields | Approval Status, Submitted By and Completed At partially reusable | Add Assigned Approver, Related User, role snapshots, implementation notes/user, review period/outcome and required audit settings. |
| Case standard value sets | Origin lacks Internal; Type and Reason are generic | Add controlled values and restrict them by record type. |
| Approval Process | None retrieved | Create Case maker-checker approval assigned to Assigned Approver with submit, approval, return/reject and recall actions. |
| Flow | No access or quarterly review Flow | Add request preparation/validation, implementation update, scheduled quarterly review, child change Case and monitoring flows. |
| Task fields | No access-review outcome fields | Add structured outcome and comments fields for quarterly review Tasks. |
| Role / permissions | No Business Development role or access permission set | Create CBS Business Development role beneath System Administration, maker permissions and authorised access-approver permissions. |
| Contact role values | HR, Approver and Client Admin | Retain HR and Approver for Client_User; remove or deactivate Client Admin for assignment. |
| Contact access summaries | Manually editable fields | Make system controlled and synchronised only from approved implemented Cases. |
| External permissions | Legacy partner sets grant broad Case/Contact edit | Remove access-governance record type visibility and any effective external access to internal governance records. |
| Reports / dashboards | No access-governance report catalogue | Create operational and control reports defined in 12.14. |

## 12.17 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS02-AC01 | A Business Development user can create a Draft Client Access Request for a Client_User Contact under an authorised Account. |
| A-WS02-AC02 | A Data Subject, Singpass or Non-Singpass Contact cannot be selected for an access request. |
| A-WS02-AC03 | New Access and Reactivation cannot be submitted until the Account passes the approved onboarding gate. |
| A-WS02-AC04 | Submitted By is populated automatically and Assigned Approver must be a different active authorised internal user. |
| A-WS02-AC05 | Business Development cannot approve, activate, freeze, deactivate or assign permissions to a User. |
| A-WS02-AC06 | The approval request is locked while pending and the checker decision, comments and timestamp appear in Approval History. |
| A-WS02-AC07 | A returned request can be amended and resubmitted without losing prior approval history. |
| A-WS02-AC08 | A User cannot be recorded as implemented unless Approval Status is Approved. |
| A-WS02-AC09 | New access assigns only the approved Client HR User or Client Approver access package. Client Admin cannot be assigned. |
| A-WS02-AC10 | Contact Portal Role, Can Approve and Is Active Client User are updated by controlled automation from the implemented Case and cannot be directly maintained by Business Development or external users. |
| A-WS02-AC11 | Suspension prevents login while preserving User and Case evidence; revocation records permanent removal and deactivation evidence. |
| A-WS02-AC12 | Every active external User is traceable to an approved implemented access Case or an approved baseline certification record. |
| A-WS02-AC13 | External users cannot view, create, edit, approve, search, report on or access by URL any access-governance Case or review Task. |
| A-WS02-AC14 | One and only one Quarterly Access Review Case is created per active Account per calendar quarter. |
| A-WS02-AC15 | The quarterly review creates one user-review Task for each active Client_User Contact and requires a structured outcome. |
| A-WS02-AC16 | Change, Suspend and Revoke review outcomes create controlled child Client Access Request Cases. |
| A-WS02-AC17 | The maker cannot approve the quarterly review and the review cannot complete while required child changes remain incomplete. |
| A-WS02-AC18 | Reports identify pending approvals, approved-not-implemented requests, role mismatches, active Users without evidence and overdue reviews. |
| A-WS02-AC19 | A fresh metadata extraction confirms the approved record types, statuses, fields, approval, flows, role, permissions, layouts and history settings. |
| A-WS02-AC20 | No screenshot, implementation prompt or UAT case introduces access behaviour outside Sections 11 and 12. |

## 12.18 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| A-WS-03 Client Onboarding | Approved target design in Section 13 on 18 July 2026. | Section 13 is locked; activation-gate automation remains downstream of Section 18 and visual approval. |
| A-WS-04 External Access and Isolation | Confirm profile, permission-set-group composition, sharing-set corrections, site membership and removal of broad legacy grants. | Required before production provisioning. |
| Runtime assignment review | Identify existing active Users, profiles, permission sets, role values and current administrators. | Required before baseline certification and migration. |
| Quarterly schedule detail | Set the operational run date, due period and notification recipients while retaining the locked quarterly frequency. | Implementation configuration item; does not alter the design principle. |
| Visual stage | Prepare screen definitions only after this section and related security/onboarding dependencies are approved. | No screenshot is approved by this section. |

A-WS-02 approval record Approved on 18 July 2026 as the Category A target design for access governance, maker-checker, provisioning evidence and quarterly certification. Proceed to A-WS-03 Client Onboarding using Account and Tasks. Implementation prompts and UAT remain prohibited until the later lifecycle gates.

# 13. A-WS-03 - Client Onboarding using Account and Tasks

Design status Approved target design. Section 13 was approved on 18 July 2026. It remains subject to as-built verification after implementation and does not authorise implementation before the remaining Category A design gates are completed.

## 13.1 Objective, scope and controlling requirements

A-WS-03 defines the initial client-onboarding control model from commercial completion through CBS readiness approval. Account is the authoritative onboarding record. Standard Tasks provide the detailed checklist. Opportunity, Contract, Salesforce Files and Client User Contacts provide supporting evidence. Business Development coordinates and submits the onboarding; an authorised administrator performs the final independent assessment. The resulting Account approval marker is the prerequisite for new client-user access under Section 12.

| Control | A-WS-03 position |
| --- | --- |
| Requirements in scope | A-REQ-001, A-REQ-002, A-REQ-004, A-REQ-006, A-REQ-013, A-REQ-014, A-REQ-019, A-REQ-020, A-REQ-023 to A-REQ-025. |
| Locked decisions applied | A-DD-001 standard-first; A-DD-002 Account and Tasks; A-DD-006 standard Contract and Files; A-DD-007 final CBS assessment; A-DD-010 Business Development and administrator authority; A-DD-011 simple client-level settings. |
| In scope | Initial client onboarding, Account status and approval fields, mandatory Task checklist, start and submit Flows, final CBS review, evidence, notifications, reporting, role controls and the access eligibility gate. |
| Out of scope | Detailed Opportunity stage design, full Contract renewal/amendment/termination design, external sharing remediation, screen prototypes, Cursor prompts and UAT. |
| Custom object position | None. A new onboarding object is expressly excluded unless later verification proves that Account, Task and standard approval cannot meet an approved requirement. |
| Control outcome | Only an Account with Onboarding Status Completed and the system-controlled Onboarding Approved marker may proceed to New Access under Section 12. |

## 13.2 Current-state metadata findings

The findings below are direct observations from Credit Bureau Sandbox 20260715.zip. Runtime records, ContentDocumentLink data, current Contract activation, current Task ownership and actual role assignments are not contained in static metadata and must be queried before implementation and again during as-built verification.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS03-F01 | Account has no record types and no validation rules. | objects/Account | There is no controlled client lifecycle or onboarding entry gate. |
| A-WS03-F02 | Client_Status__c contains only Active and Inactive and has a Chinese label. | Account/fields/Client_Status__c | The field cannot represent prospect, onboarding, suspension or termination states. |
| A-WS03-F03 | No onboarding status, approval marker, approver, submission date or completion date fields are retrieved on Account. | Account fields | A-REQ-014 and A-DD-007 are not implemented. |
| A-WS03-F04 | Account field history is disabled. | Account.object-meta.xml | Changes to client status and onboarding controls are not auditable through standard history. |
| A-WS03-F05 | The CBS Account layout contains basic, client-control and notification fields but only a Batch related list. | Account-CBS Account Layout | Opportunity, Contract, Contacts, Files, activities and onboarding controls are not presented as one workspace. |
| A-WS03-F06 | The Account Lightning page is generic and exposes Edit and Delete actions with Contacts and Opportunities in a three-column layout. | flexipages/Account_Record_Page_Three_Column | There is no onboarding Path, checklist guidance, approval status or role-based action set. |
| A-WS03-F07 | No client-onboarding Flow or Account approval process is retrieved. | flows and approvalProcesses | Checklist creation, readiness validation, final assessment and controlled completion are absent. |
| A-WS03-F08 | Task has no custom fields, record types or validation rules. | objects/Task | Tasks cannot identify checklist item, cycle, mandatory status or evidence. |
| A-WS03-F09 | Task Status contains only Open and Completed; Task Type contains Call, Meeting and Other. | TaskStatus and TaskType standard value sets | The standard Task lifecycle is usable, but a controlled Client Onboarding type and additional evidence fields are needed. |
| A-WS03-F10 | Task history tracking is disabled for retrieved fields. | objects/Task/fields | Completion accountability requires dedicated system-populated evidence fields and Activity History. |
| A-WS03-F11 | Opportunity exists with generic Salesforce stages and no Category A record type or stage validations. | Opportunity metadata | Closed Won can be used as a prerequisite, but detailed sales-process design remains in A-WS-05. |
| A-WS03-F12 | Contract provides standard Account, Status, Start Date, Contract Term and system-calculated End Date. | Contract fields and layout | The standard Contract foundation supports the locked decision. |
| A-WS03-F13 | Contract Status contains Draft, In Approval Process and Activated; the layout excludes Submit and does not show a Files related list. | ContractStatus and Contract layout | Final onboarding must verify an Activated Contract and visible executed-document evidence. |
| A-WS03-F14 | The Credit Bureau application does not include Opportunity, Contract or Task navigation. | applications/Credit_Bureau.app-meta.xml | Business Development cannot operate the complete Category A lifecycle from the designated application. |
| A-WS03-F15 | No CBS onboarding reports or dashboards are retrieved; only sample sales and activity reports exist. | reports and dashboards | Operational readiness, overdue Task and approval monitoring are absent. |
| A-WS03-F16 | Client Code is required on the CBS Account layout but is not defined as unique and has no duplicate or format control. | Account field and layout metadata | Client onboarding can complete with ambiguous or duplicate client identity unless corrected. |
| A-WS03-F17 | Account internal sharing is Read/Write and external sharing is Private. | Account.object-meta.xml | The external baseline is suitable, but onboarding fields and evidence must remain internal through field and record access controls. |
| A-WS03-F18 | Existing SLA, notification and approval fields have mixed Chinese labels and no history tracking. | Account fields | Only essential fields should be retained, relabelled and governed during onboarding. |

## 13.3 Target onboarding model

The target model keeps the onboarding lifecycle on Account and uses a fixed, repeatable Task checklist for the current onboarding cycle. The start Flow establishes the lifecycle and creates Tasks. The submission Flow verifies all mandatory readiness controls and sends the Account for independent administrative approval. Approval updates the authoritative Account gate; access governance consumes that gate but does not duplicate the onboarding evidence.

Figure 3 - A-WS-03 standard Account and Task onboarding model

Control rule Completing Tasks alone does not approve onboarding. Only the authorised administrator decision updates the system-controlled Account approval marker. Conversely, the administrator cannot approve while mandatory checklist Tasks or required commercial and contract evidence remain incomplete.

## 13.4 Account lifecycle, onboarding status and target fields

| Onboarding Status | Client Status | Meaning | Permitted next action |
| --- | --- | --- | --- |
| Not Started | Prospect | No active onboarding cycle. | Start Client Onboarding action is available after prerequisite validation. |
| In Progress | Onboarding | Mandatory checklist Tasks are open or being completed. | Business Development and assigned internal owners complete Tasks. |
| Ready for Review | Onboarding | Business Development has completed readiness work and is preparing submission. | Submit action performs final automated validation. |
| Pending Approval | Onboarding | Account is locked for the final CBS assessment. | Authorised administrator approves or returns. |
| Returned | Onboarding | The checker requires correction or additional evidence. | Record is unlocked; comments and incomplete items must be resolved. |
| Completed | Active | Final approval and completion are recorded. | New client-user access may be submitted under Section 12. |
| Cancelled | Prospect or Suspended | Onboarding was stopped before completion. | Cancellation reason is required; access gate remains false. |

| Field | Treatment | Purpose | Target control |
| --- | --- | --- | --- |
| Client_Status__c | Reuse and revise picklist | Business lifecycle | Prospect, Onboarding, Active, Suspended, Terminated. Replace Inactive through controlled data mapping. |
| Onboarding_Status__c | New picklist | Current onboarding state | Not Started, In Progress, Ready for Review, Pending Approval, Returned, Completed, Cancelled. |
| Onboarding_Approved__c | New checkbox | Authoritative access gate | System controlled; true only after final approval. |
| Onboarding_Cycle_Number__c | New number, 0 decimals | Checklist cycle | Incremented only by the Start Onboarding Flow; prevents mixing prior and current Tasks. |
| Onboarding_Submitted_By__c | New User lookup | Maker evidence | System populated when submitted. |
| Onboarding_Submitted_Date__c | New DateTime | Submission evidence | System populated when submitted. |
| Onboarding_Approved_By__c | New User lookup | Checker evidence | System populated on approval. |
| Onboarding_Approved_Date__c | New DateTime | Decision evidence | System populated on approval. |
| Onboarding_Completed_Date__c | New Date | Operational completion | Set on approval; retained for reporting and later review. |
| Onboarding_Return_Comments__c | New long text | Return summary | Flow copies the latest non-sensitive checker return instruction for operational visibility; Approval History remains authoritative. |
| Onboarding_Cancellation_Reason__c | New long text | Cancellation evidence | Required before Cancelled status. |
| Onboarding_Total_Mandatory_Tasks__c | New number, 0 decimals | Progress denominator | System maintained for the current cycle. |
| Onboarding_Completed_Mandatory_Tasks__c | New number, 0 decimals | Progress numerator | System maintained when checklist Tasks change status. |
| Onboarding_Progress__c | New percent formula | User-visible progress | Completed mandatory Tasks divided by total mandatory Tasks; zero when no active cycle. |

Field ownership Business Development may maintain ordinary Account information and initiate workflow actions. Onboarding Approved, cycle number, submitted/approved identities and dates, task counts and completion date are system controlled. Direct inline editing of these fields is prohibited outside authorised administrative exception handling.

## 13.5 Standard Task checklist design

| Task element | Treatment | Purpose |
| --- | --- | --- |
| Task.Type | Add standard value Client Onboarding | Distinguishes checklist Tasks from ordinary activities. |
| Task.WhatId | Standard relationship | Required and set to the onboarding Account. |
| Task.WhoId | Standard relationship | Optional; used only when a specific Client User Contact is relevant. |
| Onboarding_Checklist_Item__c | New picklist | Controlled checklist item code and label. |
| Onboarding_Sequence__c | New number | Controls display and expected completion order. |
| Onboarding_Mandatory__c | New checkbox | Identifies Tasks that block submission. |
| Onboarding_Cycle_Number__c | New number | Links the Task to the Account current onboarding cycle. |
| Onboarding_Evidence_Reference__c | New text area | Records a concise link or reference to the Salesforce record or File that proves completion; no passwords, secrets or copied personal data. |
| Onboarding_Completed_By__c | New User lookup | System populated when a checklist Task first becomes Completed. |
| Onboarding_Completed_At__c | New DateTime | System populated with the controlled completion timestamp. |

| Seq. | Checklist item | Default owner | Mandatory | Completion evidence |
| --- | --- | --- | --- | --- |
| 01 | Confirm legal client name and unique Client Code | Business Development | Yes | Account Name and Client Code verified. |
| 02 | Confirm Account owner and primary operational contact | Business Development | Yes | Account owner assigned; at least one suitable Contact exists. |
| 03 | Confirm commercial Opportunity is Closed Won | Business Development | Yes | At least one Closed Won Opportunity is related to the Account. |
| 04 | Create and verify the standard Contract | Business Development | Yes | Contract is related to the Account with correct status, Start Date and Contract Term; End Date is system calculated. |
| 05 | Upload and verify the executed contract document | Business Development | Yes | Executed agreement is stored as a Salesforce File on the Contract. |
| 06 | Confirm essential client-level service settings | Business Development | Yes | Notification Email and any approved simple SLA/approval defaults are complete. |
| 07 | Confirm initial client-user nominees and business roles | Business Development | Yes | Client User Contacts are separated under Section 11 and no User is activated. |
| 08 | Confirm CBS operational and Experience Cloud readiness | Authorised Administrator | Yes | Required internal administration, approved access packages and site readiness are confirmed. |
| 09 | Record optional implementation notes or dependencies | Assigned internal owner | No | Non-blocking information is documented without sensitive credentials. |

Checklist governance The checklist is a controlled design catalogue. Implementation may adjust Task owners and due-day offsets without changing the approved control outcome. Removing a mandatory item, adding a new mandatory item or changing its completion evidence is a Solution Design change.

## 13.6 Start Client Onboarding Flow

| Flow stage | Target behaviour |
| --- | --- |
| Launch | Account quick action Start Client Onboarding available to Business Development and authorised administrators. |
| Entry validation | Account Name, unique Client Code, Account owner and Notification Email are complete; Account is not Terminated; no current In Progress, Ready for Review, Pending Approval or Returned cycle exists. |
| Commercial prerequisite | At least one related Opportunity is Closed Won. Detailed Opportunity stage design remains in A-WS-05. |
| User confirmation | Screen shows the current Account, closed-won Opportunity and the checklist that will be created. User confirms start. |
| Account update | Increment cycle number; set Client Status Onboarding; set Onboarding Status In Progress; reset approval, submission, return, completion and progress fields for the new cycle. |
| Task creation | Create one Task per controlled checklist item using Account WhatId, current cycle number, configured owner, due date, mandatory indicator and sequence. |
| Duplicate prevention | Flow checks Account status and current-cycle Tasks before creation. A second active checklist cannot be created. |
| Notification | Notify Account owner and assigned Task owners with a link to the Account. |
| Failure handling | No partial Account state or duplicate Task set is retained. Flow displays the failure and records a standard Flow error log where available. |

## 13.7 Task completion and progress synchronisation

| Event | Automation and control |
| --- | --- |
| Task open or reassigned | No approval impact. The Account progress count remains based only on completed mandatory Tasks in the current cycle. |
| Task completed | Require evidence reference for mandatory items 03 to 08. Populate Completed By and Completed At on first completion. Recalculate Account counts. |
| Task reopened | Clear or retain prior completion evidence as historical context, set current completion fields to blank and reduce the Account completed count. If Account was Ready for Review, move it back to In Progress. |
| Out-of-cycle Task change | Do not affect the current Account progress. Historical Tasks remain related to the Account. |
| Manual ordinary Task | Does not affect onboarding because Type or cycle number does not match the active controlled checklist. |
| Progress completion | When every current mandatory Task is Completed, allow Business Development to move the Account to Ready for Review through a controlled action; do not auto-approve. |

## 13.8 Submit for Review and final CBS assessment

| Assessment element | Target design |
| --- | --- |
| Submit action | Business Development invokes Submit Client Onboarding for Review from the Account. Direct editing to Pending Approval is prohibited. |
| Checklist validation | All mandatory Tasks for the current cycle are Completed with required evidence. Task count fields agree with the actual related Tasks. |
| Account validation | Client Code, owner, Notification Email and approved simple client settings are complete; Client Status is Onboarding. |
| Opportunity validation | At least one related Opportunity is Closed Won. |
| Contract validation | At least one Contract is related to the Account, contains Start Date and Contract Term, has a system-calculated End Date, and is ready for or already in Activated status. |
| File validation | The mandatory contract-upload Task is complete and the submitter confirms that the executed document is visible in Contract Files. The checker independently verifies the File. |
| Submission actions | Populate Submitted By and Date, set Onboarding Status Pending Approval, submit the Account to the named authorised administrator approval queue or approver, and lock approval-controlled fields. |
| Separation | The submitter cannot approve the same onboarding. Business Development receives no onboarding-approval permission. |
| Approval | Administrator verifies evidence, activates the Contract where required and permitted, approves the Account, sets Onboarding Approved true, Approved By/Date, Completed Date, Onboarding Status Completed and Client Status Active. |
| Return | Checker comments are mandatory. Set Onboarding Status Returned, keep Onboarding Approved false, copy a concise return instruction to the Account, unlock the record and notify Business Development. |
| Cancellation | An authorised administrator may cancel before completion using a controlled action and mandatory reason. The access gate remains false. |

## 13.9 Commercial, Contract and access dependencies

| Dependency | A-WS-03 rule | Downstream boundary |
| --- | --- | --- |
| Opportunity | A Closed Won Opportunity is required to start and submit initial onboarding. Category A does not use Leads or Lead conversion. | A-WS-05 defines detailed stages and validations. |
| Contract | Standard Contract is required before submission. CBS maintains standard Account, Status, Start Date, Contract Term and system-calculated End Date and stores the executed agreement in Files. | A-WS-06 defines the complete Contract operating convention. |
| Client User Contacts | Nominees may be created as Client_User Contacts during onboarding, using the data-minimisation and automation separation in Section 11. | No Experience Cloud User is activated during onboarding. |
| Client Access Cases | New Access under Section 12 can be submitted only when Onboarding Approved is true and Onboarding Status is Completed. | The access Case stores the later maker-checker and provisioning evidence. |
| Simple service settings | Notification Email is mandatory. SLA Days and Approval Required are completed only where applicable and remain simple Account defaults. | Operational reminder and delivery settings remain in their owning categories. |

## 13.10 Role, permission and field-access model

| Actor | Permitted authority | Prohibited authority |
| --- | --- | --- |
| CBS Business Development | Create/edit Account, Opportunity, Contract and Client User Contacts; create/complete assigned onboarding Tasks; run Start and Submit actions; view approval outcome. | Cannot edit system-controlled onboarding fields, approve onboarding, activate Contract where reserved, activate Users, assign permissions or access Setup. |
| Authorised CBS Administrator | View and update Category A records; complete assigned readiness Task; approve/return/cancel onboarding; activate Contract where required; correct data under controlled exception procedures. | Administrative override must retain a reason and must not bypass the access Case requirement. |
| Other internal processing users | Read only where operationally needed. | No onboarding initiation, submission or approval authority by default. |
| External client users | No access to onboarding Tasks, Opportunity, Contract, Contract Files, approval history or internal Account onboarding fields. | Experience Cloud exposure is governed by A-WS-04 and later operational categories. |

Role design principle A Salesforce Role controls record visibility; Permission Sets and field-level security control object, field and action authority. The CBS Business Development role and permission set must be implemented together. Onboarding approval is an administrator permission, not a benefit of role hierarchy alone.

## 13.11 Account page, actions and navigation design

| Design area | Target configuration |
| --- | --- |
| Internal Account record page | Standard Lightning record page with Highlights, client summary, onboarding status and progress, commercial evidence, Contacts, activities and approval history. |
| Onboarding section | Display Client Status, Onboarding Status, progress, cycle, submission, approval and completion fields. System-controlled fields are read only. |
| Activities | Use standard Activity Timeline, Open Activities and Activity History. Checklist Tasks are identified by Type Client Onboarding and cycle number. |
| Related records | Show Opportunities, Contracts, Contacts and Files or Notes as appropriate. Contract documents remain related to Contract, not duplicated on Account. |
| Quick actions | Start Client Onboarding; Mark Ready for Review; Submit Client Onboarding for Review; Return to In Progress where allowed; Cancel Onboarding for authorised administrators. |
| Dynamic visibility | Show each action only for the permitted status and user authority. Hide generic Delete for Business Development after onboarding starts. |
| Credit Bureau application | Add Account, Opportunity, Contract and Tasks or Activities navigation for authorised internal users. External users do not receive these tabs. |
| No custom UI | Use standard fields, Path, related lists, Activity Timeline, approval history, Flow quick actions and report charts. No LWC is required. |

## 13.12 Validation and automation controls

| Control | Target rule |
| --- | --- |
| Unique Client Code | Client_Code__c must be unique, non-blank for onboarding and stored in an approved format. Existing duplicates must be resolved before uniqueness is enabled. |
| Client status transition | Business Development cannot set Active directly. Active is set only by approved onboarding completion or authorised administrative lifecycle action. |
| Onboarding status transition | Users cannot skip from Not Started or In Progress to Pending Approval or Completed through inline edit. |
| Approval marker protection | Onboarding_Approved__c and approval audit fields are updated only by approval actions or authorised administrative remediation Flow. |
| Task cycle control | Only current-cycle mandatory Tasks affect progress and submission. Duplicate checklist items for the same Account, cycle and checklist code are prohibited. |
| Mandatory evidence | Selected mandatory Tasks cannot be completed without a non-sensitive evidence reference. |
| Closed Won prerequisite | Start and submit Flows require at least one Closed Won Opportunity. |
| Contract prerequisite | Submit requires a related Contract with valid standard dates and completed executed-document evidence. |
| Open Task blocker | Any open current-cycle mandatory Task blocks submission and completion. |
| Return control | Returned onboarding cannot be resubmitted until it moves back through In Progress or Ready for Review and all blockers are resolved. |
| Cancellation control | Cancelled status requires reason; approval marker remains false; all open checklist Tasks are closed as no longer required through controlled automation. |
| Access control | Client Access Request New Access and Reactivation validation in Section 12 checks the Account approval marker and Completed status. |
| No external exposure | External profiles and permission sets have no read access to onboarding audit fields, Tasks, Opportunities, Contracts or Contract Files. |

## 13.13 Notifications, audit and reporting

| Audit or monitoring area | Target design |
| --- | --- |
| Start notification | Notify Account owner and Task owners with due dates and Account link. |
| Overdue reminder | Daily scheduled Flow notifies Task owner and Account owner for overdue mandatory onboarding Tasks; escalate after the approved operational threshold. |
| Submission notification | Notify assigned administrator checker and Business Development. |
| Return notification | Send checker comments and direct Account link to Business Development. |
| Completion notification | Notify Business Development and authorised access administrators that the Account is eligible for controlled access requests. |
| Account history | Enable history for Client Status, Onboarding Status, Onboarding Approved, Client Code, Notification Email, SLA Days and Approval Required where supported. |
| Approval history | Retain submitter, approver, decision, comments and timestamps on the Account. |
| Task evidence | Retain current and prior cycle Tasks, completion user/date and evidence reference. Do not delete completed checklist Tasks. |
| Operational reports | Accounts by onboarding status; onboarding progress; overdue mandatory Tasks; Ready for Review not submitted; pending approvals; returned onboarding; completed onboarding by month. |
| Control reports | Active Accounts without approved onboarding; approved Accounts with open mandatory current-cycle Tasks; duplicate Client Codes; Accounts eligible for access without a Contract; direct audit-field edits or mismatches. |
| Dashboard | Category A dashboard tiles for onboarding pipeline, overdue Tasks, pending approval, returned work and average completion time. |

## 13.14 Data remediation and deployment sequence

| Sequence | Activity | Gate or dependency |
| --- | --- | --- |
| 1. Runtime inventory | Query Accounts, duplicate Client Codes, Client Status values, closed-won Opportunities, Contracts, Contract Files, existing onboarding-like Tasks and active external Users. | Required before field migration and uniqueness. |
| 2. Approve lifecycle values | Confirm Account Client Status and Onboarding Status values and identify mappings for existing Active and Inactive records. | Section 13 approval gate. |
| 3. Build Account fields and page | Create onboarding fields, field history, compact layout, internal Lightning page sections and role-based actions. | Deploy system-controlled fields read only. |
| 4. Build Task controls | Add Client Onboarding Type value, Task checklist fields, validation and completion synchronisation Flow. | Do not affect ordinary Tasks. |
| 5. Build start Flow | Create the current-cycle checklist and duplicate prevention. | Pilot on non-production sample Accounts. |
| 6. Configure approval and submit Flow | Implement readiness checks, named administrator approval, lock/unlock actions and completion updates. | Test maker-checker separation and return path. |
| 7. Configure access dependency | Update Section 12 New Access and Reactivation validation to consume the Account approval gate. | Activate only after onboarding migration. |
| 8. Remediate existing Accounts | Assign lifecycle values, correct Client Codes, establish baseline onboarding evidence and determine which existing active clients are treated as already onboarded. | Requires CBS business confirmation. |
| 9. Add reports and monitoring | Create operational and control reports, dashboard and overdue reminders. | Report visibility remains internal. |
| 10. Re-retrieve and verify | Retrieve metadata and query runtime records to reconcile Account fields, Tasks, Flows, approval, permissions, app navigation and evidence. | Required before visuals, Cursor prompts and UAT. |

## 13.15 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Account fields | Client Status only Active/Inactive; no onboarding controls | Revise Client Status values and add onboarding status, gate, cycle, audit, return, cancellation and progress fields. |
| Account history | Disabled | Enable Account history and track approved lifecycle and essential client-level fields. |
| Account validation | None | Add Client Code, status transition, approval-field protection and completion controls. |
| Account approval | None retrieved | Create final onboarding Account approval assigned to an authorised administrator and separate from the submitter. |
| Account Flows | None for onboarding | Add Start Onboarding, Task synchronisation, Mark Ready, Submit for Review, return/cancel and completion notification Flows. |
| Task Type | Call, Meeting, Other | Add Client Onboarding. |
| Task fields | No onboarding fields | Add checklist item, sequence, mandatory, cycle, evidence, completed-by and completed-at fields. |
| Task validation | None | Add mandatory evidence, Account relationship and current-cycle duplicate controls where declaratively feasible. |
| Account layout/page | No onboarding controls; limited related lists | Add onboarding, commercial evidence, Contacts, activities and approval sections with dynamic actions. |
| Contract layout | No Files related list | Add Files and essential standard Contract information; preserve standard date calculation. |
| Credit Bureau app | No Opportunity, Contract or Task navigation | Add internal Category A navigation for authorised roles. |
| Roles and permissions | No Business Development role/permission set | Use the Section 12 role design and grant least-privilege Account, Opportunity, Contract and Task authority. |
| External permissions | Potential legacy broad grants | Ensure external users cannot access onboarding, Opportunity, Contract, Contract Files or internal Tasks. |
| Reports and dashboards | No CBS onboarding catalogue | Create the reports and dashboard defined in 13.13. |

## 13.16 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS03-AC01 | A Business Development user can start onboarding only from an eligible Account with a unique Client Code and a Closed Won Opportunity. |
| A-WS03-AC02 | Starting onboarding creates exactly one controlled checklist Task for each approved item and one active cycle only. |
| A-WS03-AC03 | The Account is the authoritative onboarding record; no custom onboarding object or custom LWC is introduced. |
| A-WS03-AC04 | Every checklist Task is related to the Account, carries the current cycle and distinguishes mandatory from optional work. |
| A-WS03-AC05 | Completing or reopening a current mandatory Task updates the Account progress counts without affecting prior-cycle or ordinary Tasks. |
| A-WS03-AC06 | Mandatory evidence Tasks cannot be completed without a non-sensitive Salesforce evidence reference. |
| A-WS03-AC07 | Business Development cannot set Client Status Active, Onboarding Status Pending Approval or Completed, or the Onboarding Approved marker through direct edit. |
| A-WS03-AC08 | Submission is blocked while any current mandatory Task is open or required Account, Opportunity, Contract or contract-document evidence is incomplete. |
| A-WS03-AC09 | The submitter and onboarding approver are different active authorised internal users. |
| A-WS03-AC10 | A returned onboarding retains approval history and checker comments, unlocks correction fields and remains ineligible for access. |
| A-WS03-AC11 | Approval records approver and date, completes the Account lifecycle, sets Client Status Active and establishes the explicit access eligibility marker. |
| A-WS03-AC12 | A New Access or Reactivation Case cannot proceed unless the Account Onboarding Approved marker is true and Onboarding Status is Completed. |
| A-WS03-AC13 | Contract readiness uses the standard Contract object, Start Date, Contract Term, calculated End Date, status and Salesforce Files. |
| A-WS03-AC14 | Business Development can coordinate onboarding but cannot approve onboarding, activate Users or assign permissions. |
| A-WS03-AC15 | Authorised administrators can review, return, approve or cancel through controlled actions with auditable reasons and timestamps. |
| A-WS03-AC16 | External users cannot view onboarding fields, Tasks, approval history, Opportunities, Contracts or Contract Files. |
| A-WS03-AC17 | Reports identify overdue Tasks, pending and returned onboarding, lifecycle mismatches, duplicate Client Codes and active Accounts without approved evidence. |
| A-WS03-AC18 | Existing Accounts are migrated through a documented baseline decision; no active client is silently assumed to have approved onboarding. |
| A-WS03-AC19 | A fresh metadata extraction and runtime query confirm the approved fields, values, Flows, approval, permissions, pages, app navigation and evidence. |
| A-WS03-AC20 | No screenshot, implementation prompt or UAT case introduces onboarding behaviour outside Sections 11 to 13. |

## 13.17 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| A-WS-04 External Access and Client Isolation | Approved target design in Section 14 on 18 July 2026. | Section 14 is locked; production external-access deployment remains downstream of Section 18 and visual approval. |
| A-WS-05 Account, Opportunity and Lead Exclusion | Define detailed Opportunity stages, Account quality controls and internal app navigation. | Closed Won is used provisionally as the onboarding commercial prerequisite. |
| A-WS-06 Contract Lifecycle and Files | Define Contract ownership, activation, renewal, amendment, termination and document conventions. | The initial onboarding gate uses the locked standard Contract foundation only. |
| Existing Account baseline | CBS must determine which current active Accounts are accepted as previously onboarded and what evidence must be reconstructed. | Required before activating the access gate in production. |
| Task due-day offsets | Set operational due dates and escalation thresholds while retaining the approved checklist and control outcome. | Implementation configuration item. |
| Visual stage | Prepare Account onboarding screen definitions only after Section 13 and related security/commercial/contract dependencies are approved. | No screenshot is approved by this section. |

A-WS-03 approval record Approved on 18 July 2026 as the Category A target design for client onboarding using Account and Tasks, final CBS assessment and the Account access gate. Proceed to A-WS-04 External Access and Client Isolation. Visuals, implementation prompts and UAT remain downstream.

# 14. A-WS-04 - External Access and Client Isolation

Design status Approved target design. Section 14 was approved on 18 July 2026. It remains subject to as-built verification after implementation and does not authorise implementation before the remaining Category A design gates are completed.

## 14.1 Objective, scope and controlling requirements

A-WS-04 establishes the security boundary between CBS internal users, an authenticated external client user, other users in the same client organisation, users belonging to different client organisations and unauthenticated guests. It applies the access and onboarding gates approved in Sections 12 and 13. It does not define the detailed operational permissions for consent, departures, report fulfilment or support; those permissions remain owned by their process categories and must conform to this isolation model.

| Control | A-WS-04 position |
| --- | --- |
| Requirements in scope | A-REQ-005 to A-REQ-010, A-REQ-013, A-REQ-015 to A-REQ-018 and A-REQ-022 to A-REQ-024. |
| Locked decisions applied | A-DD-001 standard-first; A-DD-003 Case-based access; A-DD-004 data minimisation; A-DD-005 maker-checker; A-DD-007 onboarding gate; A-DD-008 quarterly review; A-DD-010 Business Development and administrator authority. |
| Identity anchor | Every external User is linked to one Client_User Contact, and that Contact is linked to one authorised Account. |
| Primary control objective | A client user can perform only approved role functions for the authorised Account and cannot discover, query, open, export or receive data belonging to another Account. |
| Category A external boundary | No external access to Opportunity, Contract, Contract Files, internal onboarding Tasks, onboarding approval evidence, Client Access Request Cases or Quarterly Access Review Cases. |
| Standard-first position | Use profiles, permission sets, permission-set groups, external OWD, sharing sets, Experience Builder, Flow, validation, Salesforce Files controls and secure Apex/LWC patterns. No new custom security object is required. |

## 14.2 Current-state metadata findings

The findings below are direct observations from Credit Bureau Sandbox 20260715.zip. Static metadata does not reveal current User assignments, effective permission unions, Account role membership, share-table rows, file links, login history or manually assigned permission sets. These require runtime extraction before implementation and again during as-built verification.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS04-F01 | PartnerCommunity is UnderConstruction. Self-registration is false, member visibility is false and welcome email is enabled. | networks/PartnerCommunity | The invitation-only direction is partly supported, but production membership and activation controls are not yet governed. |
| A-WS04-F02 | Network membership includes Admin and Customer Community Plus User profiles and three permission sets, including two broad legacy partner sets. | networks/PartnerCommunity | Membership is not limited to a CBS-specific minimal external profile. |
| A-WS04-F03 | Account external sharing is Private, but AccountSharing grants Edit to the signed-in user Account. | Account object; sharingSets/AccountSharing | The Account boundary exists, but client users should not edit the client master. |
| A-WS04-F04 | Contact internal and external sharing are Controlled by Parent. | Contact.object-meta.xml | Read access to the Account can cascade to Client Users and data-subject Contacts under the Account. |
| A-WS04-F05 | The Customer Community Plus User profile grants Account and Contact read access and Contract read access. | profiles/Customer Community Plus User | Contract visibility conflicts with A-REQ-006 and the approved internal-only commercial boundary. |
| A-WS04-F06 | partner_community_User_Permissions_set grants Contact create/edit, Case create/edit, Batch create/edit, Report Request access and the PortalSuperUser system permission. | permissionsets/partner_community_User_Permissions_set | The legacy set materially exceeds least privilege and can expand same-account visibility. |
| A-WS04-F07 | Set_Custom_Object_To_Partner grants create/edit access to Batch, Case, Contact, Departure, Exception and Reports and broad field access. | permissionsets/Set_Custom_Object_To_Partner | The generic set is not role-specific and should not remain assigned to production client users. |
| A-WS04-F08 | The legacy partner sets expose more than one hundred Contact and operational field permissions, including data-subject identity and lifecycle fields. | legacy permission-set fieldPermissions | The current effective permission model can defeat the Client User data-minimisation design in Section 11. |
| A-WS04-F09 | CBS_Client_HR_User and CBS_Client_Approver are sparse and materially similar: read Case and Consent and create/edit Report Request Item; neither contains a controlled field-permission catalogue. | permissionsets/CBS_Client_* | The intended external-role distinction is not fully implemented. |
| A-WS04-F10 | The external permission sets are not grouped in CBS permission-set groups. | permissionsetgroups | Provisioning and revocation cannot be governed as one role package. |
| A-WS04-F11 | A guest sharing rule grants read access to a named OBC Bank Account. | sharingRules/Account | A test Account is exposed to a guest context and must not remain in the target production boundary. |
| A-WS04-F12 | PartnerCommunity enables guest file access. | networks/PartnerCommunity | No Category A File may be guest-accessible; the global setting requires cross-category review before production. |
| A-WS04-F13 | The default profile menu includes Account Management, Messages, Experience Workspaces, Experience Builder and Salesforce Setup. | navigationMenus/Default_User_Profile_Menu | The visible surface includes administrative destinations that are inappropriate for ordinary client users. |
| A-WS04-F14 | Account Management displays the current Account Users related list and Account branding. | views/accountManagement.json | Client users can be directed to an account-member administration experience that is not part of the approved model. |
| A-WS04-F15 | Standard Contact and Case list pages use objectHome with inline edit, action bars, filters, charts and search. | views/contactList.json; views/caseList.json | Direct routes can expose generic record browsing and editing beyond controlled workspaces. |
| A-WS04-F16 | Standard Contact and Case detail routes, File List, Report List, Report Builder and User List routes exist. | experiences/PartnerCommunity2/routes and views | Removing navigation links alone does not prove that direct URL access is blocked. |
| A-WS04-F17 | A self-register route and selfRegister2 component remain in the bundle although network self-registration is disabled. | routes/register.json; views/register.json | The inactive route should be retired or explicitly tested as inaccessible. |
| A-WS04-F18 | Only a default audience with no criteria is retrieved for PartnerCommunity. | audience/Default_PartnerCommunity | There is no metadata-based HR-versus-Approver audience segmentation. |
| A-WS04-F19 | The Experience bundle contains 69 routes and 69 views, including many generic Salesforce pages. | experiences/PartnerCommunity2 | The attack and navigation surface is wider than the approved CBS operational experience. |
| A-WS04-F20 | BatchUploadDashboardController uses with sharing, FLS stripping and explicit Contact Account scope. | classes/BatchUploadDashboardController | This is the preferred portal read-controller pattern, subject to full tests. |
| A-WS04-F21 | Departure and Exception dashboard controllers contain Account-scope logic, but the current objects have no direct Client Account field that the code recognises. | controllers plus Departure/Exception fields | The explicit Account filter is not applied; record access depends on ownership or existing sharing and is not a complete same-client design. |
| A-WS04-F22 | PortalReportRequestController is without sharing and performs SYSTEM_MODE queries before filtering eligible Contacts to the current Account. | classes/PortalReportRequestController | Account validation exists, but sharing and CRUD/FLS bypass require documented hardening and negative testing. |
| A-WS04-F23 | The Customer Community Plus profile contains a large Apex class-access catalogue, while role permission sets grant only selected classes. | profile classAccesses; permission-set classAccesses | Apex access is not provisioned from a clean least-privilege baseline. |
| A-WS04-F24 | A global Client_HR Salesforce role exists with Contact, Case and Opportunity Edit access. | roles/Client_HR | This role is not the approved external functional-role package and must not be used as a substitute for permission sets and Account isolation. |

## 14.3 Target external-access model

The target model treats the external user identity, authorised Account, functional role and controlled page as separate but cumulative controls. No single control is sufficient. Record sharing limits the records that can be reached; profiles and permission sets limit objects, fields, classes and actions; Experience Cloud pages limit the user journey; Apex and LWC revalidate the Account boundary for every server request.

Figure 4 - A-WS-04 external identity, record-access and Experience Cloud boundary

Authoritative identity chain An external request is authorised only when the active User is linked to an active Client_User Contact, the Contact is linked to an active Account, the Account has completed onboarding, the User has exactly one approved role package, and the requested record resolves to the same Account. Missing or conflicting context returns no data and no action.

## 14.4 External profile, permission-set and role packages

| Security component | Target design | Assignment rule |
| --- | --- | --- |
| CBS External Client Base profile | Create or refactor a Customer Community Plus licence-compatible profile with the minimum profile permissions needed to authenticate. Remove Contract access, generic object tabs and broad Apex class access. | Network membership and licence baseline only. |
| CBS External Client Base permission set | Common login, My Profile, approved portal shell, minimal Account context and common secure Apex classes. No commercial objects and no generic Contact browsing. | Assigned to every approved external client user. |
| CBS PSG Client HR User | Permission-set group containing the Base set plus the approved Client HR operational permission sets from each completed process category. | Assigned only after an approved New Access or Role Change Case. |
| CBS PSG Client Approver | Permission-set group containing the Base set plus approved review/approval permissions. Initiation permissions are included only where the owning process explicitly allows them. | Assigned only after maker-checker approval. |
| Legacy partner sets | partner_community_User_Permissions_set and Set_Custom_Object_To_Partner are removed from production client users and from network membership. | Retain temporarily only for controlled migration analysis; no new assignments. |
| Portal Super User | Not assigned to ordinary Client HR Users or Client Approvers. | Any future exception requires explicit Solution Design approval and isolated testing. |

| Actor | Permitted authority | Prohibited authority |
| --- | --- | --- |
| Client HR User | Operate approved client workspaces for the authorised Account; maintain own profile; create or update records only where the owning process permits. | No user administration, access approval, Account edit, Contract, Opportunity, internal Case, report builder or broad Contact access. |
| Client Approver | Review and approve items assigned by approved process Flows for the authorised Account; maintain own profile. | Cannot provision Users, assign permission sets, access internal approval Cases or obtain broader Account visibility. |
| CBS Business Development | Internal Salesforce Lightning role and permission set defined in Sections 12 and 13. | Not an Experience Cloud external role. |
| CBS Administrator | Internal administrator performs approved provisioning, permission assignment, suspension and revocation. | Administrative authority is not delegated to the client. |

## 14.5 Account and Contact isolation

| Domain | Target setting | Control outcome |
| --- | --- | --- |
| Account external OWD | Private | Retain. External users receive access only to the authorised Account. |
| Account sharing set | User.Account -> Account.Id, Read | Change current Edit access to Read. Account master data is maintained by CBS. |
| Account field access | Name, approved client code or display reference, and minimum non-commercial context only | Hide onboarding, SLA administration, Opportunity, Contract and internal-control fields from external users. |
| Contact external OWD | Private | Replace Controlled by Parent for the external model so Account access does not expose all Contacts. |
| Own Contact sharing | User.Contact -> Contact.Id, Read/Edit | Allow only the signed-in Client User Contact; edit is limited by FLS and a controlled My Profile experience. |
| Other Client User Contacts | No access by default | Client users do not browse colleagues or administer members. A future client administrator role requires a separate approved requirement. |
| Data Subject Contacts | No generic Contact access | Access only through approved operational workspaces with Account filtering, data minimisation and explicit action controls. |
| Cross-Account access | Denied | No sharing set, role hierarchy, Portal Super User, public group, sharing rule, Apex method or File link may expose another Account. |

Same-Account principle Belonging to the same Account does not automatically justify access to every Contact, User, Case or File under that Account. Same-Account collaboration is granted only by the owning process and role package. The default is the signed-in user's own profile plus explicitly shared operational records.

## 14.6 Category A object and file access matrix

| Record domain | Client HR User | Client Approver | Enforcement |
| --- | --- | --- | --- |
| Account | Read own authorised Account | Read own authorised Account | Read only through sharing set; no standard Account edit page. |
| Contact - own Client User | Read/edit approved profile fields | Read/edit approved profile fields | Private external sharing plus own-Contact sharing; no create/delete/record-type change. |
| Contact - other Client Users | None | None | No member directory or Account Users administration. |
| Contact - Data Subjects | Controlled workspace only | Controlled workspace only | No standard Contact list/detail; detailed permissions owned by Category B. |
| Opportunity | None | None | Internal Business Development only. |
| Contract | None | None | Remove current profile read access. |
| Contract and onboarding Files | None | None | Internal evidence only. |
| Task - onboarding and quarterly review | None | None | Internal work management only. |
| Case - Client Access Request | None | None | Internal maker-checker and provisioning evidence. |
| Case - Quarterly Access Review | None | None | Internal certification record. |
| User | Own session/profile only | Own session/profile only | No User list, Account Management Members page or user administration. |
| Reports and dashboards | No generic report builder/list | No generic report builder/list | Only approved embedded metrics, if later required. |

## 14.7 Sharing design for operational records

Operational custom objects are designed in their owning process categories, but any record exposed to Experience Cloud must satisfy the following common Account-isolation contract. This section does not approve their business actions or field sets.

| Control | Mandatory standard |
| --- | --- |
| Direct Account relationship | Every independently shared external record has a required and system-controlled Client_Account__c lookup, or is master-detail to a parent that already provides secure Account access. |
| Creation | The Account value is derived from the running external User context. A client-supplied Account ID is ignored or rejected. |
| Mutation | External users cannot change Client Account after creation. Internal correction requires an audited administrative process. |
| Sharing set | Where standard sharing sets are suitable, map User.Account to the record Client Account lookup at the minimum required access level. |
| Secure parent | Child records inherit access only where the relationship and sharing model technically enforce the parent boundary. A simple lookup is not treated as inherited security. |
| Controller scope | Every Apex query and mutation includes the resolved authorised Account, even when with sharing is used. Sharing and explicit Account scope are defence in depth. |
| Direct record ID | A request containing a record ID re-queries the record with Account scope before returning data or performing an action. |
| No recognised Account field | The controller returns no rows and no action. It must not silently continue without an Account filter. |
| Same-client collaboration | Read or edit among users of the same Account is granted only where the process requires it and the approved role package permits it. |

## 14.8 Experience Cloud membership, activation and revocation

| Lifecycle point | Target control |
| --- | --- |
| Network membership | Use the CBS External Client Base profile as the external member profile. Remove generic legacy permission sets from network membership. Internal Admin membership is retained only where required for administration and preview. |
| Self-registration | Remain disabled. Remove or retire the self-register route and component from the published site, or prove that the route is inaccessible. |
| New user | Create and activate only after an approved Section 12 Client Access Request and a completed Section 13 Account onboarding gate. |
| Welcome and password | Send the standard or approved branded welcome/password email only after activation. No password or activation link is issued before approval. |
| Role package | Assign exactly one approved external permission-set group. Conflicting HR and Approver packages require explicit approved dual-role design; the default is one package. |
| Suspension | Administrator freezes or deactivates the User immediately when required and records the action in the access Case. Permission assignments do not substitute for freezing a compromised login. |
| Revocation | Deactivate the User, remove external role packages and retain Contact, User and Case evidence. Do not delete the audit history. |
| Quarterly review | Section 12 review confirms Account, active status and assigned permission-set group and identifies legacy or excess permissions. |

## 14.9 Experience Cloud page, route and navigation controls

| Experience area | Target design |
| --- | --- |
| Main navigation | Home, Consent Management, Departures, Report Requests, Exceptions and Support, subject to approval in the owning process category. No Administration menu for ordinary client users. |
| Profile menu | My Profile, Security or Change Password, Help/Contact Support and Log Out only. Remove Account Management, Messages, Experience Workspaces, Experience Builder and Salesforce Setup. |
| My Profile | Controlled component or Flow showing only the signed-in user's approved Client User fields. No generic Contact record page, related lists or record-type actions. |
| Standard Contact pages | Remove or render inaccessible Contact List, Contact Detail and Contact Related List routes. |
| Standard Case pages | Do not expose generic Case objectHome or recordHome pages. Support pages, if required, use controlled client-visible views and exclude internal Case fields and record types. |
| Files | Remove the generic File List/Detail experience. Files are surfaced only through an approved client-visible business record and explicit ContentDocumentLink access. |
| Reports | Remove generic Report List and Report Builder routes for external users. Embedded reports require a separately approved least-privilege design. |
| User and Account management | Remove User List and Account Management routes and the Members/Branding page from ordinary client access. |
| Generic create and record routes | Remove unused generic create-record, record-list and record-detail pages or prove that object and page access deny all unapproved use. |
| Audience targeting | Use permission-aware component visibility or audiences only as a presentation control. It does not replace object, field, record and Apex security. |

## 14.10 File and document isolation

| File domain | Target control |
| --- | --- |
| Contract documents | Internal only. External users have no Contract or related File access. |
| Onboarding evidence | Internal only. Task evidence references and supporting Files are not exposed in Experience Cloud. |
| Access governance evidence | Internal only. Access Cases, approval history and quarterly review evidence are not client-visible. |
| Client-visible operational File | Allowed only where the owning process explicitly approves it, the parent record is client-visible, the File is linked only to authorised records and download is role controlled. |
| Guest File access | No Category A File is shared to a guest User, guest library, public link or guest-visible record. The network-level guest-file setting is reviewed with the public consent design before production. |
| File List and search | Generic file browsing is unavailable to external users. Direct ContentDocument or ContentVersion URLs are tested under authorised, other-Account and guest contexts. |
| Export and download monitoring | Approved external exports and downloads are auditable. Bulk report or data-subject export is not inferred from object read access. |

## 14.11 Apex, LWC and API enforcement standard

| Engineering control | Mandatory standard |
| --- | --- |
| Class sharing declaration | Experience Cloud entry controllers use with sharing or inherited sharing. A without sharing service requires a documented reason and must be invoked only after explicit authorisation. |
| Account context | Resolve Account from User.Contact.Account. Do not accept an Account ID from the browser as authority. Missing context fails closed. |
| CRUD and FLS | Use user-mode database operations where practical and Security.stripInaccessible or describe checks. System mode is not used merely for convenience. |
| System-mode service | Before entering system mode, validate active User, Client_User Contact, Account, role package, requested action and every selected record Account. Return only minimised DTOs. |
| SOQL and search | Whitelist sort and field names; bind user data; include Account scope in every external query. Search cannot broaden the Account boundary. |
| Record-ID action | Re-query by Id AND authorised Account before view, edit, submit, approve, export or download. A mismatched Id returns a generic not-found response. |
| Field output | DTOs include only fields approved for the role and page. Do not return full Contact, Case, Consent, report or file SObjects to the browser. |
| Apex class access | Grant each external class through the correct permission set; remove broad enabled class access from the base profile. |
| Error handling | Do not expose SOQL, stack traces, object names, other Account identifiers or existence information. Log secure diagnostic detail internally. |
| Controller hardening | Refactor PortalReportRequestController system-mode behaviour; make Departure and Exception scope fail closed until a recognised Account relationship exists; retain the good Batch controller pattern. |
| Tests | Each external class has positive and negative tests for two Accounts, guest, inactive User, wrong role, missing FLS and direct foreign-record IDs. |

## 14.12 Guest and public endpoint boundary

| Boundary | Target rule |
| --- | --- |
| Category A pages | Authenticated external users only. Guest access to Account, Client User Contact, onboarding, access governance, Opportunity, Contract, Task and Category A Files is prohibited. |
| Guest Account rule | Delete QR_Site_Test_Account_Read and verify that no guest sharing rule or Apex path exposes a client Account. |
| Login and password recovery | Public access is limited to approved login, password setup or recovery and static help content. Responses do not confirm whether an email belongs to an active user beyond standard secure behaviour. |
| Self-registration | Disabled. The register route is removed or inaccessible. |
| Public data-subject consent | Governed separately by Category B. Public tokens, guest Apex and public Files must not confer access to Category A records or authenticated portal functions. |
| Guest files | No Category A file link is guest accessible. Public-link creation for internal contract or onboarding evidence is prohibited. |

## 14.13 Integration with maker-checker and onboarding gates

| Governance event | Isolation control |
| --- | --- |
| Create external User | Requires approved New Access Case, active Client_User Contact, completed Account onboarding and administrator execution. |
| Assign role package | Administrator assigns the approved permission-set group recorded on the access Case. The requester does not assign permissions. |
| Change role | Requires approved material Access Amendment. Remove the old package before or atomically with assignment of the new package. |
| Suspend or revoke | Administrator changes the User state and permissions and records the effective time and reason on the Case. |
| Quarterly review | Compares User active state, Contact active indicator, Account status and effective permission assignments. Any mismatch creates corrective work. |
| Account suspension or termination | Scheduled or record-triggered control identifies active external Users and requires immediate suspension or revocation; no client access remains solely because the User record is active. |

## 14.14 Audit, monitoring and security reporting

| Monitoring area | Required evidence |
| --- | --- |
| External user inventory | Active and inactive external Users by Account, Contact, profile, permission-set group, last login and access Case. |
| Permission drift | External Users with legacy partner sets, Portal Super User, unexpected profiles, multiple functional packages or direct permission-set assignments outside the approved catalogue. |
| Identity integrity | External User without active Client_User Contact, without Account, with mismatched Contact/User Account or with inactive/terminated Account. |
| Sharing configuration | Changes to external OWD, sharing sets, guest rules, network membership, audiences and external roles are reviewed through deployment evidence and Setup Audit Trail. |
| Cross-account access | Automated and manual security tests verify no foreign Account data through UI, API, search, reports, Files, related lists or direct URLs. |
| File exposure | Files linked to guest-visible records, public links, ContentDocumentLinks crossing Accounts and client-visible files linked to internal-only records. |
| Authentication | Login history, failed-login patterns, inactive users and password-reset anomalies; Event Monitoring and Transaction Security are used where licensed and configured. |
| Quarterly certification | Section 12 Quarterly Access Review is the business certification record; this section supplies the technical permission and identity evidence. |

## 14.15 Isolation verification matrix

| Test context | Expected outcome |
| --- | --- |
| Authenticated HR - own Account | Can open approved workspaces and own profile; sees only own Account records permitted by role. |
| Authenticated Approver - own Account | Can perform only approved review actions and cannot gain HR-only creation or administration authority. |
| Same Account - another Client User | Cannot browse or edit the other user Contact or User unless a future approved process explicitly shares it. |
| Different Account - valid record ID | UI, Apex, API and direct URL return not found or access denied with no existence disclosure. |
| Different Account - search/list/report | No row, count, aggregate, typeahead, export or report value reveals the foreign Account. |
| Inactive or frozen external User | Cannot authenticate or invoke portal Apex; existing session revocation follows Salesforce capabilities and operational procedure. |
| Active User - inactive Contact or Account | Portal entry and sensitive actions fail closed; monitoring identifies the mismatch. |
| Guest | Cannot read Category A Account, Contact, Case, Contract, Task, User or File data. |
| Missing FLS or object permission | Controller returns no protected field or action and does not use system mode to bypass the role package. |
| Foreign File URL | Download is denied for another Account and for guest; no metadata preview is disclosed. |
| Generic route | Contact, Case, File, Report, User, Account Management and create-record routes are inaccessible unless specifically approved and controlled. |
| Legacy permission assignment | Provisioning or quarterly review flags and removes it before production access is accepted. |

## 14.16 Data remediation and deployment sequence

| Sequence | Activity | Gate or dependency |
| --- | --- | --- |
| 1. Runtime inventory | Export external Users, Contacts, Accounts, profiles, roles, permission-set assignments, permission-set groups, network members, share tables, public groups, guest rules, ContentDocumentLinks and last-login data. | Required before designing migration mappings. |
| 2. Confirm external role catalogue | Confirm Client HR User and Client Approver packages and identify any approved dual-role exception. | Section 14 approval gate. |
| 3. Build minimal profile and base set | Create the licence-compatible base profile and common permission set; remove Contract, broad Contact, report and class access. | Test login before role package migration. |
| 4. Build permission-set groups | Refactor the existing CBS role permission sets, add approved field/class/custom permissions and create HR and Approver groups. | No legacy set included. |
| 5. Correct sharing foundation | Change Account sharing to Read, set Contact external access to Private, create own-Contact sharing and remove the guest Account rule. | Test own profile and cross-Account denial. |
| 6. Harden site membership and menus | Replace broad network member groups, remove administrative profile-menu items and retire self-registration and unapproved standard routes. | Publish only after regression. |
| 7. Harden controllers | Apply Account context, fail-closed behaviour, CRUD/FLS and class-access controls to all Experience Cloud Apex and LWC services. | Block release for unresolved foreign-record paths. |
| 8. Correct operational record scope | For each externally exposed object, establish required Client Account relationship or secure parent inheritance and least-privilege sharing. | Owned by later process categories but required before their features go live. |
| 9. Migrate users | Assign the new base profile and exactly one approved permission-set group; remove generic partner sets and Portal Super User. | Reconcile against approved access Cases. |
| 10. File and route review | Remove public or cross-Account file links; test File, report, object-list, generic-record and direct routes. | No Category A exposure. |
| 11. Two-Account security test | Execute the complete matrix with at least two client Accounts, HR and Approver users, internal administrator and guest. | Required before site activation. |
| 12. Re-retrieve and verify | Retrieve metadata and query runtime assignments/shares to reconcile the approved design and produce as-built evidence. | Required before visuals, prompts and UAT. |

## 14.17 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Network membership | Admin and Customer Community Plus profile plus broad permission-set members | Use the CBS External Client Base profile; remove generic legacy permission sets from network membership. |
| Network registration | Self-registration disabled but register route/view remain | Keep disabled and retire or render the registration route inaccessible. |
| Profile | Customer Community Plus profile includes Contract and broad Apex/field catalogue | Create/refactor a minimal external base profile and move functional access to permission sets. |
| Permission sets | CBS role sets sparse; generic partner sets broad | Refactor CBS role sets, create common base set and HR/Approver permission-set groups; retire broad legacy assignments. |
| Portal Super User | Enabled in legacy partner permission set | Remove from ordinary external users. |
| Account sharing set | Edit own Account | Change to Read own Account. |
| Contact external sharing | Controlled by Parent | Set external sharing to Private and add own-Contact sharing access. |
| Guest Account sharing | Named OBC Bank rule | Delete and verify no Category A guest record sharing. |
| Profile menu | Includes Account Management, Messages, Workspaces, Builder and Setup | Replace with My Profile, Security/Password, Help and Logout. |
| Experience routes/views | Generic Contact, Case, File, Report, User, Account Management and register pages exist | Remove or render inaccessible; replace required business pages with controlled CBS workspaces. |
| Audiences/component visibility | Default audience only | Add role presentation targeting where useful, without treating it as security. |
| Apex class access | Large base-profile catalogue and mixed controller standards | Grant exact classes through role packages; harden all Experience Cloud controllers. |
| Operational Account keys | Departure and Exception lack recognised direct Client Account field | Add a secure Account relationship or equivalent secure-parent pattern in the owning category; controllers fail closed until available. |
| Files | Generic File List route and guest file setting enabled | Remove generic browsing; enforce explicit record links and no Category A guest access. |
| Reports | Generic report list/builder routes exist | Remove from external surface unless a separately approved report design is implemented. |
| Monitoring | No Category A external-access report catalogue | Create identity, permission drift, sharing, File exposure and quarterly-review evidence reports. |

## 14.18 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS04-AC01 | Every active external User is linked to one active Client_User Contact and one active authorised Account. |
| A-WS04-AC02 | A User without valid Contact and Account context receives no client data and cannot perform a client action. |
| A-WS04-AC03 | Self-registration is disabled and the registration route is inaccessible in the published site. |
| A-WS04-AC04 | A new external User is activated only after an approved access Case and completed Account onboarding gate. |
| A-WS04-AC05 | Each external User has the minimal external profile and exactly one approved functional permission-set group unless a documented exception is approved. |
| A-WS04-AC06 | No ordinary external User has partner_community_User_Permissions_set, Set_Custom_Object_To_Partner, Portal Super User or an unapproved direct permission assignment. |
| A-WS04-AC07 | The authorised Account is read-only to external users and no external user can edit client-master or onboarding information. |
| A-WS04-AC08 | The signed-in user can view and update only approved fields on their own Client User Contact. |
| A-WS04-AC09 | Other Client User Contacts and all data-subject Contacts are unavailable through generic Contact lists, details, API or search. |
| A-WS04-AC10 | External users have no Opportunity, Contract, Contract File, onboarding Task, access Case or quarterly-review Case access. |
| A-WS04-AC11 | The named guest Account sharing rule is removed and guest users cannot access any Category A record or File. |
| A-WS04-AC12 | Account Management, Members, Branding, Experience Workspaces, Experience Builder and Salesforce Setup are absent from the client profile menu. |
| A-WS04-AC13 | Generic Contact, Case, File, Report, User and create-record routes are inaccessible unless explicitly approved and controlled. |
| A-WS04-AC14 | A user from Account A cannot retrieve any Account B row, count, aggregate, search suggestion, report value, File, related list or error detail. |
| A-WS04-AC15 | Direct foreign-record IDs are revalidated against the authorised Account and return a generic not-found or access-denied response. |
| A-WS04-AC16 | Every Experience Cloud Apex entry controller uses an approved sharing declaration and enforces CRUD, FLS and Account scope. |
| A-WS04-AC17 | System-mode services are called only after explicit identity, role, action and record-Account validation and return minimised DTOs. |
| A-WS04-AC18 | Departure and Exception external controllers fail closed until a recognised Account relationship or secure parent boundary is implemented. |
| A-WS04-AC19 | PortalReportRequestController and related services are hardened so system-mode processing cannot bypass role, FLS or Account controls. |
| A-WS04-AC20 | External Apex class access is granted only through the approved base or role permission sets, not a broad profile catalogue. |
| A-WS04-AC21 | Client-visible Files are explicitly authorised by the owning process; Contract, onboarding and access-governance Files remain internal. |
| A-WS04-AC22 | Suspension, revocation, Account suspension and Account termination remove effective client access and preserve audit evidence. |
| A-WS04-AC23 | Quarterly review detects inactive identities, Account mismatches, legacy permissions, multiple role packages and direct permission drift. |
| A-WS04-AC24 | The two-Account verification matrix passes through UI, API, direct URL, search, report, export and File paths for HR, Approver, inactive User and guest. |
| A-WS04-AC25 | A fresh metadata extraction and runtime inventory reconcile the approved profile, permission sets, groups, sharing, network, routes, controllers, assignments and share rows before UAT. |
| A-WS04-AC26 | No screenshot, Cursor prompt or UAT case introduces client administration, Account edit, commercial visibility or cross-Account access outside the approved design. |

## 14.19 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| A-WS-05 Account, Opportunity and Lead Exclusion | Confirm internal commercial roles, Account data quality, Opportunity stages and Credit Bureau application navigation. | Does not alter the external denial of Opportunity and commercial data. |
| A-WS-06 Contract Lifecycle and Files | Confirm Contract ownership, activation, renewal, amendment, termination and internal File conventions. | Required to finalise internal Contract evidence; external access remains none. |
| Categories B to E operational objects | Define precise HR and Approver object, field, action and same-Account collaboration permissions for consent, departures, reports, exceptions and support. | Every design must satisfy the Section 14 Account-isolation contract. |
| Public consent and guest boundary | Confirm whether the production site retains guest file access or public guest Apex for Category B. | No decision may expose Category A records or Files to guest. |
| Customer Community Plus licence and profile | Confirm production licence allocation and current profile assignments through runtime inventory. | Required before building the minimal external profile and migration plan. |
| Visual stage | Prepare external login, profile and navigation screen definitions only after Section 14 and the relevant functional category are approved. | No screenshot is approved by this section. |

A-WS-04 approval record Approved on 18 July 2026 as the Category A target design for authenticated external access, least privilege, Account and Contact isolation, Experience Cloud surface restrictions, guest boundaries and secure portal engineering. Proceed to A-WS-05 Account, Opportunity and Lead Exclusion. Visuals, implementation prompts and UAT remain downstream.

# 15. A-WS-05 - Account, Opportunity and Lead Exclusion

Design status Controlled detailed design for approval. It defines the standard Account and Opportunity commercial lifecycle, the Business Development application and permissions, stage and data-quality controls, Lead exclusion, ownership, audit evidence and the handoff to Contract and client onboarding.

## 15.1 Objective, scope and controlling requirements

A-WS-05 establishes how CBS Business Development creates and maintains a client organisation and its commercial engagement before Contract creation and onboarding. The design uses standard Account and Opportunity. It explicitly excludes Lead creation and Lead conversion from the CBS lifecycle. Contract detail remains owned by A-WS-06, while client onboarding remains governed by approved Section 13.

| Control | A-WS-05 position |
| --- | --- |
| Requirements in scope | A-REQ-001 to A-REQ-004, A-REQ-006, A-REQ-011 to A-REQ-013 and A-REQ-023 to A-REQ-025. |
| Primary actors | CBS Business Development owns the commercial record. CBS Administrator provides correction, controlled override and configuration authority. |
| Standard objects | Account and Opportunity. Contact Roles, Tasks, Files, Reports and Dashboards support the process. |
| Lead position | The standard Lead object may remain in the org, but it is not part of the CBS application, role permission, automation, visual, implementation prompt or UAT journey. |
| Entry point | Create or identify the client Account first; then create the Opportunity directly against that Account. |
| Exit point | Closed Won creates the internal Contract follow-up. The client is not Active until Contract and approved Account-and-Task onboarding are completed. |
| Custom-development position | No custom object, Apex or LWC is required. Use standard Lightning app, layouts, Dynamic Forms, Path, validation, Flow, sharing, permissions and reports. |

## 15.2 Current-state metadata findings

The findings below are verified from Credit Bureau Sandbox 20260715.zip. Metadata does not reveal the number, quality or ownership of runtime Accounts, Opportunities or Leads, current user app assignments, sharing rows, existing pipeline values, manually assigned permissions or production integrations. These require a runtime inventory before implementation.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS05-F01 | Standard Account, Opportunity and Lead objects are retrieved. | objects/Account, Opportunity and Lead | The standard foundation exists, but Lead must be excluded from the CBS process. |
| A-WS05-F02 | The Credit Bureau Lightning console includes Home, Account, Contact, Consent, Consent Request Item and Case, but not Opportunity, Contract or Task. | applications/Credit_Bureau.app-meta.xml | There is no complete internal commercial workspace. |
| A-WS05-F03 | Standard Sales applications expose Lead and Opportunity. | applications/standard__Sales and standard__LightningSales | Business Development could enter the wrong Lead-based process unless app access is controlled. |
| A-WS05-F04 | No CBS Business Development role or permission set exists. The Sales User permission set only enables Campaign Influence. | roles; permissionsets/Sales_User | The locked Business Development authority model is not implemented. |
| A-WS05-F05 | Account has no record type, validation rule or Account-targeted Flow in the retrieved metadata. | objects/Account; flows | Client lifecycle, data quality and status transitions are not controlled. |
| A-WS05-F06 | Opportunity has no record type, business process, validation rule or Opportunity-targeted Flow. | objects/Opportunity; flows | The existing stages are not governed by CBS-specific entry or exit criteria. |
| A-WS05-F07 | Lead has a full layout, compact layout, record page, statuses and default Convert action. | objects/Lead; layouts/Lead-Lead Layout; flexipages/Lead_Record_Page_Three_Column | Lead remains technically usable outside the Credit Bureau app. |
| A-WS05-F08 | Client_Code__c is optional, non-unique and not an external ID at field level, although both Account layouts mark it Required. | Account/fields/Client_Code__c; Account layouts | API, import and automation can still create duplicate or blank client codes. |
| A-WS05-F09 | Client_Status__c contains only Active and Inactive. | Account/fields/Client_Status__c | The field cannot represent Prospect, Onboarding, Suspended or Terminated. |
| A-WS05-F10 | Account also contains Active__c, standard Type and multiple generic SLA fields. | Account fields | Multiple fields can conflict with the authoritative client lifecycle and simple SLA model. |
| A-WS05-F11 | The CBS Account layout uses Chinese labels, has limited sections and only the Batch related list. | layouts/Account-CBS Account Layout | It does not provide the approved commercial, onboarding, Contract, access and audit view. |
| A-WS05-F12 | The standard Account layout includes generic fields and Contact, Opportunity, Case and activity lists. | layouts/Account-Account Layout | It is broader but not aligned to the approved Category A data model. |
| A-WS05-F13 | The active Account duplicate rule allows insert and update and provides an alert/report only. | duplicateRules/Account.Standard_Account_Duplicate_Rule | Duplicate client masters are not blocked. |
| A-WS05-F14 | Account internal sharing is Read/Write; external sharing is Private. | Account.object-meta.xml | Every internal user with edit permission may be able to edit every Account. |
| A-WS05-F15 | Opportunity sharing is Private and external sharing is Private. | Opportunity.object-meta.xml | The ownership foundation is suitable for controlled Business Development access. |
| A-WS05-F16 | Account and Opportunity field history are disabled. | Account and Opportunity object metadata | Key lifecycle, owner, amount and stage changes lack standard field-history evidence. |
| A-WS05-F17 | Opportunity stages are Qualification, Needs Analysis, Proposal, Negotiation, Closed Won and Closed Lost. | standardValueSets/OpportunityStage | The existing six stages can be retained. |
| A-WS05-F18 | The active Opportunity Path contains generic guidance and no key fields. | pathAssistants/Default_Opportunity | The Path is usable but not CBS-specific and does not expose stage-control fields. |
| A-WS05-F19 | Opportunity layout includes Campaign, Lead Source, Probability and generic sales fields and shows Products, Quotes, Orders and Competitors. | layouts/Opportunity-Opportunity Layout | The layout implies a broader generic sales and CPQ process than the approved CBS design. |
| A-WS05-F20 | Opportunity contains Budget Confirmed, Discovery Completed, ROI Analysis Completed and Loss Reason custom fields. | Opportunity fields | Discovery, Budget and Loss Reason can support the target gates; ROI Analysis is not required by the locked design. |
| A-WS05-F21 | No retrieved Flow directly targets Account, Opportunity or Lead. | flows directory scan | No automated lifecycle handoff or Lead-exclusion control is implemented. |
| A-WS05-F22 | No Account or Opportunity record types are retrieved. | objects/Account and Opportunity | A single-process design can remain simple without adding record types unless runtime inventory shows another business purpose. |

## 15.3 Target commercial lifecycle

The target model is Account-first and Opportunity-led. A client organisation is represented once as an Account. Business Development records each material commercial engagement as an Opportunity related directly to that Account. Closed Won authorises Contract preparation and onboarding prerequisites; it does not by itself activate the client or provision external access.

Figure 5 - Account-first commercial lifecycle and Lead exclusion

| Stage | Target behaviour |
| --- | --- |
| 1. Identify client | Search Accounts by legal name and Client Code. Use the existing Account where the legal entity already exists. |
| 2. Create Account | Business Development creates the client master with legal name, unique Client Code, owner and initial Prospect status. |
| 3. Create Opportunity | Create the Opportunity directly from the Account. Lead conversion is not used. |
| 4. Progress stages | Use the six standard stages and the CBS Path guidance. Validation rules enforce material stage gates. |
| 5. Close outcome | Closed Lost records a reason. Closed Won creates the Contract follow-up and keeps the Account non-Active. |
| 6. Create Contract | Authorised CBS staff create and maintain the standard Contract and upload the agreement under A-WS-06. |
| 7. Start onboarding | Only a Closed Won Opportunity and qualifying Contract allow Section 13 onboarding to start. |
| 8. Activate client | Account becomes Active only after final independent onboarding approval. External access remains governed by Sections 12 and 14. |

## 15.4 Account purpose, ownership and record model

Authoritative client master One Account represents one CBS client legal entity. Account is the parent for commercial Opportunities, Contracts, Client User Contacts, onboarding Tasks, access-governance Cases and approved operational records. Client_Status__c is the authoritative lifecycle field.

| Account element | Target rule |
| --- | --- |
| Account Name | Required. Use the legal or approved operating name; do not include environment, project or user names. |
| Client Code | Required and unique for every CBS client Account. Existing values must be cleansed before enabling the unique constraint. |
| Client Status | Required. Prospect, Onboarding, Active, Suspended or Terminated. |
| Account Owner | Required. Normally the responsible Business Development user; ownership transfer is controlled. |
| Parent Account | Optional. Use only for a genuine legal or organisational hierarchy; it does not grant client data access. |
| Industry, phone, website and billing address | Optional business context maintained by Business Development. |
| Notification Email and Email Domain | Retain as approved client-level operational context, subject to validation. |
| Business Units | Optional. Use a controlled convention; do not use it as a security boundary. |
| Approval Required and SLA Days | Retain only as simple Account-level defaults. Detailed operational rules remain in their owning categories. |
| Onboarding fields | Use the approved Section 13 fields and system-controlled approval/completion markers. |
| Contract Type and Time of Service | Remove from the CBS Account layout. Contract type and dates belong to the standard Contract record. |
| Reminder Review Period | Remove from Category A layout and govern in the operational category that owns reminders. |
| Active__c, SLA__c, SLA expiration/serial and generic priority fields | Remove from the CBS layout and retire after runtime data and dependency review where they duplicate the approved model. |

No new Account record type is required for the initial Category A design because the Account has one approved CBS client purpose. If runtime inventory confirms another Account purpose, the impact must be handled through a controlled design amendment before record types are introduced.

## 15.5 Client status model and transition controls

| Status | Meaning | Permitted transition |
| --- | --- | --- |
| Prospect | Client Account exists and commercial work is in progress. | Onboarding after Closed Won and qualifying Contract; Terminated only for an abandoned or prohibited relationship through administrator control. |
| Onboarding | Section 13 onboarding has started and is not complete. | Active after final administrator approval; Suspended or Terminated through controlled exception. |
| Active | Client onboarding is approved and current contractual/access prerequisites are met. | Suspended or Terminated. |
| Suspended | Client relationship or access is temporarily paused. No new external access is provisioned. | Active after administrator-approved resolution, or Terminated. |
| Terminated | Client relationship is ended. External access is revoked and operational processing follows the owning-category retention rules. | Final for normal users. Any correction requires administrator reason and audit evidence. |

Client Status cannot be set directly to Active by Business Development. Section 13 final approval controls the transition.

A Closed Won Opportunity does not automatically change the Account to Active.

Suspension and termination trigger the access-governance controls defined in Sections 12 and 14.

Account Type is not used as a lifecycle field and is removed from the CBS Client Account layout unless a separate classification need is approved.

## 15.6 Account data quality and duplicate prevention

| Control | Target rule |
| --- | --- |
| Client Code constraint | Make Client_Code__c required and unique after data remediation. Use a concise uppercase convention agreed by CBS; do not change the API name. |
| Legal-name duplicate control | Retain the standard Account duplicate alert and add a CBS duplicate rule using exact Client Code plus a legal-name similarity review. Exact Client Code duplicates are blocked. |
| Import and API protection | Field-level required/unique rules and duplicate rules apply to UI, Flow, import and API channels. |
| Blank and placeholder values | Block names or codes consisting only of spaces, test placeholders or known environment labels in production. |
| Notification email | Validate email format through the Email field type; use client-owned business addresses only. |
| Email domain | Store domain only where operationally required; use a normalised lower-case format and do not treat it as authentication or sharing control. |
| Ownership | Account Owner must be an active authorised internal user. Ownership transfer creates audit history. |
| Merge | Only an administrator may merge client Accounts after reviewing Contracts, Contacts, Cases, Tasks, Files and operational dependencies. |

## 15.7 Opportunity purpose and target field model

| Opportunity element | Target rule |
| --- | --- |
| Opportunity Name | Required. Use a consistent convention such as <Client> - New Client Engagement - <Year>. |
| Account | Required. Every CBS Opportunity is created from or linked to an existing Account. |
| Owner | Required. Normally a CBS Business Development user. |
| Stage and Close Date | Required standard fields governed by the CBS stage model. |
| Type | Use standard New Business for initial client acquisition. Existing Business is used only when a separately approved commercial engagement is recorded. |
| Amount | Optional unless CBS confirms that commercial value must be recorded. Where used, it is internal and never external. |
| Description | Record concise proposed service scope and material context. Do not copy the full Contract into this field. |
| Next Step | Required for every open Opportunity and updated as the stage changes. |
| Discovery Completed | Retain and use as a stage-gate control. |
| Budget Confirmed | Retain and use as a stage-gate control. |
| Loss Reason | Retain and require for Closed Lost. |
| ROI Analysis Completed | Remove from the CBS layout because it is not a confirmed Category A requirement. Retain metadata temporarily pending dependency review. |
| Campaign, Lead Source, Probability | Remove Campaign and Lead Source from the CBS layout. Display Probability as read-only or omit because it is derived from Stage. |
| Order, delivery, tracking, Quotes and Orders | Remove from the CBS layout and related lists unless a later approved requirement introduces them. |
| Opportunity Products | Not required in the initial design. The proposal or scope document may be stored as an internal File until a controlled product catalogue is approved. |

## 15.8 Opportunity stages, Path and stage gates

| Stage | Business meaning | Mandatory control |
| --- | --- | --- |
| Qualification | Confirm the client Account, commercial owner, target close date and high-level business need. | Account, Owner, Close Date, Next Step. |
| Needs Analysis | Document the required CBS services, stakeholders and operational context. | Discovery Completed must be true before moving to Proposal. |
| Proposal | Prepare and discuss the proposed scope and commercial terms. | Description/Scope and Next Step populated; Budget Confirmed must be true before Negotiation. |
| Negotiation | Resolve final commercial and contractual points. | Discovery and Budget confirmed; Next Step identifies Contract action. |
| Closed Won | Commercial engagement is successful and Contract preparation can proceed. | Discovery and Budget confirmed; Account not Terminated; Loss Reason blank. |
| Closed Lost | Commercial engagement did not proceed. | Loss Reason required; Next Step may record a future follow-up. |

Retain the existing six standard stage values to avoid unnecessary Sales Process and record-type complexity.

Replace generic Path guidance with CBS-specific guidance and key fields for Discovery Completed, Budget Confirmed, Next Step and Loss Reason.

Closed Opportunities are read-only to Business Development except for approved administrative correction or a controlled reopen action.

Stage regression is permitted only with an updated reason or Next Step and remains visible in field history.

## 15.9 Closed Won, Closed Lost and downstream handoff

| Outcome control | Target behaviour |
| --- | --- |
| Closed Won task | A record-triggered Flow creates one internal Task to create or verify the standard Contract. Duplicate tasks are prevented. |
| Account status | The Account remains Prospect until the approved Contract and Start Client Onboarding conditions are met. Starting onboarding changes it to Onboarding under Section 13. |
| Contract creation | Manual by authorised CBS staff under A-WS-06. No Contract is created automatically from the Opportunity in this workstream. |
| Onboarding | The Start Client Onboarding Flow revalidates a Closed Won Opportunity and qualifying Contract. |
| Closed Lost | Loss Reason is mandatory. No Contract or onboarding task is created. |
| Reopen | Administrator only, with a required reason and preserved history. Any generated downstream Task is reviewed and cancelled or reopened as appropriate. |
| Multiple Opportunities | Allowed where each represents a distinct material engagement. The Account lifecycle is not downgraded merely because a later Opportunity is Closed Lost. |

## 15.10 Lead exclusion design

| Control area | Target rule |
| --- | --- |
| Business process | CBS does not create, import, qualify, convert or report on Leads for Category A. |
| Application navigation | No Lead tab, list, utility, quick action or global action in the CBS Business Development application. |
| Object permission | CBS Business Development permission set grants no Lead create, read, edit, delete, transfer, view-all or modify-all permission. |
| Standard Sales apps | Business Development users are not assigned or directed to generic Sales apps that expose Leads. Their default application is CBS Business Development. |
| Automation | No CBS Flow, approval, validation, email, integration or report may use Lead as an entry or dependency. |
| Conversion | Lead conversion is not part of the CBS operating procedure, implementation prompt, screenshot or UAT. |
| Existing Lead data | Before implementation, export existing Lead counts, owners, sources, integrations and dependencies. Test/sample records are archived or removed under change control. |
| Standard metadata | Do not delete the standard Lead object. Exclude it through least privilege and application design so platform dependencies are not disrupted. |
| Monitoring | A periodic exception report identifies any Lead created by a CBS user after go-live; the target result is zero. |

## 15.11 Lightning application, pages and navigation

| UX component | Target design |
| --- | --- |
| CBS Business Development app | Create a standard Lightning application for the Business Development role. Use standard navigation, not a custom LWC shell. |
| Navigation | Home, Accounts, Opportunities, Contacts, Contracts, Tasks, Reports and Dashboards. Cases may be included for approved access governance. |
| Excluded navigation | Leads, Campaigns, Quotes, Orders, Forecasts, Products and generic operational objects unless a later approved requirement adds them. |
| Account page | Highlights; Client Summary; Onboarding; Related; Activity; Files. Show related Opportunities, Contracts, Client User Contacts, Tasks and approved Cases. |
| Opportunity page | Highlights and Path; Details; Activity; Related Contact Roles, Files and History. Remove generic CPQ and delivery related lists. |
| Quick actions | New Opportunity from Account; Start Client Onboarding only when eligible; New Client Access Request under Section 12. No Enable Portal User action for Business Development. |
| List views | My Client Accounts, Accounts in Onboarding, Active Clients, Suspended Clients, My Open Opportunities, Closing This Quarter, Closed Won Awaiting Contract and Stalled Opportunities. |
| Mobile | Support standard responsive pages for reference and simple updates; administrative, merge and approval actions remain desktop-controlled where appropriate. |

## 15.12 Role, permission, ownership and sharing model

| Security component | Target rule |
| --- | --- |
| CBS Business Development role | Create the internal role below the appropriate CBS management role. It supports ownership and visibility; it does not grant object permission. |
| CBS Business Development permission set | Account create/read/edit, Opportunity create/read/edit, Contact create/read/edit for approved Client User fields, Task and File use, and approved Case initiation. No User administration, Lead, external provisioning or approval of own requests. |
| Account internal OWD | Change from Public Read/Write to Public Read Only. The owner, role hierarchy, Account Team or explicit sharing controls edit access. |
| Opportunity internal OWD | Retain Private. Owner, management role hierarchy and authorised administrator access apply. |
| Administrator | Full controlled update, ownership transfer, merge, reopen and correction authority with required reason and audit evidence. |
| Processing users | Read Account context as needed; no default Opportunity edit. Later operational categories may grant narrowly scoped Account field access only where approved. |
| External users | No Opportunity or Lead access and no Account edit, as approved in Section 14. |
| Account Team | Use standard Account Teams only where multiple internal users require controlled collaboration. Do not use Account Team membership as an external client-isolation control. |

## 15.13 Validation, automation and audit controls

| Control | Required behaviour |
| --- | --- |
| Account required fields | Block save without Account Name, Client Code, Client Status and Owner. Field-level Client Code uniqueness protects non-UI channels. |
| Account status transitions | Flow or validation prevents direct activation and enforces Section 13, suspension and termination gates. |
| Opportunity Account | Block every Opportunity without Account. Create from Account is the preferred action. |
| Open Opportunity Next Step | Require Next Step for all open stages. |
| Discovery gate | Cannot move to Proposal or later unless Discovery Completed is true. |
| Budget gate | Cannot move to Negotiation or Closed Won unless Budget Confirmed is true. |
| Closed Lost reason | Cannot save Closed Lost without Loss Reason. |
| Closed Won conditions | Cannot save Closed Won if Account is Terminated, mandatory gate fields are incomplete or Loss Reason is populated. |
| Downstream Task | After first transition to Closed Won, create the Contract follow-up Task once and notify the owner. |
| Closed-record edits | Business Development cannot materially edit a closed Opportunity. Administrator correction requires a reason. |
| Field history | Enable Account history for Client Code, Client Status, Owner, onboarding status and simple service defaults. Enable Opportunity history for Stage, Amount, Close Date, Owner, Type, Discovery, Budget and Loss Reason. |
| No custom code | Use record-triggered Flow, validation, Path and standard notifications. Apex is not justified for this workstream. |

## 15.14 Reporting and management evidence

| Report or evidence | Required content |
| --- | --- |
| Client Account inventory | Accounts by Client Status, owner and onboarding state; highlight missing Client Code, owner or notification data. |
| Pipeline | Open Opportunities by stage, owner, expected close period and Account. |
| Stalled Opportunities | Open Opportunities with overdue Close Date, blank Next Step or no recent activity. |
| Closed Won awaiting Contract | Closed Won Opportunities without a qualifying Contract or open Contract follow-up Task. |
| Closed Lost analysis | Count and value by Loss Reason, owner and period. |
| Client lifecycle exceptions | Active Account without approved onboarding; Onboarding Account without open checklist; Terminated Account with active external Users. |
| Lead exception | Leads created or owned by CBS Business Development users after go-live. Expected result: zero. |
| Audit evidence | Account and Opportunity field history, owner changes, validation failures where available, Flow interviews, Task completion and Setup Audit Trail for configuration changes. |

## 15.15 Data remediation and deployment sequence

| Sequence | Activity | Gate or dependency |
| --- | --- | --- |
| 1. Runtime inventory | Export Accounts, Opportunities, Leads, owners, statuses, duplicates, app assignments, permission assignments, sharing, reports, integrations and record counts. | Required before schema or permission changes. |
| 2. Clean Account masters | Resolve duplicate legal entities, blank or duplicate Client Codes, conflicting status fields and invalid owners. | Required before unique Client Code. |
| 3. Confirm Lead dependencies | Identify any integration, report, Flow, package or user relying on Lead. Classify as non-CBS or retire under change control. | Required before hiding Lead access. |
| 4. Build Business Development security | Create the role and permission set; set Account OWD Public Read Only and retain Opportunity Private. | Test owner and administrator access. |
| 5. Build Lightning application | Create CBS Business Development app, navigation, list views and app assignments. | No Lead navigation. |
| 6. Refactor Account | Expand Client Status, enforce Client Code, build CBS Client Account layout/page, remove duplicate/generic fields and enable history. | Reconcile with approved Section 13 fields. |
| 7. Refactor Opportunity | Retain six stages, update Path and page, add validations and enable history. | No generic Lead/CPQ surface. |
| 8. Build Closed Won handoff | Create idempotent Contract follow-up Task and notification. | No automatic Contract or activation. |
| 9. Remove Lead access | Remove Lead tab/app access and permissions for CBS Business Development; set the controlled app as default. | Verify direct URL, API and global search denial. |
| 10. Reports and exception controls | Create pipeline, data-quality, Contract handoff and Lead exception reports. | Required for operational readiness. |
| 11. Regression and security test | Test Business Development, administrator, processing user and external user paths, imports and API behaviour. | No Lead journey or external commercial access. |
| 12. Re-retrieve and verify | Retrieve metadata and runtime assignments/data to reconcile the approved design. | Required before visuals, prompts and UAT. |

## 15.16 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Role | No CBS Business Development role | Create CBS Business Development below the approved management role. |
| Permission set | Sales_User contains only Campaign Influence | Create CBS Business Development permission set with controlled Account, Opportunity, Contact, Task, File and Case permissions; no Lead or user administration. |
| Lightning app | Credit Bureau app lacks commercial lifecycle; standard Sales apps expose Leads | Create CBS Business Development app with approved navigation and assignments. |
| Account sharing | Internal Read/Write; external Private | Set internal Public Read Only and retain external Private, subject to Section 14 Account sharing. |
| Account field | Client_Code__c optional and non-unique | Make required and unique after remediation; retain API name. |
| Account field | Client_Status__c values Active and Inactive | Replace with Prospect, Onboarding, Active, Suspended and Terminated. |
| Account fields | Active__c, Type and generic SLA fields can duplicate the target model | Remove from CBS layout and retire after dependency/data review. |
| Account layout/page | Chinese limited layout and generic standard layout coexist | Create one English CBS Client Account layout and record page aligned to Sections 13 and 15. |
| Account validation/Flow | None retrieved | Add required fields, status-transition controls and onboarding integration. |
| Account history | Disabled | Enable approved key-field history. |
| Duplicate rules | Standard Account rule alerts and allows | Add blocking exact Client Code rule and controlled legal-name review. |
| Opportunity stages | Existing six standard stages | Retain values; update CBS Path guidance and key fields. |
| Opportunity layout/page | Generic Lead, Campaign, CPQ and delivery content | Create streamlined CBS Opportunity layout/page. |
| Opportunity validation/Flow | None retrieved | Add Account, Next Step, Discovery, Budget, loss reason, Closed Won and closed-record controls; add idempotent Contract Task Flow. |
| Opportunity history | Disabled | Enable Stage, Amount, Close Date, Owner, Type, Discovery, Budget and Loss Reason history. |
| Lead access | Full standard object and pages exist | Exclude through app, permission, process and test controls; retain standard metadata pending dependency review. |
| Reports | Generic sales reports exist | Create controlled CBS Category A pipeline, data-quality, handoff and Lead-exception reports. |

## 15.17 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS05-AC01 | CBS creates or identifies the Account before creating an Opportunity. |
| A-WS05-AC02 | Every CBS Opportunity has a valid Account and is created directly against it; no Lead conversion is used. |
| A-WS05-AC03 | Client Code is required and unique for UI, Flow, import and API channels after remediation. |
| A-WS05-AC04 | Client_Status__c is the sole authoritative client lifecycle status on the CBS Account page. |
| A-WS05-AC05 | The approved statuses are Prospect, Onboarding, Active, Suspended and Terminated with controlled transitions. |
| A-WS05-AC06 | Business Development cannot set an Account directly to Active; Section 13 final approval controls activation. |
| A-WS05-AC07 | The CBS Account page shows approved commercial, onboarding, Contract, access and audit context without duplicate lifecycle fields. |
| A-WS05-AC08 | The Opportunity stage values remain Qualification, Needs Analysis, Proposal, Negotiation, Closed Won and Closed Lost. |
| A-WS05-AC09 | The CBS Opportunity Path provides stage-specific guidance and exposes the approved key fields. |
| A-WS05-AC10 | An Opportunity cannot reach Proposal without Discovery Completed. |
| A-WS05-AC11 | An Opportunity cannot reach Negotiation or Closed Won without Budget Confirmed. |
| A-WS05-AC12 | Closed Lost requires Loss Reason. |
| A-WS05-AC13 | Closed Won is blocked for a Terminated Account and does not activate the Account. |
| A-WS05-AC14 | The first transition to Closed Won creates exactly one internal Contract follow-up Task. |
| A-WS05-AC15 | Contract creation remains manual and governed by A-WS-06; onboarding start revalidates Closed Won and Contract prerequisites. |
| A-WS05-AC16 | Closed Opportunities are protected from ordinary material edits and reopen requires administrator reason. |
| A-WS05-AC17 | CBS Business Development users have a dedicated internal role, permission set and Lightning application. |
| A-WS05-AC18 | Account internal sharing is Public Read Only and Opportunity sharing is Private, with controlled edit through ownership, hierarchy, teams or administrator authority. |
| A-WS05-AC19 | Business Development has no Lead object permission and no Lead tab, quick action, route or CBS process guidance. |
| A-WS05-AC20 | Generic Sales apps that expose Leads are not assigned as the Business Development working application. |
| A-WS05-AC21 | No CBS Flow, report, integration, visual prototype, implementation prompt or UAT case depends on Lead. |
| A-WS05-AC22 | External users have no Opportunity or Lead access and cannot edit Account, consistent with Section 14. |
| A-WS05-AC23 | Account and Opportunity approved key fields have history tracking enabled and management reports are available. |
| A-WS05-AC24 | Runtime inventory and a fresh metadata extraction reconcile data, ownership, permission, app, sharing, validation, Flow, page, history and Lead-exclusion controls before UAT. |
| A-WS05-AC25 | No screenshot is approved until the Account and Opportunity screen-definition records are derived from this section and the remaining Contract design is approved. |

## 15.18 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| A-WS-06 Contract Lifecycle and Files | Define standard Contract fields, status, start/end dates, ownership, Files, renewal, amendment and termination. | Required to complete the Closed Won handoff and Contract readiness gate. |
| A-WS-07 SLA simplification, audit and reporting | Confirm which Account service defaults remain, retire duplicated SLA fields and finalise Category A dashboard ownership. | Required before full Category A design closure. |
| Runtime Account data | Confirm duplicates, Client Code values, status usage, field dependencies and owners. | Required before unique constraint and status migration. |
| Runtime Lead dependencies | Confirm existing Lead records, user usage, integrations, installed packages and reports. | Required before permission/app changes and data archival. |
| Runtime app and permission assignments | Confirm users assigned to standard Sales apps and object permissions. | Required to prevent an alternate Lead path. |
| Visual stage | Prepare Account and Opportunity screen definitions only after Section 15 and Contract Section 16 are approved. | No screenshot is approved by this section. |

A-WS-05 approval decision Approve Section 15 as the Category A target design for the Account-first commercial lifecycle, direct Account-based Opportunities, CBS stage gates, Business Development workspace and permissions, Lead exclusion, ownership and audit controls, or record amendments before proceeding. The next controlled package after approval is A-WS-06 Contract Lifecycle and Files. Visuals, implementation prompts and UAT remain downstream.

# 16. A-WS-06 - Contract Lifecycle and Files

Design status Controlled detailed design for approval. It defines the standard Contract record, dates, status, Salesforce Files, internal access, activation, Opportunity and onboarding handoff, and the manual renewal, amendment and termination conventions.

## 16.1 Objective, scope and controlling requirements

A-WS-06 establishes the simplest controlled Contract model for Category A. CBS uses the standard Contract object, standard Contract fields and Salesforce Files. Business Development creates and maintains the Contract; authorised administrators retain correction and override authority. External users have no Contract or Contract File access. The design does not introduce a custom Contract object, a custom End Date or a contract-management application.

| Control | A-WS-06 position |
| --- | --- |
| Requirements in scope | A-REQ-006, A-REQ-011, A-REQ-013, A-REQ-014 and A-REQ-019 to A-REQ-024. |
| Primary actors | CBS Business Development maintains commercial Contract records. CBS Administrator provides controlled correction, termination and configuration authority. |
| Standard records | Contract, Account, Task, Salesforce Files, ContentDocumentLink, Reports and Dashboards. |
| Entry point | A Closed Won Opportunity creates an internal Contract follow-up Task. Authorised CBS staff create a Draft Contract against the client Account. |
| Exit point | A qualifying activated Contract with the required document and dates allows the approved Account-and-Task onboarding process to start. |
| Date principle | Start Date and Contract Term are entered. Salesforce derives End Date. Direct End Date entry is not introduced. |
| Approval principle | No separate Contract approval process is introduced. Contract activation is a controlled internal action; client-access maker-checker remains governed by Section 12. |
| Custom-development position | No custom object, Apex or LWC is required. Use standard fields, Files, Lightning pages, Flow, validation, sharing, permissions, history and reports. |

## 16.2 Current-state metadata findings

The findings below are verified from Credit Bureau Sandbox 20260715.zip. Metadata does not show runtime Contract records, actual File links, file-sharing rows, current Contract owners, manually assigned permissions, the organisation-specific behaviour of the standard Terminate action or whether existing agreements use month-based terms. These require runtime verification before implementation.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS06-F01 | The standard Contract object exists and has no CBS custom fields, record types, validation rules or Contract-targeted Flows. | objects/Contract; flows | The standard foundation exists but CBS lifecycle controls are not implemented. |
| A-WS06-F02 | Contract sharing is Read/Write in the retrieved object metadata. | objects/Contract/Contract.object-meta.xml | Internal users with object edit may be able to edit all Contracts. |
| A-WS06-F03 | The Contract status set contains Draft, In Approval Process and Activated. | standardValueSets/ContractStatus | The target can remain simple and use Draft and Activated; no new status is required. |
| A-WS06-F04 | Activate and Terminate use standard action overrides. | Contract.object-meta.xml | Standard actions exist, but the runtime Terminate behaviour must be confirmed. |
| A-WS06-F05 | The layout requires Account, Status, Start Date and Contract Term. End Date is read-only. | layouts/Contract-Contract Layout | The standard date model already matches the locked decision. |
| A-WS06-F06 | Start Date, End Date, Contract Term, Status and Owner Expiration Notice have field-history tracking enabled. | Contract field metadata | Key date and lifecycle evidence can be retained without custom fields. |
| A-WS06-F07 | The layout includes Price Book, billing and shipping addresses, Special Terms, signature fields and Orders. | Contract layout | The existing page is generic and broader than the approved CBS process. |
| A-WS06-F08 | The Contract layout has no Salesforce Files related list or file component. | Contract layout | The signed or effective agreement is not presented as part of the controlled Contract record. |
| A-WS06-F09 | The Contract layout excludes the Submit button and includes approval history. No Contract approval process is retrieved. | Contract layout; approvalProcesses | The page implies approval capability without an implemented process. |
| A-WS06-F10 | The Credit Bureau application does not include Contract. Only the Success Manager application includes the Contract tab. | applications | Business Development lacks a controlled CBS Contract workspace. |
| A-WS06-F11 | No dedicated Contract Lightning record page is retrieved. | flexipages scan | The standard record page is not tailored to the CBS Contract and File model. |
| A-WS06-F12 | No CBS permission set grants Contract access. Standard internal profiles commonly allow Contract access. | permissionsets; profiles | Contract authority is profile-driven and not aligned to the locked Business Development role. |
| A-WS06-F13 | The Customer Community Plus User profile has Contract read access even though its Contract tab is hidden. | profiles/Customer Community Plus User | Direct URL, API or indirect access remains a security risk and must be removed. |
| A-WS06-F14 | Account contains Contract_Type__c, a free-text custom field shown on the CBS Account layout. | Account/fields/Contract_Type__c; Account layout | The field can duplicate or conflict with the standard Contract record. |
| A-WS06-F15 | The Contract layout contains Contract History and Approval History related lists. | Contract layout | History can be retained; approval history should be hidden unless an approval process is later approved. |
| A-WS06-F16 | No CBS Contract reports, expiry controls or renewal conventions are retrieved. | reports; flows; Contract metadata | Contract expiry and manual lifecycle events are not operationally controlled. |

## 16.3 Target Contract lifecycle

The target lifecycle is deliberately small. A Closed Won Opportunity triggers a Contract follow-up Task, not automatic Contract creation. Business Development creates the standard Contract against the Account, enters the standard dates, uploads the signed or effective agreement, performs the controlled activation action and completes the follow-up Task. Contract activation does not itself activate the Account or create external users.

Figure 6 - Standard Contract lifecycle, Salesforce Files and manual lifecycle events

| Stage | Target behaviour |
| --- | --- |
| 1. Contract follow-up | The first transition of an Opportunity to Closed Won creates exactly one internal Task to prepare the Contract. |
| 2. Create Draft Contract | Business Development creates the Contract from the Account and uses a meaningful Contract Name. |
| 3. Enter standard information | Record Account, Owner, Status, Start Date, Contract Term and a concise Description. Salesforce calculates End Date. |
| 4. Upload agreement | Upload the signed or effective agreement to Salesforce Files on the Contract. The File is the authoritative document. |
| 5. Activate Contract | Use the controlled activation action after the required Contract fields and File are present. |
| 6. Complete handoff | Complete the Closed Won Contract follow-up Task and record the Contract Number in the Task comments. |
| 7. Start onboarding | Section 13 validates the qualifying Contract before creating onboarding Tasks. |
| 8. Maintain lifecycle | CBS staff manually create renewal Contracts, add amendment Files and use the standard termination process when required. |

## 16.4 Standard Contract record and field model

Authoritative Contract record The standard Contract record and its related Salesforce Files are authoritative. Account remains the client master and shows the Contracts related list, but it does not duplicate contract dates, term or document history.

| Field or feature | Treatment | Controlled use |
| --- | --- | --- |
| Contract Number | Standard, system-generated | Read-only reference used in Task comments, reports and document titles. |
| Contract Name | Standard | Required by the CBS page. Use a meaningful name such as client name plus service and term. |
| Account | Standard | Required. Links the Contract to the client legal entity. |
| Owner | Standard | Required. Normally the responsible Business Development user. |
| Status | Standard | Draft during preparation; Activated after controlled checks. In Approval Process is not used by the Category A design. |
| Start Date | Standard | Required and maintained by authorised CBS staff. |
| Contract Term | Standard | Required number of months used with Start Date to derive End Date. |
| End Date | Standard | Read-only and system-derived. No custom direct-entry End Date is introduced. |
| Owner Expiration Notice | Standard | Use the standard value to provide an owner reminder where supported. |
| Description | Standard | Concise business notes, including renewal or amendment cross-reference when needed. Do not store the legal document text here. |
| Customer / Company signature fields | Standard, optional | Not required for the CBS process because the uploaded signed agreement is authoritative. Hide from the primary page unless CBS elects to use them. |
| Price Book, addresses and Orders | Standard, not used | Remove from the CBS Contract page unless a later approved process requires them. |

## 16.5 Contract status and activation controls

| State / action | Authority | Purpose | Control |
| --- | --- | --- | --- |
| Draft | Business Development or Administrator | Create, edit fields and upload Files. | Required fields present; not yet an onboarding prerequisite. |
| In Approval Process | Not used by the target design | No CBS transition is configured. | Retain standard value but hide from normal guidance. |
| Activated | Business Development through controlled action; Administrator override | Read as the current effective Contract record. | Required fields and at least one qualifying Contract File are present. |
| Terminated standard outcome | Administrator or authorised Business Development user | Use the standard termination action after runtime verification. | Termination reason/evidence and effective date are recorded through the standard action and related File. |

No separate Contract approval process is introduced. The maker-checker requirement remains specific to client-access governance unless CBS later approves a Contract approval requirement.

The normal page exposes a controlled Activate CBS Contract Flow action instead of the unrestricted standard Activate action for Business Development.

The Flow checks required fields, the Account relationship, the client status and the presence of at least one qualifying File before activating.

Activated Contracts are protected from ordinary changes to Account, Start Date, Contract Term and Status. Administrators may correct data with a mandatory reason recorded in the audit trail.

Business Development cannot delete an Activated Contract. Controlled deletion is reserved for administrators and only for confirmed test or duplicate records.

## 16.6 Start Date, Contract Term and End Date

| Date control | Target design |
| --- | --- |
| Input model | Business Development enters Start Date and Contract Term. Salesforce derives End Date using standard Contract behaviour. |
| Direct End Date | Not permitted. The current End Date is read-only and no custom field is introduced. |
| Date maintenance | Before activation, authorised staff may correct Start Date or Contract Term. After activation, ordinary users cannot change the governing dates. |
| Term convention | CBS confirms the Contract Term in whole months. Contracts that cannot be represented by the standard month-based term are treated as an explicit design exception before implementation. |
| Expiry | Use End Date, Owner Expiration Notice and Contract expiry reports. Do not copy expiry dates manually to Account. |
| History | Retain field history on Start Date, Contract Term, End Date and Status. |

## 16.7 Salesforce Files and Contract evidence

| Control | Target behaviour |
| --- | --- |
| Authoritative document | The uploaded signed or effective agreement is the authoritative legal document. Contract fields provide searchable operational metadata only. |
| Record placement | Upload through the Files component or Files related list on the Contract record. Do not use legacy Notes and Attachments. |
| Activation prerequisite | At least one qualifying agreement File must be linked before Contract activation. The controlled Flow checks ContentDocumentLink. |
| File naming | Use a consistent title: CBS_<ClientCode>_<ContractNumber or Draft>_<DocumentType>_<YYYYMMDD>. |
| Versioning | Use Salesforce File versions for corrected copies of the same document. Use a separate File for an amendment, renewal or termination notice. |
| Access | Internal CBS users only. External users have no Contract object access, no Contract route and no Contract File sharing. |
| Public links | Public links, Content Delivery and unauthenticated sharing are prohibited for Contract documents. |
| Deletion | Business Development may correct Draft document mistakes. After activation, deletion is restricted to authorised administrators with a recorded reason. |
| Evidence retention | Do not overwrite or delete historical agreement, amendment, renewal or termination evidence merely because a newer Contract exists. |

## 16.8 Renewal, amendment and termination conventions

| Event | Manual operating rule |
| --- | --- |
| Renewal | Create a new Draft Contract against the same Account for the new term. Upload the renewal agreement, activate it when effective and retain the earlier Contract and Files as history. |
| Amendment - document only | Upload the amendment as a separate File on the existing Contract and reference the amendment date in Description. |
| Amendment - date or term change | Create a replacement Draft Contract for the amended term if the activated standard Contract cannot be edited appropriately. Reference the prior Contract Number in Description and retain both records. |
| Termination | Use the standard Terminate action after confirming its behaviour in the target org. Upload the termination notice or evidence and record the business reason in Description or the standard action dialogue. |
| Account impact | Update Client_Status__c manually only when the entire CBS client relationship is suspended or terminated. A single Contract expiry does not automatically terminate the Account. |
| Onboarding impact | A renewal or amendment does not automatically restart onboarding. CBS initiates a new onboarding cycle only when operational setup or access must materially change. |
| Opportunity impact | Create a new Opportunity for a material new commercial engagement. Do not create a Lead. |

## 16.9 Opportunity and onboarding integration

| Integration point | Controlled behaviour |
| --- | --- |
| Closed Won Opportunity | Creates one Contract follow-up Task. It does not create, activate or approve a Contract automatically. |
| Contract traceability | The Account relationship is the primary standard trace. The completed follow-up Task records the created Contract Number in comments. No custom Opportunity-to-Contract lookup is introduced. |
| Qualifying Contract | For onboarding start, the Account must have at least one Activated Contract with Start Date, Contract Term, derived End Date and the required agreement File. |
| Future Start Date | An Activated Contract may support pre-go-live onboarding before its Start Date, provided the agreement is effective and the Administrator confirms readiness. |
| Account activation | Contract activation does not set Client Status to Active. Section 13 final onboarding approval remains the only activation gate. |
| Access provisioning | Contract information and Files are not included in the external-user access Case and are never exposed to client users. |

## 16.10 Lightning application, page, actions and navigation

| Surface | Target design |
| --- | --- |
| CBS Business Development app | Add Contract between Opportunity and Tasks. Do not add Contract to Experience Cloud. |
| Contract list views | My Draft Contracts, My Activated Contracts, Contracts Expiring in 90 Days and All Active Contracts for authorised internal users. |
| Highlights panel | Contract Name, Contract Number, Account, Status, Start Date, End Date and Owner. |
| Record details | Focused Contract Information section with only the approved standard fields. |
| Primary related content | Salesforce Files, Activity, Contract History and Account. |
| Removed or hidden content | Price Book, billing and shipping addresses, Orders, unused signature fields, generic approval history and unnecessary actions. |
| Actions | Edit Draft, Upload Files, Activate CBS Contract, Terminate Contract and Clone for Renewal, subject to role and status. |
| Account page | Show the Contracts related list with Contract Number, Name, Status, Start Date, End Date and Owner. |

## 16.11 Role, permission, ownership and sharing model

| Actor / control | Target authority |
| --- | --- |
| CBS Business Development | Create, read and edit Contracts; upload Files; use controlled activation; create renewals; initiate termination where authorised. No delete of Activated Contracts and no security administration. |
| CBS Administrator | Full Contract correction, activation override, termination, duplicate/test cleanup, File remediation and configuration authority. |
| Other internal users | Read only where required by the Category A role model. No Contract edit without the controlled permission set. |
| External Client HR User / Client Approver | No Contract object permission, no Contract tab or route, no File access and no API access. |
| Ownership | Business Development owns the Contract. Ownership should normally align with the Account or responsible commercial owner. |
| Internal sharing | Set Contract organisation-wide default to Public Read Only. Edit comes from ownership, role hierarchy, approved sharing or administrator authority. |
| Files | Contract File visibility follows controlled internal Contract access and must not be separately shared externally. |

## 16.12 Validation, automation and audit controls

| Control | Target implementation |
| --- | --- |
| Contract required fields | Require Contract Name, Account, Owner, Status, Start Date and Contract Term for UI, Flow, import and API. |
| Account status | Block new activation when the related Account is Terminated. |
| Controlled activation Flow | Validate fields, File presence and Account state; activate once; write a completion note to the follow-up Task or Contract feed. |
| File control | Block or fail the controlled activation when no qualifying agreement File is linked. |
| Activated-record protection | Block ordinary changes to Account, Start Date, Contract Term and Status after activation; allow administrator correction with a reason. |
| Delete control | Block Business Development deletion of Activated Contracts. |
| Expiry evidence | Use Owner Expiration Notice plus scheduled reports. A later scheduled notification Flow may be added only if standard notice/reporting is insufficient. |
| History | Retain Contract History for Status, Start Date, Contract Term, End Date and Owner Expiration Notice. Enable Owner history if available and required. |
| Fault handling | Flows log durable fault information and do not silently bypass activation or onboarding prerequisites. |
| No automatic lifecycle changes | No automatic renewal, amendment, termination, Account termination or access revocation is introduced by this section. |

## 16.13 Reporting and management evidence

| Report / evidence | Purpose |
| --- | --- |
| Contracts by Status and Owner | Operational inventory of Draft and Activated Contracts. |
| Contracts Expiring in 90 Days | End Date within the next 90 days, grouped by owner and Account. |
| Accounts without a Qualifying Contract | Account report with cross-filter or controlled analysis used before onboarding. |
| Draft Contracts older than 30 days | Identifies stalled Contract preparation. |
| Contract History review | Shows changes to status and dates for audit or exception review. |
| External Contract-access exception | Permission inventory showing any external profile or permission set with Contract access. Expected result is zero. |
| Contract File-sharing exception | Security review of Contract Files shared externally or through public links. Expected result is zero. |

## 16.14 Data remediation and deployment sequence

| Sequence | Activity | Gate or dependency |
| --- | --- | --- |
| 1. Runtime inventory | Export Contract records, statuses, dates, owners, Accounts and File links; identify duplicates and test records. | Required before changing sharing, page or permissions. |
| 2. Confirm standard date fit | Confirm existing and planned CBS agreements can use Start Date plus whole-month Contract Term. | A non-month-based exception requires explicit design approval. |
| 3. Confirm termination behaviour | Test the standard Terminate action in the sandbox and document its date, status and edit effects. | Required before publishing the termination procedure. |
| 4. Remove external access | Remove Contract read from the external base profile and any external permission set; verify direct URL and API denial. | P1 security prerequisite. |
| 5. Create internal permission model | Add Contract and File permissions to CBS Business Development; retain administrator authority. | Do not rely on broad standard profiles. |
| 6. Change sharing | Set Contract internal OWD to Public Read Only and validate owner/role edit access. | Coordinate with Account and role hierarchy deployment. |
| 7. Build Contract page | Create the focused Lightning page, list views, actions, Files component and Account related list. | Remove generic and unused content. |
| 8. Build validations and activation Flow | Add required-field, Account-state, File, activated-record and delete controls. | Use standard declarative configuration. |
| 9. Remediate data and Files | Complete missing Account, Start Date, Contract Term, owner and document evidence; resolve duplicates. | No activation control is enabled before remediation. |
| 10. Add reports | Create expiry, stalled Draft, qualifying Contract and security exception reports. | Required for operational readiness. |
| 11. Regression and security test | Test Business Development, Administrator, other internal and external user paths, imports, API and File sharing. | No external Contract or Contract File access. |
| 12. Re-retrieve and verify | Retrieve metadata and runtime evidence and reconcile against Section 16. | Required before visuals, prompts and UAT. |

## 16.15 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Contract object | Standard object; sharing Read/Write | Retain standard object; set internal Public Read Only. No custom Contract object or record type. |
| Contract fields | Standard fields only | Use Contract Name, Account, Owner, Status, Start Date, Contract Term, End Date, Owner Expiration Notice and Description. No custom End Date. |
| Contract status values | Draft, In Approval Process, Activated | Use Draft and Activated in the CBS Path/guidance; do not add values. |
| Contract layout | Generic layout; no Files; Orders and broad fields present | Create CBS Contract layout with focused fields, Files, Activity and History; remove generic content. |
| Contract Lightning page | No dedicated page retrieved | Create CBS Contract Record Page assigned to internal CBS apps and authorised profiles. |
| Lightning application | Credit Bureau app lacks Contract | Add Contract to the CBS Business Development app between Opportunity and Tasks. |
| List views | Standard Contract list views only | Add My Draft, My Activated, Expiring in 90 Days and All Active views. |
| Permission set | No CBS Contract permission set | Add controlled Contract and File permissions to CBS Business Development. |
| External profile | Customer Community Plus has Contract read | Remove Contract object access and verify no external permission set restores it. |
| Validation rules | None retrieved | Add required-field, Account-state, activated-record and delete controls. |
| Flow | No Contract Flow retrieved | Add Activate CBS Contract screen/autolaunched Flow with File and Account checks. |
| Files | No Files related list on Contract layout | Add Files component/related list; prohibit public links and external sharing. |
| Account layout | Contract_Type__c free-text field | Remove from the CBS Account page and retire after data/dependency review; show Contracts related list instead. |
| Reports | No CBS Contract reports | Create status, expiry, stalled Draft, qualifying Contract and security exception reports. |
| History | Key standard fields already track history | Retain and expose Contract History; verify Owner tracking requirement. |

## 16.16 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS06-AC01 | CBS uses the standard Contract object and Salesforce Files; no custom Contract object is introduced. |
| A-WS06-AC02 | Contract Name, Account, Owner, Status, Start Date and Contract Term are required for all creation channels. |
| A-WS06-AC03 | Salesforce derives End Date from Start Date and Contract Term; no custom direct-entry End Date exists. |
| A-WS06-AC04 | Business Development creates the Draft Contract against the client Account after the Closed Won follow-up Task is created. |
| A-WS06-AC05 | A meaningful Contract Name and the system Contract Number are visible on the Contract page and list views. |
| A-WS06-AC06 | At least one qualifying signed or effective agreement File is linked before the controlled activation succeeds. |
| A-WS06-AC07 | The uploaded agreement File is authoritative; legal document text is not duplicated in Contract fields. |
| A-WS06-AC08 | The CBS Contract page exposes only the approved standard information, Files, Activity and History. |
| A-WS06-AC09 | Price Book, addresses, Orders, unused signature fields and generic approval history are not shown on the primary CBS page. |
| A-WS06-AC10 | Draft and Activated are the normal CBS states; no new Contract status or CBS Contract approval process is introduced. |
| A-WS06-AC11 | The controlled activation action validates required fields, Account state and File presence. |
| A-WS06-AC12 | Activated Contracts are protected from ordinary changes to Account, Start Date, Contract Term and Status. |
| A-WS06-AC13 | Business Development cannot delete an Activated Contract; administrators retain controlled correction and cleanup authority. |
| A-WS06-AC14 | Renewal creates a new Contract for the new term and retains the prior Contract and Files. |
| A-WS06-AC15 | Amendments are retained as separate Files; a replacement Contract is created when a material date or term change cannot be represented on the active record. |
| A-WS06-AC16 | Termination uses the verified standard Contract termination process and retains termination evidence. |
| A-WS06-AC17 | Account status is updated manually only when the overall client relationship changes. |
| A-WS06-AC18 | The Account page shows the Contracts related list and does not use Contract_Type__c as the authoritative lifecycle record. |
| A-WS06-AC19 | The Closed Won follow-up Task records the created Contract Number; no custom Opportunity-to-Contract lookup is introduced. |
| A-WS06-AC20 | Section 13 onboarding cannot start without a qualifying Activated Contract and required Contract File. |
| A-WS06-AC21 | Contract activation does not activate the Account or provision any external user. |
| A-WS06-AC22 | External users have no Contract object, tab, route, API or Contract File access. |
| A-WS06-AC23 | Contract internal sharing is Public Read Only and edit is controlled by ownership, role, approved permission or administrator authority. |
| A-WS06-AC24 | Contract history and the approved operational and security reports are available. |
| A-WS06-AC25 | Runtime contract terms and the standard Terminate action are verified before implementation closure. |
| A-WS06-AC26 | Fresh metadata and runtime evidence reconcile Section 16 before visual prototypes, implementation prompts or UAT are finalised. |

## 16.17 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| A-WS-07 SLA simplification, audit and reporting | Confirm remaining Account service defaults, final Category A dashboard ownership and field retirement. | Required before complete Category A design closure. |
| Runtime Contract data | Confirm records, statuses, dates, owners, duplicate/test data and Account relationships. | Required before validation, sharing and page deployment. |
| Runtime Contract Files | Confirm linked Files, ownership, public links, external shares and missing agreements. | Required before activation and File-security controls. |
| Standard Terminate action | Verify termination date, status, editability and audit behaviour in the sandbox. | Required before final operating procedure and implementation prompt. |
| Contract term convention | Confirm CBS agreements can be represented using standard whole-month Contract Term. | Any exception requires an explicit design amendment. |
| Visual stage | Prepare the Contract screen-definition record only after Section 16 and Section 17 are approved. | No screenshot is approved by this section. |

A-WS-06 approval decision Approve Section 16 as the Category A target design for the standard Contract lifecycle, standard date model, Salesforce Files, internal access, activation and manual renewal, amendment and termination conventions, or record amendments before proceeding. The next controlled package after approval is A-WS-07 SLA Simplification, Audit and Reporting. Visuals, implementation prompts and UAT remain downstream.

# 17. A-WS-07 - SLA Simplification, Audit and Reporting

Design status Controlled detailed design for approval. It simplifies Account-level service defaults, defines internal edit ownership, removes client-selected SLA values, establishes standard audit evidence and specifies Category A reports and dashboards.

## 17.1 Objective, scope and controlling requirements

A-WS-07 closes the Category A control design without creating a custom audit object or analytics application. It retains only the Account defaults that are demonstrably required across the client relationship, assigns their ownership, identifies fields to retire or defer, and defines the internal evidence required to operate and verify the Category A lifecycle. Detailed consent reminder, report-delivery, exception and communications settings remain with their owning later categories.

| Control | A-WS-07 position |
| --- | --- |
| Requirements in scope | A-REQ-006, A-REQ-008, A-REQ-010 to A-REQ-013, A-REQ-022 to A-REQ-025 and the reporting/evidence obligations created by Sections 11 to 16. |
| Primary actors | CBS Business Development uses operational reports and maintains approved business defaults. CBS Administrators maintain controlled defaults, report security and audit evidence. External users have no Category A reporting access. |
| Retained common settings | Primary Operational Notification Email, Allowed Employee Email Domains and Default Report Request SLA Days. |
| Audit principle | Use standard record history, approval history, Cases, Tasks, Files, Setup Audit Trail, Login History and Event Monitoring where licensed. No custom audit object. |
| Reporting principle | Use standard and custom report types, internal report folders and two internal dashboards. Do not expose Reports, Report Builder, dashboard data or export to external users. |
| SLA principle | The operational SLA is server-resolved from the authorised Account default or the controlled system default. The client or browser cannot select or submit the governing SLA. |
| Retention boundary | Category A identifies the records and fields requiring evidence. Retention duration and Shield Field Audit Trail policy are controlled by the cross-cutting security and compliance category. |
| Downstream gate | After Section 17 approval, A-WS-08 must lock screen-definition records and close the Category A design before visuals, implementation prompts or UAT. |

## 17.2 Current-state metadata findings

The findings below are verified from Credit Bureau Sandbox 20260715.zip. Static metadata cannot prove current field values, report-folder sharing, dashboard running users, manual subscriptions, assigned permissions, history retention, runtime Files or actual report results. Those items require sandbox queries and user testing during as-built verification.

| ID | Verified current state | Evidence | Design impact |
| --- | --- | --- | --- |
| A-WS07-F01 | Account contains overlapping service, SLA, status and technical fields, including SLA_Days__c, SLA__c, SLAExpirationDate__c, SLASerialNumber__c, Reminder_Review_Period_Days__c, Approval_Required__c, Time_of_Service__c, Active__c and Client_Status__c. | Account field metadata | The Account master is not simplified and contains duplicate or ambiguous controls. |
| A-WS07-F02 | Notification_Email__c is actively read by consent-decline and no-active-consent controllers and notification services. | CBSConsentAlreadyActionedController, CBSDeclineSuccessController, DeclineConsentNotificationService, NoActiveConsentController | The field is operationally required and must be retained with a clear label, ownership and history. |
| A-WS07-F03 | Email_Domain__c is read by batch-upload validation as the allowed existing-hire domain list. | BatchExcelUploadValidationService and related tests | The field is operationally required but its current label is ambiguous and its format is not governed. |
| A-WS07-F04 | No retrieved production class reads Account.SLA_Days__c. ReportRequestSubmissionService accepts slaDays in the request, uses a code default of five and stamps Case.SLA_Days__c. | ReportRequestSubmissionService.cls | The Account field is not authoritative today and the request can influence the operational SLA. |
| A-WS07-F05 | Approval_Required__c appears in the Account layout and profiles but no retrieved Flow, validation or Apex uses it. | Account field, layout and profile metadata | It conflicts with the locked mandatory maker-checker design and should not remain a client-specific switch. |
| A-WS07-F06 | Reminder_Review_Period_Days__c is on Account, while the batch dashboard reads Batch__c.Reminder_Review_Period__c. | Account field and BatchUploadDashboardController | The Account field is not the current source for batch reminder review and belongs to a later operational category. |
| A-WS07-F07 | Contract_Type__c, Business_Units__c, Time_of_Service__c, Hierarchy__c and several generic sample fields have no verified Category A automation dependency. | Account fields, layouts and code search | They should be removed from the CBS business page and retired only after data and dependency review. |
| A-WS07-F08 | Account, Opportunity and Contact object history are disabled. Contract has key standard field tracking. | Account, Opportunity, Contact and Contract object/field metadata | Most Category A lifecycle changes cannot currently be reconstructed from standard history. |
| A-WS07-F09 | Case custom fields used for operational controls generally have trackHistory=false, and the access/onboarding fields in Sections 12 and 13 are not yet implemented. | Case field metadata | Maker-checker and quarterly-review evidence requires explicit history selection during implementation. |
| A-WS07-F10 | The retrieved package contains about 150 reports and 10 dashboards, but they are standard, sample, Getting Started, Sales and Service assets rather than a CBS Category A set. | reports and dashboards directories | The org lacks a controlled Category A report catalogue and folder-security model. |
| A-WS07-F11 | Several retrieved sales reports and dashboards are Lead-based. | CRM sample, Sales and Marketing and Getting Started report folders | These assets conflict with the approved Lead exclusion and must not be used for the CBS Business Development workspace. |
| A-WS07-F12 | No CBS reports are retrieved for onboarding status, overdue Tasks, access approvals, quarterly reviews, Contract expiry, data-quality exceptions or external permission drift. | reports and dashboards scan | Category A cannot be operated or verified through an approved evidence set. |
| A-WS07-F13 | Experience Cloud contains generic report-related routes and prior metadata grants broad external features. | Experience Cloud bundle, profiles and Section 14 findings | External report, dashboard and export capability must remain prohibited and regression-tested. |
| A-WS07-F14 | Many Account custom labels are Chinese or ambiguous while the controlled solution design uses English business terminology. | Account field metadata and translations | Field labels, help text and page sections require controlled English terminology. |

## 17.3 Minimal Account settings and ownership

Minimal common settings Only three common Account settings are retained by this section. All other SLA, reminder, contract, status, technical and sample fields are removed from the Category A business page and either retired or deferred to their owning category after impact analysis.

| API field(s) | Target label or group | Decision | Controlled use |
| --- | --- | --- | --- |
| Notification_Email__c | Primary Operational Notification Email | Retain | Required before Client Status becomes Active. A monitored CBS-facing or client group mailbox is preferred. Business Development may maintain; Administrator may correct. External users have no edit access. Track history. |
| Email_Domain__c | Allowed Employee Email Domains | Retain | Comma-separated lower-case domains used by employee-file validation. Store domains only, without @, protocol or email addresses. Not required for clients that do not use domain validation. Track history. |
| SLA_Days__c | Default Report Request SLA Days | Retain as internal default | Positive whole calendar days. Default to five when blank until the report-request category approves another rule. Administrator maintains; Business Development may view. External users cannot view or submit the governing value. Track history. |
| Approval_Required__c | Whether Internal Approval Is Required | Retire | Maker-checker is mandatory for the governed processes and is not Account-selectable. Hide immediately; delete only after dependency and data review. |
| Reminder_Review_Period_Days__c | Reminder Review Period Days | Defer | Remove from Category A. The consent/communications categories determine whether an Account-level default is required. |
| Contract_Type__c | Contract Type | Retire | Superseded by the standard Contract records and Files in Section 16. |
| Active__c, SLA__c, SLAExpirationDate__c, SLASerialNumber__c | Duplicate or generic status/SLA fields | Retire | Client_Status__c and the retained default SLA field are authoritative. Remove from the CBS page and retire after data review. |
| Business_Units__c, Time_of_Service__c, Hierarchy__c | Ambiguous business fields | Retire unless confirmed | No verified Category A automation use. Remove from the page; retain temporarily only where runtime data proves a current business dependency. |
| Allow_Quick_Search__c, Custom_Filter_Config__c, Workflow_Customization_Notes__c | Technical settings | Admin-only or defer | Remove from business layouts. Any genuine runtime dependency is owned by the relevant operational category and may later move to Custom Metadata. |
| CustomerPriority__c, UpsellOpportunity__c, NumberofLocations__c | Generic sample fields | Remove from CBS page | Do not use in the controlled Category A process unless a later requirement explicitly approves them. |

## 17.4 Default SLA resolution and boundary

Category A owns the client-level default only. The report-request and other operational categories own due-date calculation, business hours, pausing, escalation and exception behaviour. Until those categories approve a different calculation, the current whole-calendar-day model is retained, but the value must be resolved on the server and never trusted from the client request.

| SLA control | Target rule |
| --- | --- |
| Authoritative source | Use Account.SLA_Days__c when it contains a valid positive whole number. Otherwise use the controlled system default of five. |
| Client input | Ignore or remove any SLA value supplied by LWC, Experience Cloud, browser, API request or external user. The server resolves the value from the authorised Account. |
| Operational snapshot | At creation, stamp the resolved value on Case.SLA_Days__c and calculate the Case due and warning dates. Later Account changes do not alter an existing Case unless an approved operational process explicitly recalculates it. |
| Account matching | Resolve the default only from the Account authorised for the signed-in User and requested-by Contact. Cross-Account lookup or override is prohibited. |
| Edit authority | Administrator maintains the default. Business Development may view it and may request a change through the controlled internal process; external users have no edit authority. |
| Validation | Allow a positive whole number only. The implementation must define a conservative maximum during the operational-category design and reject zero, negative, fractional or unreasonably large values. |
| Future change | Business-hours calculations or product-specific SLAs require an explicit later design amendment. They are not inferred from current fields. |

## 17.5 Notification email and allowed-domain controls

| Control | Target behaviour |
| --- | --- |
| Primary Operational Notification Email | Used by approved notification services when a client-facing operational mailbox is required. It may be a group mailbox. Validate email format, require before Account activation and do not use it as a substitute for an individual approver or access-request Contact. |
| Allowed Employee Email Domains | Used only for employee-file validation and related operational controls. Normalise to lower case, trim spaces, prevent duplicates and store one or more comma-separated domain names. Do not store full email addresses. |
| Change audit | Track both fields. A material change on an Active Account requires a reason captured through the Account activity or controlled update Flow. |
| External visibility | Do not expose these fields through Experience Cloud record pages, reports, APIs or standard Account edit access. |
| Fallback behaviour | Where a notification mailbox is blank, the owning service must use its approved CBS support route or stop with a controlled exception; it must not guess a recipient. |
| Category boundary | Reminder schedules, email templates, bounce handling and communications history remain in Categories B and F. |

## 17.6 Standard audit architecture

Figure 7 - Minimal Account defaults, standard audit evidence and internal reporting boundary

| Evidence source | Target use |
| --- | --- |
| Record field history | Enable selected history on Account, Opportunity, Contact and Case. Retain existing Contract history. Use Shield Field Audit Trail only under the cross-cutting retention policy. |
| Approval history | Use standard Approval History as the authoritative maker-checker evidence for access Cases and the approved onboarding review process. |
| Case records | Retain Client Access Request and Quarterly Access Review Cases, their status, decisions, related Contact/User, implementation evidence and child Cases. |
| Tasks and activities | Retain onboarding and review Tasks, owner, due date, completion date and evidence comments. Do not delete completed control Tasks. |
| Files and versions | Retain Contract document versions and links. File access and public-link exceptions are reviewed through the security evidence defined in Sections 14 and 16. |
| User and permission changes | Use the approved access Case as business evidence and Setup Audit Trail, permission-set assignment evidence, User state, Login History and Event Monitoring where licensed as technical evidence. |
| Configuration changes | Use version-controlled metadata, deployment records and Setup Audit Trail. Do not store configuration audit notes in Account business fields. |
| Retention | Do not define a separate Category A duration. Apply the organisation-wide security, legal and Shield retention policy when Category H is approved. |

## 17.7 Field-history catalogue

| Record | Fields or evidence to retain |
| --- | --- |
| Account | Client Code; Client Status; Onboarding Status; Onboarding Approved; Onboarding Approved By/Date; Onboarding Completed Date; Primary Operational Notification Email; Allowed Employee Email Domains; Default Report Request SLA Days; Owner. |
| Opportunity | Stage; Amount; Close Date; Owner; Loss Reason; Discovery Completed; Budget Confirmed; ROI Analysis Completed where retained. |
| Contract | Retain standard tracking for Status, Start Date, Contract Term, End Date and Owner Expiration Notice; add Owner history where supported and required. |
| Contact - Client User | Account; Email; Portal Role; Can Approve; Is Active Client User; Approval Status; record type changes. Do not add data-subject PII to the Client User history set. |
| Case - access and review | Status; Approval Status; Type; Reason; Assigned Approver; Existing and Requested Client Role; Related User; Review Outcome; Implemented By; Completed At; Owner. |
| Task | Use standard activity completion evidence and the controlled Task fields defined in Sections 12 and 13. Do not create a custom Task audit object. |
| History limits | Confirm field-history limits and existing tracked fields during implementation. Where Shield Field Audit Trail is used, retention and field policy are governed by Category H. |

## 17.8 Process evidence matrix

| Process event | Minimum evidence |
| --- | --- |
| Client master creation/change | Account owner, Created By/Date, Client Code uniqueness, Client Status history and duplicate-rule evidence. |
| Opportunity progression | Opportunity Stage history, owner, Close Date, required stage fields and Closed Won/Closed Lost outcome. |
| Contract lifecycle | Contract history, linked agreement Files, versions, activation/termination evidence and owner. |
| Onboarding | Account onboarding markers, current-cycle Tasks, submission/approval evidence, approver comments and completion timestamps. |
| New or changed access | Client Access Request Case, Approval History, requested role, checker, implementation notes, related User and completion timestamp. |
| Suspension/revocation | Approved or emergency access Case, reason, User state, permission changes, implementation evidence and notification. |
| Quarterly certification | Quarterly Access Review Case, user-level Tasks, child access Cases, approval history and completion. |
| External isolation | Permission inventory, sharing configuration, direct-URL/API/search/report/File tests and security exception results. |
| Configuration change | Deployment record, source-control change, metadata retrieval and Setup Audit Trail. |

## 17.9 Report folders, permissions and export controls

| Folder | Audience | Purpose |
| --- | --- | --- |
| CBS Category A - Operations | Business Development and authorised Administrators | Operational lifecycle and work queues. Report authorship limited to designated report administrators. |
| CBS Category A - Management | Business Development manager and authorised Administrators | Lifecycle, volume, ageing and completion trends. |
| CBS Category A - Security and Audit | Authorised Administrators and security/compliance reviewers only | Permission drift, isolation exceptions, history and control evidence. |
| CBS Category A Dashboards | Same audiences as the underlying report folders | Category A Lifecycle and Category A Control dashboards. |

External profiles and permission-set groups have no Run Reports, Report Builder, dashboard, report subscription or Export Reports permission for Category A.

Business Development may run approved operational reports. Report export is disabled unless separately assigned to an authorised internal role for a documented purpose.

Security and audit reports are not shared to ordinary Business Development users where they expose permission composition, setup details or other Accounts beyond their authorised scope.

Dynamic dashboards are preferred for operational views. An administrator-run control dashboard may be used only in the restricted Security and Audit folder.

Reports must not include data-subject DOB, NRIC/FIN, passport, MyInfo, credit-report content or unrelated operational-category PII.

Report subscriptions send only to authorised internal users and must not attach sensitive row-level data to external email recipients.

## 17.10 Operational and management report catalogue

| ID / report | Required content | Folder |
| --- | --- | --- |
| A-RPT-01 Client Account Inventory | Accounts by Client Status, owner and onboarding state; highlight missing Client Code, notification email or approved onboarding. | Operations |
| A-RPT-02 Accounts Requiring Configuration | Active or onboarding Accounts missing retained common settings, qualifying Contract or current onboarding evidence. | Operations |
| A-RPT-03 Opportunity Pipeline | Open Opportunities by stage, owner, Account, amount and expected close period. | Operations / Management |
| A-RPT-04 Stalled Opportunities | Open Opportunities with overdue Close Date, missing Next Step or no recent activity. | Operations |
| A-RPT-05 Closed Won Awaiting Contract | Closed Won Opportunities without a qualifying Contract or unresolved Contract follow-up Task. | Operations |
| A-RPT-06 Contract Inventory and Expiry | Contracts by status and owner, including expiry in 30, 60 and 90 days. | Operations / Management |
| A-RPT-07 Onboarding Progress and Overdue Tasks | Accounts by onboarding status, mandatory Task completion and overdue work. | Operations |
| A-RPT-08 Access Requests Pending Decision | Client Access Request Cases pending approval, returned, approved-not-implemented or on hold. | Operations / Control |
| A-RPT-09 Quarterly Access Reviews | Reviews due, overdue, returned or incomplete, including outstanding user Tasks and child Cases. | Operations / Control |
| A-RPT-10 Client User Inventory | Client User Contacts by Account, approved role, active indicator and approval status. | Operations |
| A-RPT-11 Lifecycle Completion Trend | New Accounts, Closed Won Opportunities, activated Contracts, completed onboarding and implemented access by month. | Management |
| A-RPT-12 Lead Exception | Leads created or owned by CBS Business Development after go-live. Expected result: zero. | Control |

## 17.11 Security, audit and data-quality report catalogue

| ID / control report | Required evidence |
| --- | --- |
| A-CTL-01 Active Account without approved onboarding | Client Status Active where the final onboarding marker is not approved or required Tasks remain open. |
| A-CTL-02 Active external user without implemented access Case | Active client-user indicator or User exists without an approved and implemented Client Access Request Case. |
| A-CTL-03 Contact/User role mismatch | Portal Role, Can Approve, active indicator, User state or permission package does not match the approved Case. |
| A-CTL-04 Forbidden external access | External profile or permission assignment grants Opportunity, Contract, internal Case, Report Builder, Report export, Portal Super User or other prohibited access. Expected result: zero. |
| A-CTL-05 Cross-Account and File exception | Sharing, File link, public link, direct URL, API, search or report result exposes another Account or internal-only evidence. Expected result: zero. |
| A-CTL-06 Contract security exception | External Contract access or Contract File sharing/public link. Expected result: zero. |
| A-CTL-07 Duplicate or incomplete client masters | Duplicate Client Code, missing owner, invalid lifecycle combination or duplicate status fields still in use. |
| A-CTL-08 Account default exception | Invalid SLA days, malformed domain list, missing required notification mailbox or retired fields still populated after migration. |
| A-CTL-09 Self-approval or approval bypass | Maker equals checker, implementation occurred before approval or approval-relevant fields changed after approval. Expected result: zero. |
| A-CTL-10 Configuration and permission changes | Setup Audit Trail and deployment evidence for role, profile, permission, sharing, report-folder and Experience Cloud changes. |

## 17.12 Dashboard design

| Dashboard | Audience | Components and control |
| --- | --- | --- |
| Category A Lifecycle Dashboard | Business Development and manager | Accounts by lifecycle status; Opportunity pipeline; Contracts expiring; onboarding progress; access requests pending; quarterly reviews due; overdue work; monthly completions. |
| Category A Control Dashboard | Administrators and security/compliance reviewers | Active without onboarding; access Case/User mismatch; forbidden external permissions; Lead exceptions; cross-Account/File exceptions; invalid Account defaults; self-approval/bypass; overdue reviews. |
| Dashboard data boundary | All internal | No raw client-user email list, no data-subject PII, no Contract document content and no report data from unapproved operational categories. Drill-down respects source-report folder and row access. |
| Refresh and ownership | Internal report administrator | Use scheduled refresh appropriate to the data. The running user and folder sharing must not broaden access beyond the intended audience. |

## 17.13 Standard report types and design constraints

| Design area | Target rule |
| --- | --- |
| Standard report types | Accounts, Opportunities, Contracts, Contacts, Cases, Tasks and Activities are used where they contain the required relationship and fields. |
| Custom report types | Create only the standard-object joins needed for Accounts with Contracts, Accounts with client-user Contacts, Access Cases with Contact and Account, and review Cases with Tasks. No custom reporting object is introduced. |
| Cross-object exceptions | Use cross-filters, joined reports or a controlled admin query where a standard report cannot reliably compare User, Contact, permission and setup data. Do not weaken sharing to make a report easier. |
| Snapshot data | Do not introduce reporting snapshots in Category A unless later trend requirements cannot be met using standard history and date fields. |
| History reports | Use object history report types where supported. Where a change is visible only in Setup Audit Trail or permission assignment evidence, retain it in the restricted audit evidence set. |
| Naming | Prefix controlled assets with CBS_A_ and use stable report IDs A-RPT or A-CTL in descriptions and documentation. |

## 17.14 Role and permission model

| Actor | Target authority |
| --- | --- |
| CBS Business Development | Edit approved Account business fields; view the Default SLA value; run operational and permitted management reports; complete assigned Tasks and submit governed records. Cannot edit audit fields, security reports, report folders, report running users or system evidence. |
| Business Development Manager | Business Development authority plus approved team/management reports consistent with role hierarchy and sharing. Cannot access restricted security setup evidence without separate assignment. |
| CBS Administrator | Maintain retained Account defaults, configure history, reports, dashboards and folder sharing; run security/control reports; perform approved corrections and evidence review. |
| Security / Compliance reviewer | Read-only access to the restricted audit folder, approved histories and security evidence where assigned. No general configuration authority. |
| External Client HR User / Client Approver | No Category A reports, dashboards, Report Builder, subscriptions, exports or direct access to the retained internal Account settings. |

## 17.15 Data remediation and deployment sequence

| Sequence | Activity | Gate or dependency |
| --- | --- | --- |
| 1. Runtime inventory | Export Account values for all candidate fields, existing report/dashboard folders, folder sharing, subscriptions and current history configuration. | Required before field retirement or report deployment. |
| 2. Dependency scan | Confirm formulas, Flows, Apex, LWC, integrations, reports, templates, validation and external references for every retained, deferred or retired field. | Static metadata findings are the starting point, not the only evidence. |
| 3. Approve field migration | Map retained values, cleanse notification emails and domain lists, define SLA defaults and identify obsolete data. | No field is deleted before mapping and sign-off. |
| 4. Update labels and help text | Apply the controlled English labels and business definitions. | Coordinate with translations and page layouts. |
| 5. Apply field access | Restrict retained defaults to internal roles; remove external visibility and edit access. | Deploy with Section 14 external-permission remediation. |
| 6. Enable selected history | Enable Account, Opportunity, Contact and Case history and select approved fields within platform limits. | Coordinate with Shield retention design. |
| 7. Correct SLA resolution | Make operational SLA server-resolved from Account or system default and remove client-selected governing values. | Implemented with the owning report-request category and security regression tests. |
| 8. Build report types and folders | Create controlled report types, folders and sharing. | No external or public folder access. |
| 9. Build reports and dashboards | Create A-RPT-01 to A-RPT-12, A-CTL-01 to A-CTL-10 and the two dashboards. | Validate row visibility and drill-down. |
| 10. Remove legacy assets from CBS workspace | Hide sample and Lead-based reports/dashboards from the controlled Business Development app and guidance. | Do not delete unrelated standard assets until dependency review. |
| 11. Reconcile and test | Verify results for Business Development, manager, Administrator, security reviewer and external users. | External report access and cross-Account results must be zero. |
| 12. Re-retrieve metadata | Compare deployed metadata and runtime evidence with Section 17. | Required before A-WS-08 visual specification and design closure. |

## 17.16 Metadata change specification

| Metadata domain | Current component | Required target change |
| --- | --- | --- |
| Account retained fields | Existing labels and broad profile references | Retain Notification_Email__c, Email_Domain__c and SLA_Days__c; relabel, add help text, validation, history and internal-only FLS. |
| Account retired/deferred fields | Multiple duplicate, generic and technical fields on CBS layout | Hide Approval_Required__c, Contract_Type__c, Active__c and other retired fields; defer reminder/technical fields; delete only after impact and data review. |
| SLA service | Request accepts slaDays and defaults to five in code | Resolve SLA server-side from the authorised Account or system default; ignore client-supplied governing values; snapshot on Case. |
| Account history | enableHistory=false | Enable history and track the approved lifecycle and common-setting fields. |
| Opportunity history | enableHistory=false | Enable history and track approved stage, value, close, owner and outcome fields. |
| Contact history | enableHistory=false | Enable history for Client User Account, Email and access-summary fields only. |
| Case history | No approved access/review history configuration | Enable Case history and select the Section 12 approval, role, implementation and review fields. |
| Contract history | Key standard fields already tracked | Retain and expose approved history; verify Owner history requirement. |
| Report folders | No CBS Category A folders retrieved | Create Operations, Management, Security and Audit, and Dashboard folders with controlled sharing. |
| Reports | No CBS Category A report set retrieved | Create A-RPT-01 to A-RPT-12 and A-CTL-01 to A-CTL-10 using standard/custom report types. |
| Dashboards | No CBS Category A dashboard retrieved | Create Category A Lifecycle and Category A Control dashboards with approved running-user and folder controls. |
| External access | Generic report routes and broad permissions require remediation | Remove external report, dashboard, builder, subscription and export authority and regression-test direct access. |
| Sample/Lead assets | Generic sample and Lead-based reports remain | Exclude from the controlled CBS Business Development app and documentation; do not use as Category A evidence. |
| Shield / retention | Cross-cutting implementation not proven by this package | Apply Category H retention and Field Audit Trail policy to the Section 17 field catalogue when approved. |

## 17.17 Design acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| A-WS07-AC01 | Only Notification Email, Allowed Employee Email Domains and Default Report Request SLA Days remain as the approved common Account settings in Category A. |
| A-WS07-AC02 | The retained fields have controlled English labels, help text, validation, internal ownership and history. |
| A-WS07-AC03 | Notification Email is required before an Account becomes Active and is not used as an individual access approver. |
| A-WS07-AC04 | Allowed Employee Email Domains stores normalised domain names only and is not exposed to external users. |
| A-WS07-AC05 | The governing SLA is a positive whole calendar-day value resolved on the server from the authorised Account or controlled system default. |
| A-WS07-AC06 | External requests cannot choose, override or submit the governing SLA. |
| A-WS07-AC07 | The resolved SLA is stamped on the operational Case so later Account changes do not silently alter existing work. |
| A-WS07-AC08 | Approval_Required__c does not control maker-checker and is removed from the business page pending retirement. |
| A-WS07-AC09 | Reminder, contract, duplicate status, technical and sample fields are hidden, deferred or retired according to Section 17 after dependency and data review. |
| A-WS07-AC10 | Account, Opportunity, Contact and Case history are enabled and track the approved field catalogue within platform limits. |
| A-WS07-AC11 | Existing Contract history is retained and visible to authorised internal users. |
| A-WS07-AC12 | Approval History is the authoritative maker-checker evidence and cannot be replaced by editable notes. |
| A-WS07-AC13 | Completed onboarding and access-review Tasks, governance Cases and Contract Files are retained as evidence. |
| A-WS07-AC14 | No custom Category A audit object or analytics application is introduced. |
| A-WS07-AC15 | The Operations, Management and Security and Audit report folders exist with the approved internal audiences. |
| A-WS07-AC16 | A-RPT-01 to A-RPT-12 and A-CTL-01 to A-CTL-10 are implemented or formally mapped to equivalent approved reports. |
| A-WS07-AC17 | The Category A Lifecycle and Category A Control dashboards use approved source reports, running-user settings and folder access. |
| A-WS07-AC18 | External users have no report, dashboard, Report Builder, subscription, export or direct-route access to Category A data. |
| A-WS07-AC19 | Report results do not expose data-subject PII, Contract document contents or data belonging to another client Account. |
| A-WS07-AC20 | Lead-based and unrelated sample reports are not used in the controlled CBS Business Development workspace. |
| A-WS07-AC21 | Business Development can run only approved operational and management reports; security report and folder administration remain restricted. |
| A-WS07-AC22 | Security reports identify external permission drift, lifecycle bypass, cross-Account exposure and File-sharing exceptions with an expected zero result. |
| A-WS07-AC23 | Runtime data, field dependencies, folder sharing, subscriptions and history limits are verified before field retirement and design closure. |
| A-WS07-AC24 | Shield Field Audit Trail and retention duration are applied only under the approved cross-cutting security and compliance policy. |
| A-WS07-AC25 | Fresh metadata and runtime evidence reconcile Section 17 before A-WS-08 screens, implementation prompts or UAT are finalised. |

## 17.18 Residual dependencies and approval gate

| Dependency | Required confirmation or design | Gate effect |
| --- | --- | --- |
| Runtime Account data | Confirm values and usage for retained, deferred and retirement-candidate fields. | Required before migration, validation or deletion. |
| Report and dashboard runtime inventory | Confirm private reports, folder shares, subscriptions, running users and exports not represented in the static package. | Required before folder and permission cleanup. |
| Operational SLA category | Confirm maximum days, business-hours treatment, pausing and escalation when the report-request category is designed. | Section 17 controls the current default and prevents client override; later approved rules may amend calculation. |
| Shield and retention policy | Confirm Field Audit Trail fields and retention duration under Category H. | Required before final retention configuration, not before Category A screen design. |
| A-WS-08 screen specifications | Define the exact Account, Opportunity, Contract, onboarding, access, quarterly review and dashboard screens and actions. | Required before any visual generation. |
| Category A design closure | Reconcile all Sections 11 to 17, requirements, statuses, field catalogue and screen inventory. | Required before implementation prompts, as-built verification plan or UAT. |

A-WS-07 approval status Section 17 was approved on 18 July 2026 as the Category A target design for minimal Account service defaults, server-resolved SLA, standard audit evidence, internal reports, dashboards and report-security controls. A-WS-08 is now the active controlled package.

# 18. A-WS-08 - Screen Specifications and Category A Design Closure

## 18.1 Objective, scope and controlling requirements

A-WS-08 converts the approved Category A process, data, security and control design into controlled screen-definition records. It does not create implementation prompts or UAT cases. It establishes exactly what must be visualised, which standard Salesforce surface owns each screen, which roles may use it, what information and actions are permitted, and what must never be shown.

| Control | A-WS-08 position |
| --- | --- |
| Requirements in scope | A-REQ-001 to A-REQ-025 and all approved design controls in Sections 11 to 17. |
| Primary internal actors | CBS Business Development and authorised CBS Administrators. |
| Primary external actors | Client HR User and Client Approver using Experience Cloud. |
| Configuration principle | Standard Salesforce Lightning, Experience Builder, Dynamic Forms, Path, Related Lists, Flow screens, reports and dashboards wherever practical. |
| Custom UI boundary | No custom page or component is approved merely for visual effect. Custom development requires a documented standard-platform gap and explicit approval. |
| Visual status | All earlier screenshots are historical concepts until they are reconciled against the records in this section and approved through the visual gate. |
| Downstream gate | Implementation prompts may be generated only after the required visuals are approved. UAT remains after implementation and as-built verification. |

Locked visualisation rule A screenshot is evidence of an approved design only when its screen ID, role, organisation, navigation, data, actions, privacy controls and business state match the corresponding Screen Definition Record. Off-scenario images are rejected attempts and do not count as completed inventory.

## 18.2 Current-state metadata and historical visual findings

| ID | Verified current state or historical finding | Design consequence |
| --- | --- | --- |
| A-WS08-F01 | The Credit Bureau Lightning application does not currently provide the complete Category A navigation for Opportunity, Contract, Task, controlled access Cases, reports and dashboards. | Use the internal information architecture in Section 18.4; do not treat current app navigation as the target. |
| A-WS08-F02 | No dedicated Account onboarding fields, onboarding actions or Task checklist page are retrieved. | The onboarding visual must show the approved Account-and-Task model, not a custom onboarding object. |
| A-WS08-F03 | No Client Access Request or Quarterly Access Review Case record type and no maker-checker approval process are retrieved. | Access and review visuals are target-state designs and must show standard Case, Approval History and controlled actions. |
| A-WS08-F04 | The current Contract layout is generic and does not present the approved Files, date and lifecycle design. | Regenerate the Contract visual using the standard Contract record and Salesforce Files. |
| A-WS08-F05 | Generic Experience Cloud routes and profile links currently expose broader functions than the approved external boundary. | External screens must use the restricted navigation and must not imply Account, Contact, Contract, File, report or Setup administration. |
| A-WS08-F06 | The six earlier Category A hero screenshots were created before the standard-object and governance decisions were locked. | Treat them as historical concepts; apply the disposition in Section 18.11. |
| A-WS08-F07 | Earlier first-login images vary in sequence, signed-in state and permitted navigation. | Regenerate the external activation journey from the records in Section 18.8. |
| A-WS08-F08 | Static metadata cannot prove runtime component visibility, licence behaviour, mobile responsiveness or Experience publication. | Confirm these items during prototype and implementation verification; do not invent unsupported controls in the visuals. |

Figure 8 - Category A internal and external screen architecture

## 18.3 User-experience and visual standards

| Standard | Controlled rule |
| --- | --- |
| Standard components first | Use standard record pages, Dynamic Forms, Path, Highlights Panel, Related Lists, Activity, Approval History, Files, Tasks, Flow actions, reports and dashboards before considering LWC. |
| Role clarity | Every image must show one named role and only the actions permitted to that role and record state. |
| Organisation context | Where client context is relevant, show one client only: ABC Bank Singapore, account code ABC001. No cross-client records may appear. |
| Data minimisation | Client User screens show business name, business email, Account, department, role, approval authority and optional phone only. No DOB, NRIC/FIN, passport, MyInfo or data-subject fields. |
| Action gating | Actions are displayed only when prerequisites and approval state permit them. Disabled actions require an explanatory reason. |
| Status consistency | Record status, Path, progress indicator, related Tasks, actions and confirmation messages must all represent the same lifecycle state. |
| Accessibility | Use readable text, sufficient contrast, visible focus states, descriptive labels, non-colour status indicators and logical tab order. |
| Branding | Use the approved CBS logo, navy-and-white visual system and restrained accent colours. Do not use decorative backgrounds that reduce readability. |
| Responsive behaviour | External pages must remain usable at common desktop and tablet widths. Tables use prioritised columns and responsive stacking where needed. |
| No invented capability | Do not show custom objects, unsupported integrations, automatic contract generation, report downloads, administrative Setup pages or functionality not approved in Sections 11 to 17. |

## 18.4 Internal Lightning information architecture

| Navigation item | Audience | Purpose and boundary |
| --- | --- | --- |
| Home | Business Development; Administrator | Role-based work queue, lifecycle indicators and alerts. No sensitive operational-category PII. |
| Accounts | Business Development; Administrator | Client master, onboarding status, minimal common settings and related lifecycle records. |
| Opportunities | Business Development; Administrator | Account-first commercial engagement. Leads remain excluded. |
| Contracts | Business Development; Administrator | Standard Contract dates, status and Files. No external access. |
| Contacts | Business Development; Administrator | Client User Contacts using the Client User record type and minimum business information. |
| Cases | Business Development; Administrator | Client Access Request and Quarterly Access Review record types. Other operational Case types remain separately governed. |
| Tasks | Business Development; Administrator | Onboarding checklist and assigned follow-up work. |
| Reports | Authorised internal users only | Approved operational and management reports in controlled folders. |
| Dashboards | Authorised internal users only | Category A Lifecycle and Category A Control dashboards. |
| Excluded | All Category A users | Lead navigation, generic Sales sample items, Orders, Quotes and administrative Setup links unless separately authorised. |

## 18.5 External Experience Cloud boundary

| Area | Target external experience |
| --- | --- |
| Global navigation | Home, Consent Management, Departures, Report Requests, Exceptions and Support only. Category A contributes activation, identity and profile controls; it does not expose internal commercial records. |
| Identity | Invitation-only User linked to one Client_User Contact and one authorised Account. |
| Profile | The user may maintain permitted personal settings and view role/access summary. Account reassignment, role changes and permission changes require a Client Access Request. |
| Administration | No Setup, Experience Builder, user administration, Account management, generic Contact/Case/File routes, reports or report builder. |
| Commercial data | No Opportunity, pricing, proposal, Contract, Contract File, onboarding Task, access Case or quarterly review visibility. |
| Support | Support contacts may be displayed, but internal Case ownership, assignment, escalation and private comments remain hidden. |
| Account isolation | Every query, list, search, direct URL and file access must resolve to the logged-in user's authorised Account and approved operational scope. |

## 18.6 Controlled screen inventory

| Screen ID | Screen name | Surface | Class | Primary role |
| --- | --- | --- | --- | --- |
| A-INT-01 | Business Development Home and Lifecycle Overview | Internal Lightning | Hero | Business Development |
| A-INT-02 | Client Account 360 | Internal Lightning | Hero | Business Development; Administrator |
| A-INT-03 | Opportunity Workspace | Internal Lightning | Hero | Business Development |
| A-INT-04 | Contract Record and Files | Internal Lightning | Hero | Business Development; Administrator |
| A-INT-05 | Client Onboarding and Task Checklist | Internal Lightning | Hero | Business Development; Administrator |
| A-INT-06 | Client User Contact | Internal Lightning | Supporting | Business Development; Administrator |
| A-INT-07 | Client Access Request Case - Maker and Checker States | Internal Lightning | Hero | Business Development; Administrator |
| A-INT-08 | Quarterly Access Review Case | Internal Lightning | Hero | Business Development; Administrator |
| A-INT-09 | Category A Control Dashboard | Internal Lightning | Hero | Administrator; authorised management |
| A-EXT-01 | Invitation and Account Activation | Experience Cloud | Supporting hero | Client HR User; Client Approver |
| A-EXT-02 | Confirm Profile | Experience Cloud | Supporting | Client HR User; Client Approver |
| A-EXT-03 | Review Role, Access and Policies | Experience Cloud | Supporting hero | Client HR User; Client Approver |
| A-EXT-04 | First Login Complete and Home | Experience Cloud | Hero | Client HR User; Client Approver |
| A-EXT-05 | My Profile and Security | Experience Cloud | Supporting | Client HR User; Client Approver |

## 18.7 Internal Lightning screen specifications

### A-INT-01 - Business Development Home and Lifecycle Overview

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning - CBS Business Development application |
| Primary role(s) | CBS Business Development; CBS Administrator sees an expanded control view |
| Purpose | Provide a focused start page for the Account-first commercial and onboarding lifecycle. |
| Entry condition | Authenticated internal user with the approved Business Development or Administrator permission package. |
| Required components and data | My open Opportunities by stage; Accounts in onboarding; Contracts expiring within 90 days; onboarding Tasks due or overdue; access Cases awaiting maker action; alerts for returned or rejected work; approved quick links. |
| Permitted actions | Create Account, create Opportunity from an Account, open assigned Tasks, open owned access Cases, view approved reports. |
| Status and action rules | Counts and work lists are filtered by ownership or authorised internal visibility. Administrator-only control exceptions are not shown to ordinary Business Development users. |
| Prohibited content or actions | Lead creation or conversion, external operational records, credit-report content, data-subject PII, Setup links, generic sample dashboards. |
| Security and privacy | Internal only. Reports and dashboards follow the folders and permissions in Section 17. |
| Visual and UX standard | Standard Lightning Home page with compact KPI cards and two prioritised work lists; no decorative custom dashboard shell. |
| Acceptance criteria | The page shows the Account-first lifecycle, no Lead entry point, no external-user data administration and no cross-category sensitive data. |

### A-INT-02 - Client Account 360

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Account record page |
| Primary role(s) | CBS Business Development; CBS Administrator |
| Purpose | Present the authoritative client master and the complete Category A relationship summary. |
| Entry condition | Open an authorised client Account. Example: ABC Bank Singapore, client code ABC001. |
| Required components and data | Highlights Panel; client status; onboarding status; onboarding approval markers; primary operational notification email; allowed employee email domains; default report request SLA days; related Opportunities, Contracts, Client User Contacts, onboarding Tasks and Category A Cases; Activity and Files where approved. |
| Permitted actions | Edit permitted Account fields, create Opportunity, start onboarding, submit onboarding for review, create Client Access Request, view related records. Administrator-only correction actions remain permission controlled. |
| Status and action rules | Start Onboarding requires the approved commercial and Contract prerequisites. Submit for Review requires mandatory Tasks complete. Active status requires onboarding approval and required common settings. |
| Prohibited content or actions | Custom onboarding object, detailed operational settings owned by other categories, data-subject fields, direct external-user activation, Lead conversion. |
| Security and privacy | Internal only. Field-level security separates Business Development-maintained fields from system-controlled approval markers. |
| Visual and UX standard | Standard Account record page with prominent lifecycle status and related-record panels. Use concise field groups and avoid an overloaded one-page form. |
| Acceptance criteria | Client identity, commercial records, Contract, onboarding, users and access governance are visible without duplicating authoritative data or exposing unrelated operational content. |

### A-INT-03 - Opportunity Workspace

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Opportunity record page |
| Primary role(s) | CBS Business Development; CBS Administrator |
| Purpose | Manage the direct Account-based commercial engagement from Qualification to closure. |
| Entry condition | Opportunity created directly from an existing Account. |
| Required components and data | Highlights Panel; CBS Opportunity Path; Account; amount where used; close date; discovery and budget controls; stage guidance; Activity; related Contract follow-up Task after Closed Won. |
| Permitted actions | Edit Opportunity, move stage when gates are satisfied, add Activity, mark Closed Won or Closed Lost with required reason. |
| Status and action rules | No Lead conversion. Closed Lost requires loss reason. Closed Won creates the Contract follow-up Task and does not activate the client or complete onboarding. |
| Prohibited content or actions | Lead Source or conversion journey, generic Quotes or Orders unless separately approved, automatic client activation, external visibility. |
| Security and privacy | Internal only; Opportunity sharing remains Private with role-hierarchy and authorised sharing controls. |
| Visual and UX standard | Standard Opportunity Path with stage-specific key fields and guidance. The current stage, required controls and next action must be visually consistent. |
| Acceptance criteria | The screen demonstrates the approved six-stage Account-first lifecycle and a controlled Closed Won handoff to Contract work. |

### A-INT-04 - Contract Record and Files

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Contract record page |
| Primary role(s) | CBS Business Development; CBS Administrator |
| Purpose | Maintain the standard Contract lifecycle and the authoritative agreement evidence. |
| Entry condition | Contract created for an Account, normally following a Closed Won Opportunity. |
| Required components and data | Highlights Panel; Account; Contract Number; Status; Start Date; Contract Term; Salesforce-derived End Date; Owner; description/notes where needed; Salesforce Files; Activity; related onboarding context. |
| Permitted actions | Edit permitted standard information, upload or view Contract Files, activate when prerequisites are satisfied, record renewal or amendment convention, terminate where authorised. |
| Status and action rules | Start Date and Contract Term are entered by CBS; End Date remains derived. Activation requires required data, appropriate Account status and at least one approved Contract File. Renewals normally use a new Contract record. |
| Prohibited content or actions | Custom End Date, custom Contract object, external access, public file links, unapproved automatic contract generation or e-signature capability. |
| Security and privacy | Internal only. Contract and File access follow Sections 14 and 16. |
| Visual and UX standard | Standard Contract record with dates and status at the top and Files placed prominently. Generic price-book, address, signature or order sections are omitted unless required. |
| Acceptance criteria | The record clearly shows standard Contract dates, lifecycle status and authoritative Files without duplicating history on Account. |

### A-INT-05 - Client Onboarding and Task Checklist

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Account record page with standard Tasks and guided Flow actions |
| Primary role(s) | CBS Business Development maker; CBS Administrator checker |
| Purpose | Coordinate readiness work and record an independent final CBS onboarding assessment. |
| Entry condition | Account is in Onboarding status with a qualifying Closed Won Opportunity and active or approved Contract evidence. |
| Required components and data | Onboarding status; progress summary; mandatory Task checklist; Task owner, due date, status and evidence link; related Contract; Start Onboarding and Submit for Review actions; final review outcome and system-controlled approval markers. |
| Permitted actions | Business Development starts onboarding, completes assigned Tasks and submits for review. Administrator approves, returns or records completion. |
| Status and action rules | Mandatory Tasks must be complete before submission. The submitter cannot perform the independent final approval. Returned onboarding identifies required correction. Access activation remains blocked until approved completion. |
| Prohibited content or actions | Custom onboarding object, self-approval, direct User activation, hidden mandatory checks, external visibility of internal Tasks or evidence. |
| Security and privacy | Internal only; Tasks and evidence are restricted to authorised internal roles. |
| Visual and UX standard | Account-based workspace with a prominent progress indicator, grouped checklist and clearly separated maker and checker actions. |
| Acceptance criteria | The screenshot proves that standard Account and Task records implement onboarding and that final approval is independent and auditable. |

### A-INT-06 - Client User Contact

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Supporting screen |
| Salesforce surface | Salesforce Lightning Contact record page - Client_User record type |
| Primary role(s) | CBS Business Development; CBS Administrator |
| Purpose | Maintain the minimum business identity and role intent for an external client user. |
| Entry condition | Contact is created under one authorised Account using the Client_User record type. |
| Required components and data | Name; business email; Account; department/business unit; business phone where needed; requested portal role; approval authority; active-client-user summary; related Client Access Request Cases; related User summary for administrators. |
| Permitted actions | Create or edit permitted business information; initiate an access request; view approved access history. Administrator may perform controlled corrections. |
| Status and action rules | Role and active-access summary fields are system controlled after approval. Account reassignment requires governed review. The Contact-create consent Flow must not execute for this record type. |
| Prohibited content or actions | DOB, NRIC/FIN, passport, ID type, MyInfo, data-subject employment fields, consent records, direct activation, generic portal-enable actions for Business Development. |
| Security and privacy | Separate Client User layout, Lightning page, FLS and validation rules. External users may view only their own permitted profile fields through Experience Cloud. |
| Visual and UX standard | Compact business-contact layout with access summary and related governance Cases, not a mixed identity/consent page. |
| Acceptance criteria | No data-subject field or consent action is visible, and the Contact cannot enter the consent lifecycle. |

### A-INT-07 - Client Access Request Case - Maker and Checker States

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen with controlled role variants |
| Salesforce surface | Salesforce Lightning Case record page - Client Access Request record type |
| Primary role(s) | CBS Business Development maker; authorised CBS Administrator checker and implementer |
| Purpose | Govern new access, role change, suspension, reactivation and revocation through maker-checker approval. |
| Entry condition | Opened from an approved Account or Client User Contact. Onboarding gate must be complete for new activation. |
| Required components and data | Case number; Account; Client User Contact; request type; requested role; justification; maker; submitted date; approval status; checker; approval history; implementation status; completion evidence; public/internal notes as designed. |
| Permitted actions | Maker saves draft and submits. Checker approves, rejects or returns. After approval, authorised Administrator provisions or updates the User and records completion. Emergency suspension requires reason and audit evidence. |
| Status and action rules | The requester cannot approve the same Case. Provisioning and material access changes are unavailable before approval. Role options are limited to Client HR User and Client Approver unless a later requirement is approved. |
| Prohibited content or actions | Custom access-assignment object, self-approval, pre-approval User activation, unrestricted permission editing, employee PII, external access to the Case. |
| Security and privacy | Internal only. Action visibility is controlled by role, permission and Case status. Approval History is immutable evidence. |
| Visual and UX standard | One standard Case record page with status Path and role-specific actions. Visual prototypes may show two states: Submitted for maker and Pending Approval for checker. |
| Acceptance criteria | The page visibly enforces maker-checker separation and shows that approval precedes provisioning or access change. |

### A-INT-08 - Quarterly Access Review Case

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Case record page - Quarterly Access Review record type with related review Tasks |
| Primary role(s) | CBS Business Development reviewer; authorised CBS Administrator approver |
| Purpose | Certify active client-user access once per quarter and create governed follow-up for changes. |
| Entry condition | Scheduled Flow creates one review Case per active client Account for the review period. |
| Required components and data | Review period; Account; active-user summary; related review Tasks per active client user; reviewer; approver; outcome; exceptions; child access Cases for required change, suspension or revocation; completion date. |
| Permitted actions | Reviewer records retain/change/revoke recommendations and submits. Administrator approves, returns or initiates child access Cases. |
| Status and action rules | All active users must have a completed review outcome before the Account review can close. Required changes are executed through Client Access Request Cases, not by editing access directly. |
| Prohibited content or actions | Cross-client user lists, direct role or permission change, self-approval, external access, data-subject PII. |
| Security and privacy | Internal only and Account scoped. Security and audit users may report across Accounts through restricted reports. |
| Visual and UX standard | Case summary with review-period banner, progress count, user-review Tasks and exception panel. |
| Acceptance criteria | The visual shows quarterly certification, independent approval and governed follow-up without exposing another client's users. |

### A-INT-09 - Category A Control Dashboard

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Salesforce Lightning Dashboard in restricted Category A Control folder |
| Primary role(s) | CBS Administrator; authorised management and audit users |
| Purpose | Monitor lifecycle controls, ageing, exceptions, permission drift and data quality. |
| Entry condition | Authorised internal user opens the restricted dashboard. |
| Required components and data | Onboarding awaiting approval; overdue mandatory Tasks; access Cases pending approval; requests approved but not implemented; quarterly reviews overdue; Contracts expiring; active users without current review; Contact purpose conflicts; external-permission exceptions; Account isolation findings. |
| Permitted actions | Drill into approved control reports. No record update occurs directly from the dashboard. |
| Status and action rules | Running user and folder sharing are controlled. Metrics are derived from approved reports only. |
| Prohibited content or actions | External sharing, report builder for external users, Lead metrics, credit-report data, full personal identifiers, unrestricted export. |
| Security and privacy | Restricted internal folder; exports and subscriptions follow Section 17. |
| Visual and UX standard | Standard Lightning dashboard with no more than eight high-value components and clear exception ageing. |
| Acceptance criteria | Every component maps to the approved report catalogue and supports a defined control owner and follow-up process. |

## 18.8 External Experience Cloud screen specifications

### A-EXT-01 - Invitation and Account Activation

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Supporting hero screen |
| Salesforce surface | Experience Cloud authentication and activation page |
| Primary role(s) | Invited Client HR User or Client Approver |
| Purpose | Allow an approved external user to activate invitation-only access securely. |
| Entry condition | CBS Administrator has implemented an approved Client Access Request and sent the platform invitation. |
| Required components and data | CBS logo; activation context; verified business email; password creation or platform authentication step; password requirements; support contact; privacy and security notice. |
| Permitted actions | Set password or complete the supported activation step; continue; request support. |
| Status and action rules | No self-registration. Expired or invalid invitation routes to a safe support path. The user is not shown signed-in operational navigation before activation succeeds. |
| Prohibited content or actions | CorpPass/Singpass option unless separately approved, Account selection, role selection, generic registration, internal navigation or Setup links. |
| Security and privacy | Invitation token and platform security controls; no sensitive information beyond the invited business email and organisation context. |
| Visual and UX standard | Clean branded activation page with one primary action and no application dashboard chrome. |
| Acceptance criteria | The image clearly represents invitation-only activation and does not imply public registration or pre-authenticated access. |

### A-EXT-02 - Confirm Profile

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Supporting screen |
| Salesforce surface | Experience Cloud first-login guided Flow |
| Primary role(s) | Client HR User; Client Approver |
| Purpose | Allow the user to verify minimum business profile information before entering the portal. |
| Entry condition | Activation succeeds and the first-login completion flag is not set. |
| Required components and data | Name; business email read-only; ABC Bank Singapore read-only; department/business unit; optional business phone; role summary read-only; progress indicator. |
| Permitted actions | Update permitted profile fields, save and continue; request correction through Support where Account or role is wrong. |
| Status and action rules | Account, business email and role cannot be changed directly. A material access correction requires CBS governance. |
| Prohibited content or actions | DOB, NRIC/FIN, passport, MyInfo, data-subject employment fields, permission assignment or Account reassignment. |
| Security and privacy | User sees only their own Contact-derived profile data. |
| Visual and UX standard | Step-based form with clear read-only versus editable fields and concise help text. |
| Acceptance criteria | Only minimum business information is displayed and the user cannot change Account or approved access role. |

### A-EXT-03 - Review Role, Access and Policies

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Supporting hero screen |
| Salesforce surface | Experience Cloud first-login guided Flow |
| Primary role(s) | Client HR User; Client Approver |
| Purpose | Confirm the user's approved portal role, permitted modules and required policy acknowledgement. |
| Entry condition | Profile confirmation is complete. |
| Required components and data | Organisation; department; approved role; permitted modules; inaccessible areas summary; policy links; policy version/effective date; acknowledgement checkboxes; support contacts; progress indicator. |
| Permitted actions | Acknowledge required policies and continue; open policy links; request support. |
| Status and action rules | Role and access are read-only. Required acknowledgements must be completed before proceeding. |
| Prohibited content or actions | Opportunity, Contract, Account administration, user administration, permission editing, report builder, internal Cases, other organisations. |
| Security and privacy | Content is resolved from the approved external permission package and one authorised Account. |
| Visual and UX standard | Two clear panels: role/access summary and policy acknowledgement. Avoid dense legal text on the page. |
| Acceptance criteria | The screen accurately reflects Client HR User or Client Approver permissions and records the required acknowledgements. |

### A-EXT-04 - First Login Complete and Home

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Hero screen |
| Salesforce surface | Experience Cloud completion page and role-based Home |
| Primary role(s) | Client HR User; Client Approver |
| Purpose | Confirm successful first-login completion and route the user into the approved operational portal. |
| Entry condition | Activation, profile confirmation and required acknowledgements are complete. |
| Required components and data | Completion confirmation; organisation; role; security reminder; Go to Home action; Home navigation limited to Home, Consent Management, Departures, Report Requests, Exceptions and Support; role-based tasks and alerts. |
| Permitted actions | Go to Home; open permitted operational modules; access Support. |
| Status and action rules | The first-login flow does not repeat after completion unless reset by an authorised administrative process. Home content is Account scoped and role scoped. |
| Prohibited content or actions | Administration tab, Account management, Contacts, generic Cases, Files, Reports, Contracts, Opportunities, internal Tasks or other organisations. |
| Security and privacy | Authenticated external session using the approved permission-set group and sharing model. |
| Visual and UX standard | Simple completion card followed by a clean operational Home. No internal Salesforce or Setup terminology. |
| Acceptance criteria | The user lands in an Account-scoped operational portal with no commercial or administrative Category A data. |

### A-EXT-05 - My Profile and Security

| Specification field | Controlled requirement |
| --- | --- |
| Classification | Supporting screen |
| Salesforce surface | Experience Cloud profile page |
| Primary role(s) | Client HR User; Client Approver |
| Purpose | Provide controlled self-service for permitted profile and security settings after activation. |
| Entry condition | Authenticated external user selects profile or security settings. |
| Required components and data | Name; business email; organisation; department; business phone; role and access summary read-only; password/security controls supported by the platform; last login where appropriate; support link. |
| Permitted actions | Edit permitted profile fields, change password through supported platform control, sign out, request access correction through Support. |
| Status and action rules | Account, role, permission set and active-access status are not directly editable. |
| Prohibited content or actions | Other users, user administration, Account reassignment, internal access Cases, permission assignment, DOB or government identifiers. |
| Security and privacy | Own-profile only; server-side Contact/User integrity checks. |
| Visual and UX standard | Standard Experience Cloud profile design using the approved CBS shell and explicit read-only labels. |
| Acceptance criteria | The user can maintain only permitted personal settings and cannot administer access or another user. |

## 18.9 Screenshot generation, naming and version control

| Control | Required standard |
| --- | --- |
| File naming | <Screen ID>_<Short_Name>_v<major.minor>.png, for example A-INT-02_Client_Account_360_v1.0.png. |
| Generation source | Use only the corresponding Screen Definition Record and approved cross-cutting visual standards. Do not reuse a prior prompt that contains conflicting page context. |
| One screen per request | Generate or build one screen at a time. The prompt must state the exact title, selected navigation, role, Account, state, required components, permitted actions and prohibited content. |
| Role variant | Where one standard record page has maker and checker variants, save each approved state separately using a suffix such as _Maker or _Checker. |
| Historical images | Historical concepts may be used only as visual references after their conflicting content is removed. They are not source-of-truth requirements. |
| Rejected attempt | Store rejected images outside the approved asset folder with a rejection reason. Do not overwrite the current approved candidate. |
| Approval evidence | Record approver, date, design version, score, defects and approval status in the visual inventory. |
| Document insertion | Insert only approved images into the Solution Design. Captions use the Screen ID and controlled screen name. |

## 18.10 Visual acceptance gate

| ID | Acceptance criterion |
| --- | --- |
| A-WS08-VG01 | Screen ID and controlled page title are correct. |
| A-WS08-VG02 | The selected navigation item and Salesforce surface are correct. |
| A-WS08-VG03 | The named role and organisation context are correct. |
| A-WS08-VG04 | The lifecycle state, Path, related records and available actions are internally consistent. |
| A-WS08-VG05 | Only permitted fields, components and actions are displayed. |
| A-WS08-VG06 | No prohibited content, cross-client data or unnecessary personal data is displayed. |
| A-WS08-VG07 | Maker-checker and administrator boundaries are visible where relevant. |
| A-WS08-VG08 | The design can be implemented using the approved standard Salesforce approach. |
| A-WS08-VG09 | CBS branding, contrast, typography, spacing and component hierarchy are consistent. |
| A-WS08-VG10 | Labels, dates, statuses and identifiers are professional and plausible. |
| A-WS08-VG11 | The screenshot is readable at document insertion size and does not rely on microscopic text. |
| A-WS08-VG12 | No visual defect, clipped text, overlapping component, broken alignment or unreadable background is present. |
| A-WS08-VG13 | The image has been compared against the current approved Solution Design version. |
| A-WS08-VG14 | Approval is recorded before the image is used in a prompt, implementation pack or UAT material. |

## 18.11 Historical screenshot disposition

| Historical asset | Target screen | Disposition and required correction |
| --- | --- | --- |
| 01_Client_Account_360_v3.png | A-INT-02 | Rework. Retain the Account-centred concept but align fields, onboarding markers, related lists and actions to Sections 13, 15 and 17. |
| 02_Opportunity_Workspace_v3.png | A-INT-03 | Rework. Retain the standard Opportunity concept; enforce Account-first creation, the approved Path and no Lead journey. |
| 03_Contract_Review_Execution_v3.png | A-INT-04 | Rework materially. Use standard Contract dates and Files; remove any implied custom approval or contract application. |
| 04_Client_Onboarding_Workspace_v3.png | A-INT-05 | Superseded. Replace the custom-workspace concept with Account status, standard Tasks and independent final CBS review. |
| 05_Client_Access_Assignment_v3.png | A-INT-07 | Superseded. Replace the custom assignment concept with a standard Client Access Request Case and approval history. |
| 06_Executive_Lifecycle_Dashboard_v3.png | A-INT-01 and A-INT-09 | Split and rework. Use a role-based operational Home and a separate restricted Control Dashboard. |
| Earlier activation and first-login images | A-EXT-01 to A-EXT-05 | Use only as composition references. Regenerate the sequence to remove signed-in-state conflicts, unapproved authentication options and incorrect navigation. |
| All off-scenario generated pages | None | Rejected. Pages that show Reports, Exceptions, consent, report detail or another process when a Category A screen was requested do not enter the controlled inventory. |
| Controlled Category A hero screenshots A-HERO-01 to A-HERO-06 | Approved target-state hero scenarios | Authoritative. Use the individually approved v1.0/v2.0 image files in Section 18.15; montage and rejected drafts are superseded. |

## 18.12 Screen traceability matrix

| Screen | Requirements | Approved design sections | Primary Salesforce surface |
| --- | --- | --- | --- |
| A-INT-01 | A-REQ-001 to 004, 023, 025 | Sections 15 and 17 | Lightning App, reports and dashboards |
| A-INT-02 | A-REQ-001, 008, 014, 019, 025 | Sections 13, 15, 16 and 17 | Account record page and related lists |
| A-INT-03 | A-REQ-002, 003, 004, 023 | Section 15 | Opportunity record page and Path |
| A-INT-04 | A-REQ-019 to 021 | Section 16 | Contract record page and Files |
| A-INT-05 | A-REQ-014, 016, 017, 023, 024 | Sections 13 and 16 | Account, Task, Flow and approval markers |
| A-INT-06 | A-REQ-007, 009, 018 | Sections 11, 12 and 14 | Contact Client_User page |
| A-INT-07 | A-REQ-009, 010, 015 to 017, 023, 024 | Section 12 | Case, approval process, Contact and User |
| A-INT-08 | A-REQ-010, 022 to 024 | Sections 12 and 17 | Quarterly review Case and Tasks |
| A-INT-09 | A-REQ-008, 010 to 012, 022 to 025 | Sections 14 and 17 | Restricted reports and dashboard |
| A-EXT-01 | A-REQ-005, 008 to 010, 024 | Sections 12 and 14 | Experience Cloud activation |
| A-EXT-02 | A-REQ-007, 009, 018 | Sections 11 and 14 | First-login profile Flow |
| A-EXT-03 | A-REQ-005 to 010, 016, 017 | Sections 12 and 14 | First-login access and policy Flow |
| A-EXT-04 | A-REQ-005, 006, 008, 009 | Section 14 | Experience Cloud Home and navigation |
| A-EXT-05 | A-REQ-005, 007 to 010, 018 | Sections 11, 12 and 14 | Experience Cloud profile page |

## 18.13 Category A design-closure assessment

| Closure item | Position at v1.4 |
| --- | --- |
| Requirements confirmation | A-REQ-001 to A-REQ-025 are the controlled Category A baseline and are reconciled against the 15 July 2026 metadata snapshot. |
| Client User and Data Subject separation | Approved Section 11. |
| Access governance and maker-checker | Approved Section 12. |
| Client onboarding using Account and Tasks | Approved Section 13. |
| External access and client isolation | Approved Section 14. |
| Account, Opportunity and Lead exclusion | Approved Section 15. |
| Contract lifecycle and Files | Approved Section 16. |
| SLA simplification, audit and reporting | Approved Section 17. |
| Screen specifications | Defined in Section 18 and pending approval. |
| Current category status | Target design substantially complete; visual approval has not started. |
| Implementation status | Not authorised. The current metadata remains the as-is baseline and contains material gaps. |
| UAT status | Not authorised. UAT will be generated only after implementation and as-built verification. |
| Hero visual approval | Six Category A hero screenshots approved at 97-98/100; portfolio average 97.3/100. |

Category A controlled status at v1.4 Design and Visuals Approved - Implementation Pending. The authoritative next gate is A-IMP-01 implementation mapping, pre-change impact analysis and deployment approval. UAT remains paused until post-deployment metadata is reconciled to this Solution Design.

## 18.14 Residual dependencies and approval gate

| Dependency | Required confirmation or activity | Gate effect |
| --- | --- | --- |
| Runtime assignments and licences | Confirm actual profiles, permission sets, permission-set groups, roles, Experience licences and community membership. | Required before implementation and as-built security verification; does not change the approved least-privilege target. |
| Runtime data quality | Profile Account, Contact, Opportunity, Contract, Task and Case data; identify duplicates, test records and missing relationships. | Required before migration, validation activation and dashboard baselining. |
| Experience publication and route testing | Confirm the published site, route availability, direct-URL behaviour and responsive rendering. | Required during prototype and implementation verification. |
| Standard Contract runtime behaviour | Verify activation, termination and End Date behaviour in the target org. | Required before final validation and user guidance. |
| Files and sharing runtime review | Confirm linked Files, ownership, public links, external visibility and orphaned documents. | Required before Contract and access deployment. |
| Report and dashboard inventory | Confirm private assets, subscriptions, running users and exports not represented in static metadata. | Required before controlled folder deployment. |
| Visual prototype approval | Completed. Six controlled Category A hero scenarios were generated, corrected and approved. | Gate closed. A-IMP-01 implementation mapping and deployment planning is now authorised. |
| Implementation and UAT | Generate implementation prompts only after visual approval; generate UAT only after as-built verification. | Downstream under the locked operating principle. |

A-WS-08 closure decision Section 18 and the six Category A hero screenshots are approved. The visual-approval gate is closed. Salesforce configuration and Cursor execution remain subject to the approved A-IMP-01 implementation mapping, pre-change impact assessment and controlled deployment process. UAT remains paused until as-built verification is complete.

## 18.15 Approved Category A Hero Scenarios

Visual approval closed Six Category A hero scenarios have been approved. The images below are the authoritative visual representation of the approved target-state design. Historical montages and rejected drafts are superseded.

| Screen ID | Hero scenario | Controlled filename | Score | Status | Approval date |
| --- | --- | --- | --- | --- | --- |
| A-HERO-01 | Account - Client Profile | A-HERO-01_Account_Client_Profile_v2.0.png | 97/100 | Visual Approved | 18 July 2026 |
| A-HERO-02 | Opportunity - CBS Commercial Pipeline | A-HERO-02_Opportunity_CBS_Commercial_Pipeline_v2.0.png | 98/100 | Visual Approved | 18 July 2026 |
| A-HERO-03 | Contract - Active Contract and Files | A-HERO-03_Contract_Active_Contract_and_Files_v1.0.png | 97/100 | Visual Approved | 18 July 2026 |
| A-HERO-04 | Client Access Request with Maker-Checker Approval | A-HERO-04_Client_Access_Request_Maker_Checker_v1.0.png | 97/100 | Visual Approved | 18 July 2026 |
| A-HERO-05 | Quarterly Client Access Review | A-HERO-05_Quarterly_Client_Access_Review_v1.0.png | 97/100 | Visual Approved | 18 July 2026 |
| A-HERO-06 | External Client Access and Profile Home | A-HERO-06_External_Client_Access_and_Profile_Home_v1.0.png | 98/100 | Visual Approved | 18 July 2026 |

### A-HERO-01 - Account - Client Profile

### A-HERO-02 - Opportunity - CBS Commercial Pipeline

### A-HERO-03 - Contract - Active Contract and Files

### A-HERO-04 - Client Access Request with Maker-Checker Approval

### A-HERO-05 - Quarterly Client Access Review

### A-HERO-06 - External Client Access and Profile Home

# Appendix A - Metadata Evidence Index

| Requirement | Primary evidence path(s) |
| --- | --- |
| A-REQ-001 | objects/Account; fields/Client_Code__c and Client_Status__c; Account layouts and flexipage; duplicateRules/Account; Section 15 target design |
| A-REQ-002 | objects/Opportunity; AccountId; Opportunity layout and flexipage; OpportunityStage standard value set; Default_Opportunity Path; applications/Credit_Bureau; Section 15 |
| A-REQ-003 | objects/Lead; Lead layout/flexipage; LeadStatus; standard Sales applications; Credit_Bureau app; roles and permissions; Section 15 exclusion controls |
| A-REQ-004 | applications/Credit_Bureau; standard Sales applications; roles; permissionsets/Sales_User; Account and Opportunity pages; Section 15 target app |
| A-REQ-005 | networks/PartnerCommunity.network-meta.xml; experiences/PartnerCommunity2; permissionsets/CBS_Client_HR_User; permissionsets/CBS_Client_Approver; profiles/Customer Community Plus User |
| A-REQ-006 | profiles/Customer Community Plus User; sharingSets/AccountSharing; navigationMenus; experiences/PartnerCommunity2/views/accountManagement.json; objects/Contract |
| A-REQ-007 | objects/Contact/fields/AccountId; objects/User/fields/ContactId; sharingSets/AccountSharing; classes/*DashboardController; classes/PortalReportRequestController |
| A-REQ-008 | objects/Account and Contact sharing models; sharingSets/AccountSharing; sharingRules/Account; external permission sets; Experience Cloud routes/views; portal Apex controllers |
| A-REQ-009 | networks/PartnerCommunity.network-meta.xml; experiences/PartnerCommunity2/routes/register.json; views/register.json; access Case design in Section 12 |
| A-REQ-010 | objects/Case/recordTypes; flows; approvalProcesses; objects/Account/Account.object-meta.xml; objects/Contact/Contact.object-meta.xml |
| A-REQ-011 | Account and Opportunity standard metadata; Flow/validation/Path design in Section 15; no custom object or Apex required |
| A-REQ-012 | Credit Bureau Sandbox 20260715.zip; sfdx-project.json; manifest/package-full.xml |
| A-REQ-013 | objects/Account and Opportunity; standard Lightning application, Path, layouts, roles, permissions, sharing and reporting design in Section 15 |
| A-REQ-014 | objects/Account/fields; objects/Task; flows; email/CRM_180925_Email_Templates_From_Salesforce |
| A-REQ-015 | objects/Case/recordTypes; objects/Case/fields |
| A-REQ-016 | approvalProcesses; objects/Case |
| A-REQ-017 | approvalProcesses; flows; objects/Case/validationRules |
| A-REQ-018 | layouts/Contact-CBS Contact - Client User Layout.layout-meta.xml; objects/Contact/fields/Date_of_Birth__c.field-meta.xml; ID_Type__c; ID_Number__c; Employment_Status__c; flows/contactApproveCreateConsentRequest.flow-meta.xml |
| A-REQ-019 | objects/Contract; layouts/Contract-Contract Layout; Contract fields; applications/Credit_Bureau; profiles and permission sets; Salesforce Files metadata; Section 16 |
| A-REQ-020 | Contract fields StartDate, ContractTerm and EndDate; Contract layout; field history settings; Section 16 |
| A-REQ-021 | Contract action overrides; ContractStatus standard value set; Contract layout; Account Contract_Type__c; Section 16 manual lifecycle rules |
| A-REQ-022 | flows; objects/Case/recordTypes; objects/Case/fields |
| A-REQ-023 | roles directory; permissionsets/Sales_User; object permissions in profiles; Section 15 CBS Business Development role and permission-set design |
| A-REQ-024 | profiles/Admin; Account and Opportunity sharing models; Section 15 administrator authority and override controls |
| A-REQ-025 | objects/Account/fields; Account layouts; classes using Notification_Email__c and Email_Domain__c; ReportRequestSubmissionService; reports; dashboards; object history settings; Section 17 |

# Appendix B - Superseded Earlier Positions

| Earlier position | Current controlled position |
| --- | --- |
| A dedicated Client Onboarding custom object is assumed. | Superseded. Use Account markers and standard Tasks unless detailed design proves a standard-object gap. |
| A dedicated Client Access Assignment custom object is assumed. | Superseded. Use standard Case with Contact and User. |
| Client User requires DOB and identity information. | Superseded. No additional identifiers are required. |
| UAT or prompt documents own the requirements. | Superseded. The approved Solution Design owns the target requirements and design. |
| Screens may be generated before detailed design. | Superseded. Visuals require an approved screen definition record. |
| Contract End Date must be a new custom field. | Not assumed. Prefer standard Start Date, Contract Term and system-derived End Date. |
| The generic partner permission sets may remain assigned to client users. | Superseded. Retire partner_community_User_Permissions_set and Set_Custom_Object_To_Partner from production client users; use controlled base and role permission-set groups. |
| External users may edit their Account through AccountSharing. | Superseded. The authorised Account is read-only to external users; client-level changes are performed by CBS. |
| Contact Controlled by Parent is sufficient for client isolation. | Superseded. External Contact access is private and limited to the signed-in user's own Client User Contact; data-subject Contacts are accessed only through controlled workspaces. |
| Standard Contact, Case, File, Report and Account Management pages can remain available if they are not in the main menu. | Superseded. Unapproved standard routes and direct object pages must be removed or rendered inaccessible; direct URL access is part of the isolation test. |
| The Client HR Salesforce role is the external functional-role model. | Superseded. External function is controlled by permission-set groups; no external Portal Super User or broad internal role access is used. |
| CBS should use Leads and convert them into Accounts and Opportunities. | Superseded. CBS creates the client Account first and creates Opportunities directly against the Account. Leads and Lead conversion are outside Category A. |
| The generic Salesforce Sales app is the Business Development workspace. | Superseded. Use a controlled CBS Business Development Lightning app with no Lead, Campaign, Quote, Order or Forecasting navigation unless later approved. |
| Account Active__c, Type and Client_Status__c may all be used as lifecycle indicators. | Superseded. Client_Status__c is the authoritative client lifecycle field. Duplicative status fields are removed from the CBS layout and retired after data review. |
| Closing an Opportunity as Won automatically activates the client. | Superseded. Closed Won creates the Contract follow-up and permits the Contract/onboarding sequence; activation occurs only after approved onboarding completion. |
| The standard Account duplicate alert is sufficient. | Superseded. Client Code is required and unique, and duplicate prevention must block confirmed duplicate client masters after data remediation. |
| Account Contract Type is the authoritative contract record. | Superseded. Standard Contract and its Salesforce Files are authoritative. Account shows the Contracts related list and changes status only when the overall relationship changes. |
| Account Approval Required determines whether maker-checker is needed. | Superseded. Maker-checker is mandatory for governed access and onboarding decisions. Approval_Required__c is retired after dependency review. |
| All Account SLA and service fields may remain on the CBS layout. | Superseded. Retain only Notification Email, Allowed Employee Email Domains and Default Report Request SLA Days as common Account settings; defer or retire the remainder. |
| External client users may use standard Reports or Report Builder if sharing is private. | Superseded. Category A reports, dashboards, subscriptions and exports are internal only. External report routes and permissions are prohibited. |
| A custom audit object is required for Category A. | Superseded. Use standard field history, approval history, Cases, Tasks, Files, Setup Audit Trail, Login History and Event Monitoring where licensed. |